## Slide 1
Modernizing the Core
Discovery
Automating Configuration Data Collection for CMDB Accuracy and AI Enablement
Prepared by Everforth ECS Federal · ServiceNow Practice · Confidential
Everforth ECS Federal
SERVICENOW PRACTICE · MODERNIZING THE CORE · DISCOVERY
1

## Slide 2
AGENDA
Everforth ECS Federal
SERVICENOW PRACTICE · MODERNIZING THE CORE · DISCOVERY
2
What We'll Cover Today
01
The OOTB-First Frame
Why this engagement commits to OOTB — and what it means in the room
02
What a Customization Is (and Isn't)
Configuration vs. customization — with examples relevant to Discovery
03
OOTB Discovery Architecture
MID Server, IP scanning, OS probes, CI extraction, and CMDB population flow
04
Key Decisions #1–#8
Key Decisions #1–#8 · MID Server deployment, Discovery scope, CI classes, credentials, schedule, dedup, cloud Discovery, CMDB verification
05
Decision Log
Every decision is recorded before we leave this room
06
What Comes Next
Accelerator Pack workbook, configuration sprint, live ServiceNow demo
Ground rule: Decisions get made in this room. The OOTB recommendation is pre-populated. Your team's job is to confirm, adjust, or document the exception.

## Slide 3
THE APPROACH
Everforth ECS Federal
SERVICENOW PRACTICE · MODERNIZING THE CORE · DISCOVERY
3
OOTB-first is not a constraint — it is the AI strategy
What OOTB-First Means
Every decision starts with the OOTB Discovery capability — not the legacy system pattern.
Configuration (activating features, setting values, building taxonomies, writing rules) is always available — it is how OOTB is tailored to your organization.
Customization (code changes, new database fields, custom scripts) requires a documented business case and Customization Council sign-off.
The 18-week engagement is scoped and priced for OOTB execution. Customization expands scope.
What It Protects
AI features — Predictive Intelligence, Now Assist, Virtual Agent — require clean OOTB-aligned data and process structures. Custom fields and non-standard models reduce AI accuracy or block activation entirely.
Future upgrade paths. Customizations break on upgrades. OOTB patterns survive upgrades automatically with no remediation cost.
Technical debt elimination. The Governance Triage Log captures every exception — it is managed and addressed iteratively. Nothing is lost; everything is governed.

## Slide 4
THE LINE
Everforth ECS Federal
SERVICENOW PRACTICE · MODERNIZING THE CORE · DISCOVERY
4
What a customization is — and what it isn't
CONFIGURATION — This is always available
✓ Defining Discovery IP ranges and subnets in OOTB Discovery Schedules
✓ Configuring Discovery credentials in OOTB Credential Vault (Windows, Linux, SNMP, VMware)
✓ Setting Discovery schedule frequency (daily, weekly) and maintenance window exclusions
✓ Activating OOTB Discovery patterns for Windows, Linux, VMware, network devices
✓ Configuring OOTB cloud Discovery (AWS, Azure, GCP) via cloud service accounts
✓ Setting IRE (Identification & Reconciliation Engine) rules for CMDB data source priority
✓ Configuring OOTB horizontal and vertical Discovery for application service mapping
✓ Setting MID Server affinity rules for Discovery scope segmentation
✓ Configuring CMDB Health scoring rules for Discovery-populated CI classes
✓ Enabling OOTB Discovery Diagnostic and troubleshooting dashboards
CUSTOMIZATION — Requires business case & Council sign-off
✗ Custom Discovery patterns for non-standard devices or proprietary systems
✗ Scripted CI population logic replacing OOTB probe-sensor framework
✗ Custom IRE reconciliation rules overriding OOTB data source priority
✗ Scripted credential rotation logic beyond OOTB Credential Vault
✗ Custom network scanning tools replacing OOTB Discovery probes
✗ Non-standard MID Server cluster configuration beyond OOTB affinity rules
✗ Scripted cloud account enumeration beyond OOTB cloud Discovery configuration
✗ Custom CMDB population scripts triggered by Discovery events
✗ External vulnerability scanner integration replacing OOTB Discovery patterns
✗ Scripted Discovery exception handling beyond OOTB error logging
The obligation: Any pattern requiring customization is captured in the Governance Triage Log with a named owner and disposition date — addressed in the current sprint via the Customization Council or deferred to a governed follow-on engagement.

## Slide 5
THE PROCESS
Everforth ECS Federal
SERVICENOW PRACTICE · MODERNIZING THE CORE · DISCOVERY
5
ServiceNow OOTB Discovery — Architecture and Data Flow
MID Server
Credential Scan
IP Range Scan
OS / App Probe
CI Extraction
CMDB Population
Key Capabilities & OOTB Features
MID Server Role
The MID Server bridges the ServiceNow cloud to on-premise networks. It executes scan commands and returns CI data. A single MID Server handles thousands of CIs per discovery schedule.
Discovery Patterns
OOTB Discovery Patterns (probes + sensors) cover: Windows, Linux, VMware, Cisco/Juniper networking, Oracle/MSSQL databases, and cloud resources. No scripting needed for standard infrastructure.
CMDB Integration
Discovery writes directly to CMDB via the IRE (Identification & Reconciliation Engine). Duplicate detection and source-of-record rules prevent CI sprawl automatically.

## Slide 6
KEY DECISION #1
Everforth ECS Federal
SERVICENOW PRACTICE · MODERNIZING THE CORE · DISCOVERY
6
How many MID Servers are needed — where will they be deployed?
OOTB RECOMMENDATION
MID Server Sizing:
One MID Server per network segment that cannot be reached from a single network path. A single MID Server can handle: 10,000+ CIs per scheduled discovery run.
High Availability:
Two MID Servers in the same cluster provide automatic failover — OOTB. No load balancer or scripting needed. Recommended for production environments.
Deployment Requirements:
Windows Server 2016+ or Linux (RHEL/CentOS 7+). 4 vCPUs, 8 GB RAM minimum. Outbound HTTPS to ServiceNow instance. Inbound access from managed IP ranges.
DECIDE IN THE ROOM
Questions to answer:
1. How many distinct network segments require a MID Server?
2. Will high-availability (2 MID Servers per cluster) be deployed at go-live?
3. What OS will MID Servers run on (Windows or Linux)?
4. Who manages MID Server maintenance (patching, restarts, health alerts)?
⚠ OOTB Defense: A single MID Server is sufficient for most Sprint 4 deployments. HA MID Server is recommended but not required at go-live. Add the second MID Server after the first is proven stable.

## Slide 7
KEY DECISION #2
Everforth ECS Federal
SERVICENOW PRACTICE · MODERNIZING THE CORE · DISCOVERY
7
What IP ranges and subnets are in scope for Discovery?
OOTB RECOMMENDATION
Discovery Scope Definition:
Discovery schedules define IP ranges and subnets to scan. OOTB: IP Network ranges (CIDR notation), specific IP lists, or DNS hostname lists. Multiple schedules can run in parallel.
Exclusion Lists:
OOTB exclusion list prevents Discovery from scanning network printers, security systems, and other non-managed devices that could generate alerts.
Priority Scanning:
Different schedules can run at different frequencies: servers daily, network devices weekly, workstations on-demand. Priority scan queues prevent resource saturation.
DECIDE IN THE ROOM
Questions to answer:
1. What are the primary IP ranges in scope for Sprint 4 Discovery?
2. Are there subnets or IP ranges explicitly excluded (security systems, OT networks, printers)?
3. Will Discovery run on data center networks only — or also branch offices and remote sites?
4. Who provides the IP range list and exclusion rules (network team, security team)?
⚠ OOTB Defense: Discovery that scans too broadly generates false positive CIs and triggers security team alerts. Define scope tightly before the first discovery run. Expand scope after the initial run is validated.

## Slide 8
KEY DECISION #3
Everforth ECS Federal
SERVICENOW PRACTICE · MODERNIZING THE CORE · DISCOVERY
8
Which CI classes will Discovery populate — and are the OOTB patterns sufficient?
OOTB RECOMMENDATION
OOTB Discovery Patterns Cover:
Windows Server (all versions), Linux (RHEL, Ubuntu, CentOS), VMware vSphere/ESX, Cisco IOS/NX-OS/ASA, Juniper Junos, Oracle DB, MSSQL, IBM AIX, HP-UX. No additional patterns needed for standard infrastructure.
Pattern Activation:
Enable only the patterns for CI classes in scope. Unused patterns waste MID Server resources and populate empty CI classes.
Custom Patterns:
Non-standard infrastructure (OT systems, legacy platforms, custom appliances) may require custom Discovery patterns. These are built in the OOTB Pattern Designer — this is configuration, not scripting.
DECIDE IN THE ROOM
Questions to answer:
1. Which CI classes will Discovery populate in Sprint 4 (servers, VMs, network, databases)?
2. Are all target platforms covered by OOTB patterns — or are custom patterns needed?
3. Will application-layer discovery (running processes, installed software) be activated — or OS-layer only?
4. Who validates that Discovery is populating the correct CI classes and attributes after the first run?
⚠ OOTB Defense: Activating all Discovery patterns for all CI classes in Sprint 4 without scoping creates noise, degrades MID Server performance, and populates unwanted CI classes. Activate only what is in scope.

## Slide 9
KEY DECISION #4
Everforth ECS Federal
SERVICENOW PRACTICE · MODERNIZING THE CORE · DISCOVERY
9
What credentials will Discovery use — and how will they be managed?
OOTB RECOMMENDATION
OOTB Credential Types:
Windows (domain service account, local admin), Linux (SSH key or username/password), VMware (vCenter API credentials), SNMP (community strings for network devices), Database (read-only service account).
Credential Store:
All credentials stored in ServiceNow Credential Vault — encrypted at rest, access-controlled by role. MID Server accesses credentials via encrypted API call — never stored on the MID Server itself.
Least-Privilege Model:
OOTB recommendation: read-only service account with local admin on servers (WMI access for Windows), SSH sudoers access for Linux. No need for domain admin.
DECIDE IN THE ROOM
Questions to answer:
1. What service accounts will be created for Discovery (Windows domain, Linux SSH, VMware, SNMP)?
2. Who provisions and maintains the service accounts (AD team, security team)?
3. What firewall rules are needed for the MID Server to reach managed systems?
4. How will credentials be rotated — and how will ServiceNow Credential Store be updated?
⚠ OOTB Defense: Using domain admin credentials for Discovery is a security anti-pattern. OOTB recommendation: dedicated service accounts with least-privilege access. If security team requires Privileged Access Management (PAM) integration, this is a Sprint 5 integration — not a Sprint 4 blocker.

## Slide 10
KEY DECISION #5
Everforth ECS Federal
SERVICENOW PRACTICE · MODERNIZING THE CORE · DISCOVERY
10
What is the Discovery schedule — frequency, timing, and maintenance windows?
OOTB RECOMMENDATION
OOTB Schedule Options:
Daily (recommended for servers), Weekly (network devices, storage), On-demand (triggered manually or via Change), Continuous (near-real-time for critical infrastructure — additional licensing).
Maintenance Window Awareness:
Discovery schedules can be paused during change windows. OOTB: schedule exclusion windows prevent scanning during planned maintenance.
Initial Discovery Run:
First run: all CI classes, full IP range. Takes 4–8 hours for 1,000 CIs typically. Subsequent runs: incremental — only changed attributes are written to CMDB.
DECIDE IN THE ROOM
Questions to answer:
1. What is the target Discovery frequency per CI class (daily for servers, weekly for network)?
2. What maintenance windows must Discovery avoid (planned change windows, backup windows)?
3. When will the first discovery run execute — and who monitors it?
4. What is the escalation path if the first Discovery run produces unexpected results?
⚠ OOTB Defense: Near-real-time (continuous) Discovery requires additional licensing. Daily scheduled Discovery is the OOTB pattern and is sufficient for Sprint 4 CMDB population. Continuous Discovery can be evaluated in a follow-on.

## Slide 11
KEY DECISION #6
Everforth ECS Federal
SERVICENOW PRACTICE · MODERNIZING THE CORE · DISCOVERY
11
How will duplicate CIs be handled — and what are the IRE reconciliation rules?
OOTB RECOMMENDATION
OOTB IRE (Identification & Reconciliation Engine):
IRE automatically prevents duplicate CIs by matching incoming Discovery data against existing CMDB records using configurable identifiers (hostname, serial number, IP, MAC address).
De-dup Identifiers:
Windows: hostname + domain. Linux: hostname + IP. VMware: VM UUID. Network: IP + SNMP SysObjectID. OOTB identifier rules cover standard infrastructure.
Conflict Resolution:
When Discovery data conflicts with existing CI data (e.g., IP changed), IRE applies source-priority rules — Discovery wins over manual entry. Configurable per attribute.
DECIDE IN THE ROOM
Questions to answer:
1. Accept the OOTB IRE identifier rules — or are there additional de-dup identifiers needed?
2. What happens when a CI is discovered that already exists (from manual import) — Discovery overrides or manual wins?
3. Who reviews and approves IRE reconciliation rule changes?
4. How will de-dup conflicts be surfaced and resolved (IRE event log, CMDB health dashboard)?
⚠ OOTB Defense: Custom IRE rules without a clear de-dup strategy cause CI proliferation and broken service maps. Accept OOTB identifier rules first; customize only when a specific duplicate pattern is observed in production data.

## Slide 12
KEY DECISION #7
Everforth ECS Federal
SERVICENOW PRACTICE · MODERNIZING THE CORE · DISCOVERY
12
Will cloud Discovery be activated in Sprint 4 — and for which cloud providers?
OOTB RECOMMENDATION
OOTB Cloud Discovery:
ServiceNow Cloud Discovery supports AWS, Azure, and GCP OOTB. Activated via Cloud Management plugin + cloud credentials. Discovers: VMs, containers, storage, load balancers, databases.
No MID Server for Cloud:
Cloud Discovery uses direct API calls from ServiceNow to cloud provider APIs — no MID Server required for cloud resources.
Sprint 4 vs Sprint 5:
Cloud Discovery can be activated in Sprint 4 alongside on-prem Discovery, or deferred to Sprint 5 alongside Service Graph Connectors. Depends on cloud infrastructure scope.
DECIDE IN THE ROOM
Questions to answer:
1. Which cloud providers are in scope (AWS, Azure, GCP, other)?
2. Will cloud Discovery be activated in Sprint 4 — or deferred to Sprint 5?
3. What cloud credentials will be used (read-only IAM role for AWS, Service Principal for Azure)?
4. Who manages cloud Discovery credentials rotation?
⚠ OOTB Defense: Cloud Discovery and Service Graph Connectors both populate cloud CIs — they overlap in scope. Decide which is primary source of record for cloud CIs before activating both. Avoid running both without IRE priority rules.

## Slide 13
KEY DECISION #8
Everforth ECS Federal
SERVICENOW PRACTICE · MODERNIZING THE CORE · DISCOVERY
13
What is the CMDB verification process after the first Discovery run?
OOTB RECOMMENDATION
Post-Discovery Verification:
OOTB CMDB Health dashboard shows completeness and compliance immediately after the first run. Spot-check: compare top 10 known servers against their Discovery-populated CI records.
Validation Steps:
1. CI count matches expected inventory. 2. Required fields populated (hostname, OS, IP, support group). 3. No unexpected CI class proliferation. 4. IRE de-dup log shows no unresolved conflicts.
Go/No-Go Gate:
Sprint 4 go-live requires: 80%+ CMDB completeness on in-scope CI classes, no open IRE conflicts on critical CIs, and MID Server showing green health status.
DECIDE IN THE ROOM
Questions to answer:
1. Who performs the CMDB verification after the first Discovery run (ECS + customer joint review)?
2. What is the go/no-go completeness threshold for Sprint 4?
3. How will known CIs that are not discovered (e.g., segmented networks) be handled?
4. What is the escalation path if CMDB completeness is below target at Sprint 4 close?
⚠ OOTB Defense: A formal CMDB health gate at Sprint 4 close prevents downstream process failures in Sprint 5 (Service Graph Connectors) and Sprint 6 (PA reporting). Do not defer CMDB validation to post-go-live.

## Slide 14
Decision Log
Every decision on the next page is an action.
Decisions left blank leave this room with a named owner and a date. Before we close: no decision is unresolved — it is either made, or owned.
Everforth ECS Federal
SERVICENOW PRACTICE · MODERNIZING THE CORE · DISCOVERY
14

## Slide 15
DECISION LOG
Everforth ECS Federal
SERVICENOW PRACTICE · MODERNIZING THE CORE · DISCOVERY
15
Discovery — Decisions Made in This Workshop
# | Decision Topic | Scope | Decision Made | Owner / Due
#1 | MID Server Deployment | Count, OS, HA requirement, maintenance owner |  | 
#2 | Discovery Scope | IP ranges, exclusion lists, data centers, branch offices |  | 
#3 | CI Classes & Patterns | Classes in scope, pattern activation, application layer |  | 
#4 | Credential Strategy | Service accounts, firewall rules, credential rotation, PAM |  | 
#5 | Discovery Schedule | Frequency per class, maintenance windows, first run timing |  | 
#6 | IRE De-dup Rules | Identifier rules, source priority, conflict escalation |  | 
#7 | Cloud Discovery | Cloud providers, Sprint 4 vs 5 activation, credentials |  | 
#8 | CMDB Verification | Post-run validation, go/no-go threshold, escalation path |  | 

## Slide 16
NEXT STEPS
Everforth ECS Federal
SERVICENOW PRACTICE · MODERNIZING THE CORE · DISCOVERY
16
What happens after this workshop
01
Accelerator Pack — Workbook
Immediately after this workshop
Decisions captured today are entered into the Discovery Accelerator Pack workbook. ECS pre-populates the ServiceNow Mapping tab with OOTB field-level configuration specs.
02
Sprint Configuration
Sprint 4 — Configuration
ECS configures the process in ServiceNow against the completed Accelerator Pack workbook. Customer SMEs validate configuration against agreed decisions.
03
Live OOTB Walkthrough
End of sprint demo
ECS walks the customer through the configured OOTB process in a live ServiceNow instance. Every decision from today is visible in the system.
Note: This presentation does not replace the Accelerator Pack workbook. The workbook is the living record — decisions formally captured, configuration data collected, and customer sign-off obtained before sprint build begins.

## Slide 17
Everforth ECS Federal
SERVICENOW PRACTICE · MODERNIZING THE CORE · DISCOVERY
17
Questions?
Let's close the decision log.
Three questions before we adjourn:
Are all 8 decisions made — or does each open item have a named owner and a date?
Is there anything we captured incorrectly that needs to be corrected before the workbook is updated?
Is there a decision that needs escalation or leadership approval before Sprint 4 configuration begins?
Contact your ECS Account Executive · servicenow@ecstech.com