## Slide 1
Modernizing the Core
Service Graph Connectors
Extending CMDB Coverage with Authoritative Data Sources for Complete Service Visibility
Prepared by Everforth ECS Federal · ServiceNow Practice · Confidential
Everforth ECS Federal
SERVICENOW PRACTICE · MODERNIZING THE CORE · SERVICE GRAPH CONNECTORS
1

## Slide 2
AGENDA
Everforth ECS Federal
SERVICENOW PRACTICE · MODERNIZING THE CORE · SERVICE GRAPH CONNECTORS
2
What We'll Cover Today
01
The OOTB-First Frame
Why this engagement commits to OOTB — and what it means in the room
02
What a Customization Is (and Isn't)
Configuration vs. customization — with examples relevant to Service Graph Connectors
03
OOTB Service Graph Connector Architecture
Connector-to-CMDB data flow, source-of-record model, IRE reconciliation, and CMDB coverage expansion
04
Key Decisions #1–#8
Key Decisions #1–#8 · Connector selection, source of record, sync frequency, attribute mapping, conflict resolution, normalization, dedup, health monitoring
05
Decision Log
Every decision is recorded before we leave this room
06
What Comes Next
Accelerator Pack workbook, configuration sprint, live ServiceNow demo
Ground rule: Decisions get made in this room. The OOTB recommendation is pre-populated. Your team's job is to confirm, adjust, or document the exception.

## Slide 3
THE APPROACH
Everforth ECS Federal
SERVICENOW PRACTICE · MODERNIZING THE CORE · SERVICE GRAPH CONNECTORS
3
OOTB-first is not a constraint — it is the AI strategy
What OOTB-First Means
Every decision starts with the OOTB Service Graph Connectors capability — not the legacy system pattern.
Configuration (activating features, setting values, building taxonomies, writing rules) is always available — it is how OOTB is tailored to your organization.
Customization (code changes, new database fields, custom scripts) requires a documented business case and Customization Council sign-off.
The 18-week engagement is scoped and priced for OOTB execution. Customization expands scope.
What It Protects
AI features — Predictive Intelligence, Now Assist, Virtual Agent — require clean OOTB-aligned data and process structures. Custom fields and non-standard models reduce AI accuracy or block activation entirely.
Future upgrade paths. Customizations break on upgrades. OOTB patterns survive upgrades automatically with no remediation cost.
Technical debt elimination. The Governance Triage Log captures every exception — it is managed and addressed iteratively. Nothing is lost; everything is governed.

## Slide 4
THE LINE
Everforth ECS Federal
SERVICENOW PRACTICE · MODERNIZING THE CORE · SERVICE GRAPH CONNECTORS
4
What a customization is — and what it isn't
CONFIGURATION — This is always available
✓ Connector activation
✓ Credential config
✓ IRE reconciliation rules
✓ CI class scope per connector
✓ CMDB health dashboard
✓ Scheduled import frequency
CUSTOMIZATION — Requires business case & Council sign-off
✗ Custom connector scripts replacing SGC
✗ Custom IRE rules beyond OOTB rulesets
✗ Custom CMDB tables for CI classes covered by OOTB CI class hierarchy
The obligation: Any pattern requiring customization is captured in the Governance Triage Log with a named owner and disposition date — addressed in the current sprint via the Customization Council or deferred to a governed follow-on engagement.

## Slide 5
THE PROCESS
Everforth ECS Federal
SERVICENOW PRACTICE · MODERNIZING THE CORE · SERVICE GRAPH CONNECTORS
5
ServiceNow OOTB Service Graph Connectors — Data Flow
Source System
Connector Config
Data Sync
IRE Reconciliation
CMDB Update
Health Monitor
Key Capabilities & OOTB Features
OOTB Connector Library
ServiceNow ships connectors for: Microsoft Intune, SCCM/MEM, AWS, Azure, GCP, Qualys, CrowdStrike, ServiceNow Discovery, and 30+ others. All available without custom development.
IRE Reconciliation
Service Graph Connectors route data through the same IRE (Identification & Reconciliation Engine) as Discovery. Dedup rules, source priority, and attribute-level conflict resolution apply automatically.
Content Library
The ServiceNow Content Library normalizes software and hardware model names from external sources to canonical forms — preventing model name sprawl in CMDB.

## Slide 6
KEY DECISION #1
Everforth ECS Federal
SERVICENOW PRACTICE · MODERNIZING THE CORE · SERVICE GRAPH CONNECTORS
6
Which Service Graph Connectors will be activated in Sprint 5?
OOTB RECOMMENDATION
Priority Connectors for Sprint 5:
Microsoft Intune (endpoint device management), SCCM/MEM (on-prem device management), AWS (cloud infrastructure), Azure (cloud infrastructure). All OOTB — no custom connector development.
Connector Activation:
Each connector is activated via the ServiceNow Store app installation. Configuration through the OOTB Connector wizard — no scripting. Credentials stored in Credential Vault.
Phasing Logic:
Activate connectors in priority order by CI coverage gap. Intune typically covers workstations and laptops that Discovery misses. AWS/Azure connectors fill cloud CI gaps.
DECIDE IN THE ROOM
Questions to answer:
1. Which connectors are in scope for Sprint 5 (Intune, SCCM, AWS, Azure, other)?
2. Are there additional connectors needed beyond the priority list (Qualys, CrowdStrike, VMware)?
3. Who is the named connector owner per connector (customer-side admin)?
4. What is the process for adding new connectors post-engagement?
⚠ OOTB Defense: Activating all available connectors without a source-of-record strategy creates conflicting CI data and IRE overload. Activate only the connectors needed to fill identified CMDB coverage gaps from Sprint 4 Discovery.

## Slide 7
KEY DECISION #2
Everforth ECS Federal
SERVICENOW PRACTICE · MODERNIZING THE CORE · SERVICE GRAPH CONNECTORS
7
What is the source of record per CI class when connectors and Discovery overlap?
OOTB RECOMMENDATION
OOTB Source Priority:
IRE allows attribute-level source priority: 'Discovery is authoritative for OS version; Intune is authoritative for device enrollment status.' No scripting — configured via IRE Reconciliation rules.
Common Patterns:
Servers: Discovery > Intune. Workstations/laptops: Intune > Discovery (Discovery may not reach remote endpoints). Cloud VMs: Azure/AWS connector > Discovery (cloud APIs more reliable).
Conflict Logging:
IRE logs all source conflicts in the CMDB Conflict table — OOTB visibility without scripting. CMDB admin reviews and resolves exceptional conflicts.
DECIDE IN THE ROOM
Questions to answer:
1. For each CI class with multiple sources, which source is authoritative?
2. Will attribute-level priority rules be configured (e.g., Intune owns 'managed by MDM'; Discovery owns 'IP address')?
3. Who reviews the IRE conflict log — and how frequently?
4. What is the escalation path for unresolved IRE conflicts?
⚠ OOTB Defense: Without defined source priority, the last-write-wins pattern creates inconsistent CI data that degrades CMDB health scores. Define source priority per CI class before activating multiple connectors.

## Slide 8
KEY DECISION #3
Everforth ECS Federal
SERVICENOW PRACTICE · MODERNIZING THE CORE · SERVICE GRAPH CONNECTORS
8
What sync frequency will each connector run at?
OOTB RECOMMENDATION
OOTB Sync Schedule Options:
Real-time (webhook/event-driven — requires connector support), Scheduled (daily, every 4 hours, weekly), On-demand (manual trigger). Each connector has its own schedule.
Recommended Cadence:
Intune/SCCM: daily (device enrollment changes daily). AWS/Azure: every 4 hours (cloud infrastructure changes frequently). Qualys: daily (vulnerability scan results).
Performance Consideration:
Frequent syncs on large datasets (100K+ CIs) consume IRE processing capacity. Monitor IRE queue depth after enabling connectors.
DECIDE IN THE ROOM
Questions to answer:
1. What sync frequency is acceptable per connector (daily, every 4 hours, real-time)?
2. Are there compliance or audit requirements that mandate near-real-time CI data freshness?
3. Who monitors connector sync health (job failures, sync latency)?
4. What is the SLA for detecting and resolving a connector sync failure?
⚠ OOTB Defense: Real-time sync for all connectors is rarely needed and creates IRE processing load. Daily sync is sufficient for most CMDB use cases. Real-time is justified only for security-related connectors (vulnerability, endpoint detection).

## Slide 9
KEY DECISION #4
Everforth ECS Federal
SERVICENOW PRACTICE · MODERNIZING THE CORE · SERVICE GRAPH CONNECTORS
9
How will CI attributes be mapped from source system fields to ServiceNow CI fields?
OOTB RECOMMENDATION
OOTB Attribute Mapping:
Each OOTB connector ships with a pre-configured attribute map. Intune maps device name → hostname, serial number → serial_number, OS → os_version, etc. No scripting needed for standard attributes.
Custom Attribute Mapping:
Additional source attributes can be mapped to ServiceNow CI fields via the Connector Attribute Map form — configuration, not scripting.
OOTB-Only Rule:
New CI fields (columns) required to hold connector data that has no OOTB equivalent require Customization Council review. Evaluate OOTB field fit before requesting new columns.
DECIDE IN THE ROOM
Questions to answer:
1. Are the OOTB attribute maps for each connector sufficient — or are additional attributes needed?
2. Are there source attributes that need to map to custom CI fields (not available in OOTB)?
3. Who reviews and approves changes to attribute maps post-go-live?
4. Will connector attribute data be visible in the CMDB 360 view at go-live?
⚠ OOTB Defense: Adding new database columns to accommodate connector attributes requires Customization Council sign-off. Review the OOTB CI class field list carefully — most connector data has a natural OOTB field destination.

## Slide 10
KEY DECISION #5
Everforth ECS Federal
SERVICENOW PRACTICE · MODERNIZING THE CORE · SERVICE GRAPH CONNECTORS
10
How will the Content Library normalize connector data to prevent CI sprawl?
OOTB RECOMMENDATION
Content Library Role:
Content Library normalizes software publisher names, product names, and hardware model names from external sources. Example: 'Microsoft Corp.', 'Microsoft Corporation', 'MSFT' → 'Microsoft'.
OOTB Normalization:
Content Library runs automatically when connectors submit new software or hardware records. No configuration needed — normalization is active on install.
Normalization Quality:
Content Library is maintained by ServiceNow and updated quarterly. Custom model names (in-house software, OEM hardware) require manual normalization entries — this is configuration.
DECIDE IN THE ROOM
Questions to answer:
1. Are there known custom software or hardware models that will not normalize automatically?
2. Who manages Content Library custom normalization entries post-go-live?
3. Will software normalization be used to detect unapproved software in CMDB (security use case)?
4. Is Software Asset Management (SAM) in scope — and does Content Library normalization need to feed SAM as well?
⚠ OOTB Defense: Custom normalization scripts are not needed. Content Library handles standard software and hardware models. For truly custom in-house software, add normalization entries via the Content Library UI — no scripting.

## Slide 11
KEY DECISION #6
Everforth ECS Federal
SERVICENOW PRACTICE · MODERNIZING THE CORE · SERVICE GRAPH CONNECTORS
11
What deduplication strategy will prevent CI proliferation across connectors?
OOTB RECOMMENDATION
OOTB IRE Dedup Logic:
IRE matches incoming CI data to existing records using identifier fields (serial number, MAC address, hostname + domain). If a match is found, IRE updates the existing CI — does not create a duplicate.
Cross-Connector Dedup:
IRE applies the same dedup logic regardless of source. A CI discovered by Discovery and also reported by Intune will be reconciled into a single CI record.
Dedup Rule Validation:
OOTB dedup rules cover 95%+ of standard hardware. Edge cases (CIs without serial numbers, VMs with duplicate hostnames) require custom identifier configuration.
DECIDE IN THE ROOM
Questions to answer:
1. Are the OOTB IRE identifier rules sufficient — or are custom identifiers needed for specific CI classes?
2. How will CI records from legacy imports be matched against connector-discovered CIs?
3. Who reviews the CMDB health 'Duplicate CI' report after each connector activation?
4. What is the process for manually merging duplicate CI records identified post-go-live?
⚠ OOTB Defense: Custom dedup scripts are not needed. IRE handles cross-source deduplication automatically using identifier priority. If duplicate CIs are found after activation, review the IRE identifier configuration before writing scripts.

## Slide 12
KEY DECISION #7
Everforth ECS Federal
SERVICENOW PRACTICE · MODERNIZING THE CORE · SERVICE GRAPH CONNECTORS
12
How will connector health be monitored — and what triggers escalation?
OOTB RECOMMENDATION
OOTB Connector Health Monitoring:
Each connector has an OOTB health status page: last sync time, records processed, errors. Connector health is visible in the Integration Hub Monitoring dashboard — no custom reporting.
Alerting:
OOTB workflow: if a connector sync fails 3 consecutive times, a ServiceNow event is triggered. OOTB event-to-alert rule creates an incident (or notification) assigned to the CMDB admin group.
Staleness Detection:
CMDB Correctness metric detects CIs that haven't been updated within the freshness threshold — surfacing connector outages that don't generate errors (silent failures).
DECIDE IN THE ROOM
Questions to answer:
1. Who receives connector sync failure alerts (CMDB admin, platform admin, both)?
2. What is the maximum acceptable connector sync outage before escalation (4 hours, 24 hours)?
3. Will connector health be monitored via CMDB Health dashboard or a custom dashboard?
4. Is there a 24/7 on-call rotation responsible for connector health alerts?
⚠ OOTB Defense: Custom connector health monitoring dashboards duplicate OOTB Integration Hub monitoring. Use OOTB dashboards for Sprint 5 go-live. Build custom views only if a specific health KPI is not covered after 30 days of production operation.

## Slide 13
KEY DECISION #8
Everforth ECS Federal
SERVICENOW PRACTICE · MODERNIZING THE CORE · SERVICE GRAPH CONNECTORS
13
How will the expanded CMDB (post-connectors) be validated before Sprint 5 close?
OOTB RECOMMENDATION
Validation Approach:
Sprint 5 CMDB validation: compare CI count from each connector source against expected inventory from source system. Example: Intune-managed device count vs CMDB endpoint CI count — should match within 5%.
CMDB Health Gate:
CMDB Health targets for Sprint 5: 90%+ completeness on all in-scope CI classes, 0 open critical IRE conflicts, all connector sync jobs showing green.
Stakeholder Sign-Off:
CMDB validation report (exported from CMDB Health dashboard) signed off by customer CMDB Owner and ECS before Sprint 6 begins.
DECIDE IN THE ROOM
Questions to answer:
1. Who performs the Sprint 5 CMDB validation (ECS + customer CMDB owner joint review)?
2. What is the acceptable variance between connector-reported CI count and source system CI count?
3. Will a formal CMDB health report be produced and signed off before Sprint 6 begins?
4. What is the plan for CIs that appear in the source system but not in CMDB after connector activation?
⚠ OOTB Defense: Proceeding to Sprint 6 Performance Analytics before CMDB is validated produces dashboards built on incomplete data. Sprint 5 CMDB validation is a mandatory gate, not a nice-to-have.

## Slide 14
Decision Log
Every decision on the next page is an action.
Decisions left blank leave this room with a named owner and a date. Before we close: no decision is unresolved — it is either made, or owned.
Everforth ECS Federal
SERVICENOW PRACTICE · MODERNIZING THE CORE · SERVICE GRAPH CONNECTORS
14

## Slide 15
DECISION LOG
Everforth ECS Federal
SERVICENOW PRACTICE · MODERNIZING THE CORE · SERVICE GRAPH CONNECTORS
15
Service Graph Connectors — Decisions Made in This Workshop
# | Decision Topic | Scope | Decision Made | Owner / Due
#1 | Connector Selection | Connectors in scope, owner per connector, addition process |  | 
#2 | Source of Record | Source priority per CI class, attribute-level priority, conflict log owner |  | 
#3 | Sync Frequency | Schedule per connector, real-time requirements, queue monitoring |  | 
#4 | Attribute Mapping | OOTB maps sufficiency, custom attributes, approval process |  | 
#5 | Content Library | Custom normalization entries, SAM alignment, maintenance owner |  | 
#6 | Dedup Strategy | IRE identifier rules, legacy import matching, duplicate review |  | 
#7 | Health Monitoring | Alert recipients, outage SLA, staleness detection |  | 
#8 | Sprint 5 Validation | Validation scope, CI count variance, formal sign-off process |  | 

## Slide 16
NEXT STEPS
Everforth ECS Federal
SERVICENOW PRACTICE · MODERNIZING THE CORE · SERVICE GRAPH CONNECTORS
16
What happens after this workshop
01
Accelerator Pack — Workbook
Immediately after this workshop
Decisions captured today are entered into the Service Graph Connectors Accelerator Pack workbook. ECS pre-populates the ServiceNow Mapping tab with OOTB field-level configuration specs.
02
Sprint Configuration
Sprint 5 — Configuration
ECS configures the process in ServiceNow against the completed Accelerator Pack workbook. Customer SMEs validate configuration against agreed decisions.
03
Live OOTB Walkthrough
End of sprint demo
ECS walks the customer through the configured OOTB process in a live ServiceNow instance. Every decision from today is visible in the system.
Note: This presentation does not replace the Accelerator Pack workbook. The workbook is the living record — decisions formally captured, configuration data collected, and customer sign-off obtained before sprint build begins.

## Slide 17
Everforth ECS Federal
SERVICENOW PRACTICE · MODERNIZING THE CORE · SERVICE GRAPH CONNECTORS
17
Questions?
Let's close the decision log.
Three questions before we adjourn:
Are all 8 decisions made — or does each open item have a named owner and a date?
Is there anything we captured incorrectly that needs to be corrected before the workbook is updated?
Is there a decision that needs escalation or leadership approval before Sprint 5 configuration begins?
Contact your ECS Account Executive · servicenow@ecstech.com