INTERNAL - ROLE QUICK-REFERENCE

Connection Engagement

Role & Accountability Quick-Reference

What you own, what you read, and when you are heaviest

ECS Federal - ServiceNow Practice

Audience: ECS delivery team - EM, Solution Architect, Process Consultant, Technical Consultant(s), Practice Lead

Companion to: Team Onboarding & Vision - Engagement Delivery Guidelines - ONBOARDING_MAP

Document ID: INT-CONN-ROLE-01     ·     Version: 1.0     ·     Status: Draft

Internal Use Only · Confidential

# How to Use This Quick-Reference

Find your role, read your one section, and you know what you own, what to read before Sprint 0, what to pull just-in-time, and which sprints you are heaviest in. The decision-rights table below ends "who owns this?" debates before they start. Curate, don't copy - read your path, reference the rest.

# 1.  Decision Rights at a Glance

| Role | Owns the decision on |
| --- | --- |
| Engagement Manager (EM) | Customer relationship, scope/budget, escalation; chairs the Customization Council; PCR authority. |
| Solution Architect (SA) | Architecture & CSDM; OOTB vs customization (Rule of Three pass/fail); technical sign-off; code/config review. |
| Process Consultant (PC) | Workshop facilitation; requirements-to-stories; sprint cadence; story-level Definition of Done. |
| Technical Consultant(s) (TC) | Configuration, integration builds, data loads, story-level test. |
| Practice Lead (PM) | Trust-but-verify oversight; the technical-path key in the two-key decision; escalation authority. |

# 2.  Engagement Manager (EM)

You own the customer relationship and the engagement's health. You chair the Customization Council and hold PCR authority.

Core reading: OOTB Delivery Playbook (Sections 1 and 4), Internal Governance Operating Guide, SOW v2.0.

Just-in-time: per-sprint facilitator guides; trust-but-verify metrics; lessons learned.

Heaviest: Sprint 0 (setup, decision rights, dependencies) and every governance checkpoint thereafter.

Your check: weekly health report to practice management by Friday COB; Yellow/Red triggers a Monday 1:1.

# 3.  Solution Architect (SA)

You own the architecture and the OOTB-first call. You write the impact assessment for every deviation before it reaches a decision.

Core reading: OOTB Delivery Playbook (Sections 2 and 3), Adopt-vs-Reengineer cheatsheets, the in-scope Accelerator Pack blueprints.

Just-in-time: discipline how-to guides; CMDB/CSDM and integration packs as each sprint requires.

Heaviest: Stage 1 (CSDM data model, greenfield) and the ITSM/Change design workshops in Stages 1-2.

Your check: every customization carries a completed impact assessment; nothing reaches the Council without one.

# 4.  Process Consultant (PC)

You run the workshops where the OOTB discipline is won or lost, and you turn requirements into signed-off stories.

Core reading: Decision Topic Guides and Workshop Pre-Reads for the in-scope processes.

Just-in-time: per-sprint customer briefs; UAT test packs.

Heaviest: the workshop-dense build sprints (ITSM Core, Catalog, Employee Experience) across Stages 1-2.

Your check: each workshop ends with a signed-off story, not a list of "things to think about."

# 5.  Technical Consultant(s) (TC)

You build. Configuration, integrations, and data - the standard way unless a deviation has cleared the two-key decision.

Core reading: Sprint 0 setup materials and the Accelerator Packs for in-scope modules.

Just-in-time: discipline how-to guides; demo scripts; sprint workbooks.

Heaviest: the build sprints in Stage 2 (ITSM Core, Change/CAB, Employee Center) and Stage 3 (HAM, analytics).

Your check: peer review complete and no P1 defects before a story is called done.

# 6.  Practice Lead (PM)

You provide independent oversight. You hold the technical-path key in the two-key decision and the escalation authority.

Core reading: trust-but-verify metrics and thresholds; the two-key model and SLAs; escalation triggers.

Just-in-time: weekly health reports; impact assessments awaiting the second key.

Heaviest: weekly at health-report review; on-demand whenever a deviation needs the technical-path key (48-hour SLA).

Your check: no customization is built on business need alone - the technical path is independently approved.

Roles are confirmed and named during Sprint 0 and recorded in ENGAGEMENT_BRIEF.md. Update the bracketed names there as the team is staffed.