ACCELERATOR PACK

Employee Center

Accelerator Pack

Portal design, topic taxonomy, homepage layout, search, and adoption measurement for the OOTB-first Employee Center deployment

ECS Federal · ServiceNow Practice

Audience: Customer IT Director, ITSM Process Owner, HR Director (if HR in scope), and Communications team

Companion to: Service Catalog Pack · Knowledge Pack · Virtual Agent Pack

Document ID: AP-15     ·     Version: 1.0     ·     Status: Released

Shared — for the recipient and their organisation

# What This Pack Is

This Accelerator Pack covers the complete Employee Center configuration for Sprint 5. Employee Center is the unified self-service portal that surfaces the Service Catalog, Knowledge Base, and Virtual Agent in a single, mobile-native experience. It is the user-facing payoff of the Sprint 4 catalog and Sprint 5 knowledge investments.

The five workbooks address the full EC implementation sequence: foundational design decisions (Workbook 01), topic taxonomy aligned to the catalog and KB (Workbook 02), homepage layout and content blocks (Workbook 03), unified search configuration (Workbook 04), and go-live communications and adoption measurement (Workbook 05).

# The Five Workbooks

| # | Workbook | What It Covers | Owner | Sprint |
| --- | --- | --- | --- | --- |
| 01 | EC Portal Design Decisions | Multi-catalog vs single, branding, navigation structure, legacy portal cutover | ECS SA + Customer IT Director | Sprint 5 Wk 1 |
| 02 | Topic Taxonomy | EC topic structure aligned to catalog categories and KB categories; topic icons and descriptions | ECS SA + Customer ITSM PO | Sprint 5 Wk 1 |
| 03 | Homepage Layout & Content Blocks | OOTB homepage blocks, order, tagline, announcements, go-live announcement draft | ECS SA + Customer Communications | Sprint 5 Wks 1–2 |
| 04 | Search Configuration | Search sources, result ranking, no-results fallback, search validation | ECS SA | Sprint 5 Wk 2 |
| 05 | Adoption Measurement & Go-Live Plan | Go-live communications, helpdesk briefing, intranet link, 90-day KPI targets | ECS SA + Customer ITSM PO + Communications | Sprint 5 Wk 2 |

# Sprint Alignment

Employee Center is configured in Sprint 5 alongside Knowledge Management and Virtual Agent. The three are interdependent: EC surfaces the Knowledge Base articles configured in the Knowledge Pack, and Virtual Agent (when in scope) launches from the EC portal. All three must be configured and tested together before Sprint 5 go-live.