CLIENT DELIVERABLE - TRAIN THE TRAINER

Connection ServiceNow

Train-the-Trainer Toolkit

Enabling Connection's trainers to deliver end-user training - Go-Live KT Package

ECS Federal - ServiceNow Practice

Audience: Connection designated trainers & process owners

Companion to: SOW v2.0 Sec 11 - Administrator Guide & KT - library demo scripts (INT-DS)

Document ID: DEL-CONN-T3-01     ·     Version: 1.0 (template)     ·     Status: Template

ECS Federal - ServiceNow Practice - Confidential

# How to Use This Toolkit

Per SOW Section 11, ECS delivers two remote Train-the-Trainer sessions per process area to enable Connection's designated trainers; Connection then delivers end-user training and owns ongoing adoption. This toolkit standardizes how ECS runs those sessions and what each trainer leaves with. The live demos draw on the ECS module demo scripts.

# 1.  The Train-the-Trainer Model

Two remote sessions per in-scope process area, scheduled near Go-Live.

Session 1 = ECS demonstrates and explains; Session 2 = trainer teach-back with ECS coaching.

Trainers leave able to deliver the end-user training and answer common questions.

# 2.  Session Structure (per area)

| Segment | Time | Focus |
| --- | --- | --- |
| Overview | 10 min | The process, the OOTB happy path, what changed for users |
| Live demo | 25 min | Walk the end-user tasks against real Connection data |
| Hands-on | 20 min | Trainers practice the tasks in sub-production |
| Teach-back | 20 min | Trainer presents a segment; ECS coaches |
| Q&A + materials | 15 min | Common questions; hand over the quick-reference outline |

# 3.  Process-Area Coverage

Each area gets the two sessions. Use the referenced ECS demo scripts as the demo backbone.

| Process area | End-user tasks to cover | Demo script reference |
| --- | --- | --- |
| Incident | Raise/triage, work notes, resolve, search KB | INT-DS-01 Incident |
| Request / Catalog | Order an item, track a request, approvals | INT-DS-02 Catalog/Request |
| Knowledge | Find, use, and give feedback on articles | INT-DS-03 Knowledge/VA |
| Employee Center / VA | Self-service portal, Virtual Agent, AI Search | INT-DS-03 Knowledge/VA |
| Change (fulfillers) | Raise standard/normal change, CAB basics | INT-DS-04 Change |

# 4.  Trainer Preparation Checklist

Confirm access to a sub-production training instance with realistic Connection data.

Review the relevant demo script and run through the end-user tasks once before the session.

Prepare 2-3 Connection-specific scenarios per area (real services, real catalog items).

Confirm the end-user quick-reference outline is ready to hand to trainees.

# 5.  End-User Quick-Reference Outline

Connection builds end-user materials from this outline (ECS provides the structure; Connection owns the content):

What changed and why (one paragraph, plain language).

How to do the top 3-5 tasks for the area (step list with screenshots).

Where to get help (Employee Center, Virtual Agent, service desk).

# 6.  Delivery Tips

Use real Connection data, never Lorem ipsum - 'this is OUR data' is when it clicks.

Teach the OOTB happy path first; note exceptions briefly.

Keep it task-focused - users care about getting their job done, not the platform.

This toolkit pairs with the Administrator Guide & KT to complete the Knowledge Transfer Package handed over at Go-Live.