INTERNAL - WORKSHOP FACILITATION

Connection Engagement

Workshop Facilitation Guide

How we run OOTB-first workshops - and end each one with a signed-off story

ECS Federal - ServiceNow Practice

Audience: ECS delivery team - Process Consultant (lead), Solution Architect, Engagement Manager

Companion to: Team Onboarding & Vision - Engagement Delivery Guidelines - OOTB Delivery Playbook (Sec. 2)

Document ID: INT-CONN-WSF-01     ·     Version: 1.0     ·     Status: Draft

Internal Use Only · Confidential

# How to Use This Guide

Workshops are where the OOTB-first discipline is enforced in practice - the moment a process owner with ten years of legacy customization either accepts the OOTB pattern or doesn't. Done well, a workshop ends with a signed-off user story headed straight to the sprint. Done badly, it ends with a list of "things to think about" that come back as customization requests two weeks later. This guide is the pattern that makes the difference. The Process Consultant leads; the Solution Architect supports on architecture and deviation calls.

A workshop that doesn't reach its sign-off output didn't end - it got rescheduled. Protect the sign-off.

# 1.  The Five-Tier Workshop Framework

Every workshop is one of five tiers. Know which tier you are running and what its sign-off output is before you walk in.

| Tier | What it covers | Sign-off output |
| --- | --- | --- |
| Accelerator Pack | Foundation data - users, groups, locations, assignment rules, catalog taxonomy | Validated workbook ready for build |
| CSDM | Service taxonomy, design domains, lifecycle, CI relationship standards, class hierarchy | Signed-off CSDM-aligned data model |
| Reporting | OOTB Performance Analytics, dashboards, standard reports vs. business objectives | Confirmed OOTB reports + gaps for backlog |
| Process OOTB Alignment | End-to-end demo of each in-scope process (Incident, Request, Change...) vs. OOTB | Signed-off user stories for the process |
| Integration | Integration patterns, data contracts, OOTB Spoke / IntegrationHub usage | Documented integration design + data contract |

# 2.  The Six-Beat Facilitation Pattern

Every workshop runs the same six beats. Routine workshops: 90 minutes. CSDM and Process OOTB Alignment: 120 minutes.

| Beat | Time | What happens |
| --- | --- | --- |
| 1. Pre-work | 1 wk before | SMEs receive OOTB demo materials + a pre-workshop questionnaire. Decisions are pre-warmed, not introduced cold. |
| 2. Open | 5 min | Re-state the OOTB-first frame, the workshop goal, and the named decisions required. Set the expectation: decisions are made in the room. |
| 3. Demo | 20-30 min | The platform shows the work first - against real Connection data, never Lorem ipsum. |
| 4. Decisions | 30-45 min | Focused conversation on the narrow decision set. Capture live. No "we'll get back to you" - if a decision needs more thought, name the owner and the return date. |
| 5. Sign-off | 10 min | Explicit sign-off by the named process owner, recorded in workshop notes. |
| 6. Backlog & PCR | 5 min | Deferred items captured with rationale; anything that triggered a PCR conversation flagged for the EM. |

# 3.  Decision-Forcing Techniques

Tactical moves that keep a workshop from spiraling into open-ended discussion:

Show, don't tell - demo OOTB doing the work; seeing it beats talking about it.

Customer data, not Lorem ipsum - "oh, this is OUR data" is the moment OOTB starts to feel real.

Two options, both OOTB - on pushback, force a choice between Option A and Option B, never OOTB vs custom.

What's the business outcome? - redirect a demand for a specific implementation to the outcome it serves.

Defer to backlog, don't argue - capture nice-to-haves without an OOTB-vs-custom debate today.

Name the customization explicitly - if it genuinely is one, say so and route it to the Council; never build one by accident.

# 4.  "But Our Old Platform Did X" - Rebuttal Patterns

These conversations happen in every workshop. Redirect without making the SME feel dismissed.

| When they say... | You respond... |
| --- | --- |
| "Our old workflow had 7 approval steps" | "Let's look at what each step prevented. If OOTB delivers the same control with fewer steps, that's a win. If a specific step prevents something OOTB doesn't, that's a Council candidate - let's walk through them." |
| "We've always used custom Script Includes for this" | "Show me what the script does - what's the business behavior? We'll see if Flow Designer or a Decision Table does the same OOTB and saves the maintenance burden. If not, we bring it to the Council." |
| "Our users won't accept the new portal" | "Adoption is real. Let's pilot the OOTB Employee Center with a small group and measure feedback before we commit to changing it." |
| "We need this or [bad thing] will happen" | "Let's document the bad thing. If it's a material business impact, it goes to the Council. If it's a preference or a workaround, it goes to backlog. Walk me through it." |
| "Just make it work like the old system" | "That's the trap we're rebuilding away from - the old system has the debt blocking AI and modern features. Let me show you what OOTB does against the same outcome." |

# 5.  Capturing Deviations & Protecting Sign-off

When a requirement genuinely fails the Rule of Three, name it as a customization out loud and route it - do not absorb it into the build. The Solution Architect drafts the impact assessment; the request goes to the Customization Council and the two-key decision; every entry is logged in the Governance Triage Log within 24 hours. Deferred nice-to-haves go to the backlog with rationale. Then close on the sign-off the workshop was called to produce.

End-state test: did we leave with the tier's sign-off output and a signed-off story (or a named decision-maker and date)? If not, it isn't done - reschedule and note why.