CLIENT DELIVERABLE - ADMIN KT

Connection ServiceNow

Administrator Guide & Knowledge Transfer

Platform administration, update set management, and OOTB governance - Go-Live KT Package

ECS Federal - ServiceNow Practice

Audience: Connection platform administrators & IT operations

Companion to: SOW v2.0 Sec 11 - Knowledge Transfer Package - Engagement Delivery Guidelines

Document ID: DEL-CONN-ADMIN-01     ·     Version: 1.0 (template)     ·     Status: Template

ECS Federal - ServiceNow Practice - Confidential

# How to Use This Guide

This is the administrator reference handed to Connection's platform team at Go-Live, and the backbone for the four Admin Knowledge Transfer (KT) sessions in SOW Section 11. ECS completes the [bracketed] module specifics during the build; the structure is fixed. It keeps the platform OOTB-aligned and upgrade-safe after handover.

# 1.  Admin KT Session Plan

Four remote sessions covering platform administration, update set management, and OOTB governance (SOW Sec 11).

| Session | Topic | Who attends |
| --- | --- | --- |
| KT-1 | Platform administration basics - users, groups, roles, assignment, notifications | Platform admins |
| KT-2 | Update set management - capture, promotion dev>test>prod, hygiene | Platform admins + developers |
| KT-3 | OOTB governance - Rule of Three, Customization Council, Triage Log, staying upgrade-safe | Admins + platform owner |
| KT-4 | Per-module administration + open Q&A | Admins + process owners |

# 2.  Platform Administration

Users, groups, and roles - provisioning via AD import; OOTB roles (itil, admin, catalog_admin, asset).

Assignment rules and routing - OOTB assignment configuration per process area.

Notifications and email - OOTB notification records and templates; inbound/outbound email.

Schedules, business hours, and system properties - OOTB configuration only.

# 3.  Update Set Management

All development happens in sub-production; never build directly in production.

Capture changes in named update sets; promote dev -> test -> prod with review at each gate.

Update set hygiene: one logical change per set where practical; review for collisions before promotion.

Use the OOTB update set preview/commit; resolve conflicts before commit.

# 4.  OOTB Governance Principles

The platform stays valuable because it stays OOTB-aligned. Carry the engagement's discipline forward:

Rule of Three - meet a need with Configuration, UI Policy, or Flow Designer before treating it as a customization.

Customization Council + Two-Key decision - any deviation needs a business-need and a technical-path approval.

Governance Triage Log - keep logging deviation decisions transparently after handover.

Upgrade safety - avoid changes to protected/OOTB objects; keep customizations documented and minimal.

# 5.  Per-Module Administration Quick Reference

| Module | Common admin tasks | Where |
| --- | --- | --- |
| ITSM (Incident/Problem/Change) | Categories, assignment, SLAs, CAB, standard changes | [module admin areas] |
| Service Catalog | Items, variable sets, approvals, fulfillment | Catalog Builder |
| Knowledge | KBs, categories, article workflow, feedback | Knowledge admin |
| Employee Center / VA | Topics, branding, VA topics, AI Search | EC + VA Studio |
| CMDB / CSDM | CI classes, health, reconciliation, Discovery schedules | CMDB Workspace |
| HAM | Stockrooms, asset classes, lifecycle | Asset admin |
| Integrations / CTI | SGC schedules, OpenFrame/Vonage, credentials | Integration admin |

# 6.  Health & Maintenance

CMDB Health dashboard - monitor completeness, staleness, compliance.

Scheduled jobs and imports - confirm Discovery/SGC runs and AD imports succeed.

Platform Analytics - review MTTR, SLA, change-success dashboards.

Release upgrades - test in sub-prod first; review skipped/ skipped-record reports.

# 7.  Getting Help & Escalation

Level 0-1 support is Connection's Service Desk; Level 2 escalation to ECS during the Hypercare window, then to Connection's platform team and ServiceNow (Level 3) per the Operational Handoff Pack.

This guide pairs with the Train-the-Trainer Toolkit (end-user enablement) to complete the Knowledge Transfer Package.