## Slide 1
Modernizing the Core
Integrations
Connecting ServiceNow to the Enterprise for Data Accuracy and User Experience
Prepared by Everforth ECS Federal · ServiceNow Practice · Confidential
Everforth ECS Federal
CONNECTION · MODERNIZING THE CORE · INTEGRATIONS
1

## Slide 2
AGENDA
Everforth ECS Federal
CONNECTION · MODERNIZING THE CORE · INTEGRATIONS
2
What We'll Cover Today
01
The OOTB-First Frame
Why this engagement commits to OOTB — and what it means in the room
02
What a Customization Is (and Isn't)
Configuration vs. customization — with examples relevant to Integrations
03
OOTB Integration Architecture
AD/Entra user sync, SSO, SCCM/Intune connectors, email, and integration health monitoring
04
Key Decisions #1–#8
Key Decisions #1–#8 · AD/Entra sync, SSO, SCCM connector, Intune connector, group/role sync, email config, health monitoring, certificate management
05
Decision Log
Every decision is recorded before we leave this room
06
What Comes Next
Accelerator Pack workbook, configuration sprint, live ServiceNow demo
Ground rule: Decisions get made in this room. The OOTB recommendation is pre-populated. Your team's job is to confirm, adjust, or document the exception.

## Slide 3
THE APPROACH
Everforth ECS Federal
CONNECTION · MODERNIZING THE CORE · INTEGRATIONS
3
OOTB-first is not a constraint — it is the AI strategy
What OOTB-First Means
Every decision starts with the OOTB Integrations capability — not the legacy system pattern.
Configuration (activating features, setting values, building taxonomies, writing rules) is always available — it is how OOTB is tailored to your organization.
Customization (code changes, new database fields, custom scripts) requires a documented business case and Customization Council sign-off.
The 18-week engagement is scoped and priced for OOTB execution. Customization expands scope.
What It Protects
AI features — Predictive Intelligence, Now Assist, Virtual Agent — require clean OOTB-aligned data and process structures. Custom fields and non-standard models reduce AI accuracy or block activation entirely.
Future upgrade paths. Customizations break on upgrades. OOTB patterns survive upgrades automatically with no remediation cost.
Technical debt elimination. The Governance Triage Log captures every exception — it is managed and addressed iteratively. Nothing is lost; everything is governed.

## Slide 4
THE LINE
Everforth ECS Federal
CONNECTION · MODERNIZING THE CORE · INTEGRATIONS
4
What a customization is — and what it isn't
CONFIGURATION — This is always available
✓ LDAP Data Source (AD import)
✓ User and group attribute mapping
✓ SAML 2.0 IdP metadata
✓ MID Server install and validation
✓ SCCM SGC
✓ Intune SGC
✓ Import schedule
CUSTOMIZATION — Requires business case & Council sign-off
✗ Custom LDAP scripts replacing OOTB LDAP import
✗ Custom SSO code outside SAML 2.0 OOTB plugin
✗ Custom MID Server scripts for data already available via SGC
The obligation: Any pattern requiring customization is captured in the Governance Triage Log with a named owner and disposition date — addressed in the current sprint via the Customization Council or deferred to a governed follow-on engagement.

## Slide 5
THE PROCESS
Everforth ECS Federal
CONNECTION · MODERNIZING THE CORE · INTEGRATIONS
5
ServiceNow OOTB Integration Architecture — Enterprise Connectivity
AD / Entra ID
User & Group Sync
SSO Auth
SCCM / Intune
ServiceNow CMDB
Health Monitor
Key Capabilities & OOTB Features
OOTB Integration Methods
AD: LDAP/LDAPS import. Entra ID: REST-based Entra ID spoke on Integration Hub. SSO: SAML 2.0 (OOTB) or OIDC. SCCM/Intune: Service Graph Connectors (OOTB apps).
No Custom Scripts
All four core integrations (AD, SSO, SCCM, Intune) are supported OOTB without scripting. Configuration only. Credentials stored in ServiceNow Credential Vault.
AI Dependency
User data accuracy from AD sync directly affects Predictive Intelligence assignment predictions, Now Assist user context, and Virtual Agent personalization. Integration quality = AI quality.

## Slide 6
KEY DECISION #1
Everforth ECS Federal
CONNECTION · MODERNIZING THE CORE · INTEGRATIONS
6
How will Active Directory / Entra ID user sync be configured?
OOTB RECOMMENDATION
OOTB LDAP Integration:
ServiceNow LDAP Integration for on-prem AD: configure LDAP server, set OU filter, map attributes, schedule import. No MID Server needed for Entra ID (REST API).
Attribute Mapping:
OOTB maps: sAMAccountName → user_name, mail → email, displayName → name, title → title, department → department, manager → manager, telephoneNumber → phone.
Sync Schedule:
Recommended: daily scheduled import. For Entra ID, webhook-based near-real-time sync is available via the Entra ID spoke.
DECIDE IN THE ROOM
Questions to answer:
1. On-prem AD, Entra ID (cloud), or hybrid — which is the identity source?
2. Which OUs are in scope for user import?
3. What is the sync schedule (daily, twice-daily, near-real-time)?
4. How will terminated employee accounts be handled (disabled in AD → deactivated in ServiceNow)?
⚠ OOTB Defense: Custom LDAP transform scripts for attribute mapping are not needed. The OOTB LDAP attribute map covers all standard user fields. For non-standard attributes (custom AD extensions), add mappings via the LDAP Attribute Map form — no scripting.

## Slide 7
KEY DECISION #2
Everforth ECS Federal
CONNECTION · MODERNIZING THE CORE · INTEGRATIONS
7
What SSO configuration will be used — SAML 2.0 or OIDC?
OOTB RECOMMENDATION
OOTB SSO Options:
SAML 2.0 (most common): configure IdP metadata URL, set entity ID, map claim attributes. OIDC/OAuth 2.0: available for Entra ID and Okta. Both OOTB — no plugin purchase.
User Matching:
ServiceNow matches SSO assertions to user records via the configured claim (email or user_name). OOTB — no scripting for standard claim matching.
Fallback Auth:
OOTB local authentication remains available for admin access when SSO is unavailable. Configurable: SSO required for all users, or SSO optional with local fallback.
DECIDE IN THE ROOM
Questions to answer:
1. SAML 2.0 or OIDC — which protocol does the IdP support?
2. Who is the named IdP administrator (Entra ID, Okta, Ping, ADFS) — for metadata exchange?
3. Will SSO be mandatory for all users — or will local admin access be preserved as fallback?
4. What is the user matching attribute (email vs user_name)?
⚠ OOTB Defense: Custom SSO claim transformations require Customization Council review. Standard SAML claims (email, UPN, groups) map to ServiceNow user fields via the OOTB multi-provider SSO configuration without scripting.

## Slide 8
KEY DECISION #3
Everforth ECS Federal
CONNECTION · MODERNIZING THE CORE · INTEGRATIONS
8
How will the SCCM / Microsoft Endpoint Manager connector be configured?
OOTB RECOMMENDATION
OOTB SCCM Connector:
ServiceNow Store app (System Application: SCCM Connector). Connects to SCCM via REST API or direct DB connection. Syncs: devices, software installations, patch compliance, hardware inventory.
CI Classes Populated:
Windows Computer (cmdb_ci_win_server, cmdb_ci_computer), Installed Software. Connector data feeds both CMDB and Software Asset Management.
Sync Scope:
Configurable: all SCCM collections, specific collections, or filtered by device type. Recommended: Active → all SCCM-managed devices; Retired SCCM devices excluded.
DECIDE IN THE ROOM
Questions to answer:
1. Is SCCM in scope — or has the organization migrated to Intune-only (Endpoint Manager cloud-only)?
2. Which SCCM collections are in scope for the connector sync?
3. What attributes will be synced (hardware, software, patch compliance, all)?
4. Who is the named SCCM admin who will configure the connector endpoint and credentials?
⚠ OOTB Defense: The SCCM connector requires read access to the SCCM database or REST API endpoint. If security policy prevents direct DB access, use the REST API option. Both are OOTB — no custom integration needed.

## Slide 9
KEY DECISION #4
Everforth ECS Federal
CONNECTION · MODERNIZING THE CORE · INTEGRATIONS
9
How will the Microsoft Intune connector be configured?
OOTB RECOMMENDATION
OOTB Intune Connector:
ServiceNow Store app. Connects to Microsoft Graph API using Entra ID App Registration (Service Principal). Syncs: enrolled devices, device compliance, device owner, OS version, encryption status.
CI Classes Populated:
cmdb_ci_computer (Windows/Mac), cmdb_ci_mobile_device (iOS/Android). Complements SCCM data — Intune covers devices SCCM does not manage (personal devices, remote workers).
Sync Scope:
Filter by device compliance status, enrollment type, or platform. Recommend: all enrolled, compliant and non-compliant — for complete coverage.
DECIDE IN THE ROOM
Questions to answer:
1. Is Intune used for device management — and is it Microsoft Intune standalone or co-managed with SCCM?
2. What device platforms are enrolled in Intune (Windows, iOS, Android, macOS)?
3. What compliance and enrollment attributes are needed in CMDB?
4. Who is the named Intune admin for App Registration and API permissions setup?
⚠ OOTB Defense: Intune connector requires an Entra ID App Registration with DeviceManagementManagedDevices.Read.All permission. Security team approval for API permissions is a common dependency — plan for it early.

## Slide 10
KEY DECISION #5
Everforth ECS Federal
CONNECTION · MODERNIZING THE CORE · INTEGRATIONS
10
How will AD groups sync to ServiceNow groups and roles?
OOTB RECOMMENDATION
OOTB Group Sync:
LDAP Group import: AD security groups map to ServiceNow groups. Group membership synced on the same schedule as user import. Group managers synced from AD group manager attribute.
Role Assignment via Groups:
OOTB: roles are assigned at group level. All members of the 'ServiceNow Fulfillers' AD group receive the 'itil' role via ServiceNow group-to-role mapping.
Group Naming:
AD group names can differ from ServiceNow group names. OOTB group import allows name mapping in the LDAP group configuration — no scripting.
DECIDE IN THE ROOM
Questions to answer:
1. Which AD security groups will be imported to ServiceNow groups?
2. How do AD group names map to ServiceNow group names (1:1 mapping or rename)?
3. Which OOTB roles will be assigned to each imported group?
4. How will membership changes in AD propagate to ServiceNow (scheduled import or real-time)?
⚠ OOTB Defense: Complex AD-to-ServiceNow group mapping with conditional role assignments requires Customization Council review. Standard 1:1 group mapping with role assignment is OOTB and covers the vast majority of role management requirements.

## Slide 11
KEY DECISION #6
Everforth ECS Federal
CONNECTION · MODERNIZING THE CORE · INTEGRATIONS
11
What is the email integration configuration — outbound relay and inbound accounts?
OOTB RECOMMENDATION
Outbound SMTP:
ServiceNow connects to customer SMTP relay. From address and display name configurable per notification. TLS 1.2+ supported OOTB. SPF/DKIM alignment requires customer DNS configuration.
Inbound Email Accounts:
OOTB inbound email action creates incidents from incoming email. Supports POP3, IMAP, Exchange EWS, Office 365 OAuth. Multiple inbound accounts: one per process (IT helpdesk, facilities, HR).
OAuth for O365:
Modern Auth (OAuth 2.0) for Office 365 mailboxes is OOTB — recommended over basic auth. Configured via Entra ID App Registration. No scripting.
DECIDE IN THE ROOM
Questions to answer:
1. What SMTP relay will ServiceNow use — and is SMTP authentication required?
2. What inbound email addresses will be active at go-live (e.g., ithelp@, facilities@)?
3. Is Basic Auth or OAuth 2.0 (Modern Auth) used for Exchange / Office 365?
4. What SPF/DKIM records need to be added for the ServiceNow sending domain?
⚠ OOTB Defense: Custom inbound email parsing scripts (extracting data from email body) are not OOTB. OOTB inbound email action extracts standard fields (subject, body, from). Complex email parsing requires Customization Council review.

## Slide 12
KEY DECISION #7
Everforth ECS Federal
CONNECTION · MODERNIZING THE CORE · INTEGRATIONS
12
How will integration health be monitored post-go-live?
OOTB RECOMMENDATION
OOTB Integration Health:
Import Set logs: every scheduled import run logs records processed, errors, and duration. Connector health pages show last sync time and error count. Integration Hub Monitor: dashboard for all spokes.
Alerting:
OOTB alert: if scheduled import job fails, an event is triggered. OOTB event-to-incident rule creates an incident assigned to the platform admin group.
Health Review Cadence:
Weekly integration health review during hypercare. Monthly post-hypercare. Checklist: all import jobs green, connector sync freshness within threshold, no IRE error queue backlog.
DECIDE IN THE ROOM
Questions to answer:
1. Who receives integration failure alerts (platform admin, CMDB owner, both)?
2. What is the maximum acceptable outage for each integration before an incident is raised?
3. Will integration health be reviewed in the weekly Sprint 6 hypercare meeting?
4. Who owns post-engagement integration health monitoring (customer admin or managed service)?
⚠ OOTB Defense: Custom integration health dashboards are not needed. OOTB Integration Hub Monitor and import set logs provide full visibility. Build custom views only if a specific integration KPI is not covered after 30 days of production.

## Slide 13
KEY DECISION #8
Everforth ECS Federal
CONNECTION · MODERNIZING THE CORE · INTEGRATIONS
13
What are the certificate and security requirements for integrations?
OOTB RECOMMENDATION
OOTB TLS/SSL Support:
All OOTB integrations support TLS 1.2+. LDAPS (LDAP over SSL) supported for AD integration. HTTPS for all REST-based integrations. Certificate pinning not required — standard CA validation.
Credential Management:
All integration credentials (service accounts, OAuth client secrets, LDAP bind credentials) stored in ServiceNow Credential Vault — encrypted, role-restricted, audited.
MID Server Security:
MID Server communicates with ServiceNow instance over HTTPS port 443 outbound only. No inbound firewall rules required from the internet. Internal firewall rules needed for managed device reach.
DECIDE IN THE ROOM
Questions to answer:
1. Are there security requirements for certificate pinning or custom CA trust chains?
2. What is the password rotation policy for service accounts used by integrations?
3. Who manages credential updates in ServiceNow Credential Vault when passwords rotate?
4. Are there network security scanning requirements for the MID Server host?
⚠ OOTB Defense: Custom certificate handling beyond standard CA validation requires scripting — Customization Council sign-off. Standard TLS with CA-trusted certificates covers all OOTB integration security requirements.

## Slide 14
Decision Log
Every decision on the next page is an action.
Decisions left blank leave this room with a named owner and a date. Before we close: no decision is unresolved — it is either made, or owned.
Everforth ECS Federal
CONNECTION · MODERNIZING THE CORE · INTEGRATIONS
14

## Slide 15
DECISION LOG
Everforth ECS Federal
CONNECTION · MODERNIZING THE CORE · INTEGRATIONS
15
Integrations — Decisions Made in This Workshop
# | Decision Topic | Scope | Decision Made | Owner / Due
#1 | AD / Entra ID Sync | Identity source, OUs, schedule, terminated user handling |  | 
#2 | SSO Configuration | Protocol, IdP admin, mandatory vs optional, user matching attribute |  | 
#3 | SCCM Connector | SCCM in scope, collections, attributes, admin contact |  | 
#4 | Intune Connector | Intune standalone vs co-managed, platforms, compliance attributes |  | 
#5 | Group & Role Sync | AD groups in scope, role mapping, sync schedule |  | 
#6 | Email Configuration | SMTP relay, inbound accounts, OAuth vs basic auth, SPF/DKIM |  | 
#7 | Health Monitoring | Alert recipients, outage SLA, review cadence, post-engagement owner |  | 
#8 | Certificate & Security | Cert requirements, credential rotation, MID Server security |  | 

## Slide 16
NEXT STEPS
Everforth ECS Federal
CONNECTION · MODERNIZING THE CORE · INTEGRATIONS
16
What happens after this workshop
01
Accelerator Pack — Workbook
Immediately after this workshop
Decisions captured today are entered into the Integrations Accelerator Pack workbook. ECS pre-populates the ServiceNow Mapping tab with OOTB field-level configuration specs.
02
Sprint Configuration
Sprint 5 — Configuration
ECS configures the process in ServiceNow against the completed Accelerator Pack workbook. Customer SMEs validate configuration against agreed decisions.
03
Live OOTB Walkthrough
End of sprint demo
ECS walks the customer through the configured OOTB process in a live ServiceNow instance. Every decision from today is visible in the system.
Note: This presentation does not replace the Accelerator Pack workbook. The workbook is the living record — decisions formally captured, configuration data collected, and customer sign-off obtained before sprint build begins.

## Slide 17
Everforth ECS Federal
CONNECTION · MODERNIZING THE CORE · INTEGRATIONS
17
Questions?
Let's close the decision log.
Three questions before we adjourn:
Are all 8 decisions made — or does each open item have a named owner and a date?
Is there anything we captured incorrectly that needs to be corrected before the workbook is updated?
Is there a decision that needs escalation or leadership approval before Sprint 5 configuration begins?
Contact your ECS Account Executive · servicenow@ecstech.com