INTERNAL - WORKSHOP SCOPE NOTES

Connection Engagement

Workshop Scope Notes

Per-module Phase 1 nuances - so we tailor light but miss nothing

ECS Federal - ServiceNow Practice

Audience: ECS facilitators - Process Consultant, Solution Architect

Companion to: Connection workshop decks (02_Delivery/Workshops) - SOW v2.0 - Workshop Facilitation Guide

Document ID: DEL-CONN-WSN-01     ·     Version: 1.2     ·     Status: Draft

Internal Use Only · Confidential

# How to Use These Notes

The Connection workshop decks are the principle-driven, module-specific library decks - they already carry the OOTB-first approach and the configuration-vs-customization line. Keep tailoring light. These notes capture only the Connection-specific Phase 1 nuances (from SOW v2.0) so a facilitator walks into each workshop knowing the in-scope shape for this client. Confirm exact counts with the Sponsor/Product Owner in the room.

Source of truth is SOW v2.0. Anything beyond the nuances below is a deviation - route it to the Customization Council and the Governance Triage Log.

# 1.  Phase 1 Scope Nuances by Module

| Module / Deck | Connection Phase 1 nuance | Workshop deck |
| --- | --- | --- |
| Platform Foundation | SAML SSO with Connection IdP; AD/LDAP import; sub-prod + prod; MID Server; exit domain separation to a dedicated instance. | Connection_Platform_Foundation_Workshop |
| CSDM | Foundational CSDM alignment; CI relationship standards; service taxonomy from day one (prereq for change risk scoring + AI ROI). | Connection_CSDM_Workshop |
| CMDB | CSDM-aligned CMDB; CI-based change risk scoring; CMDB health sufficient for AI ROI. | Connection_CMDB_Workshop |
| Discovery | Leverage existing Discovery configuration where it does not introduce technical debt. | Connection_Discovery_Workshop |
| Service Graph Connectors | MS SCCM and Intune connectors (current existing integrations). | Connection_Service_Graph_Connectors_Workshop |
| Incident | Run in the Service Operations Workspace. | Connection_Incident_Workshop |
| Major Incident (MIM) | In scope as part of ITSM Core. Deck uses the older (narrower) template - cosmetic only; content correct. | Connection_Major_Incident_Workshop |
| Problem | Service Operations Workspace; Known Error / KEDB. | Connection_Problem_Workshop |
| Change | CAB Workbench + 2-3 well-defined standard changes; CI-driven change risk scoring; SO Workspace. | Connection_Change_Workshop |
| Service Catalog | Top 10-15 highest-impact existing items + 2-3 generic catch-all request items; leverage existing catalog where no tech debt. | Connection_Service_Catalog_Workshop |
| Knowledge | KM taxonomy + article structure; baseline content ported from the legacy platform. | Connection_Knowledge_Workshop |
| Employee Center | Connection-specific branding; AI Search configured for the knowledge base. | Connection_Employee_Center_Workshop |
| Virtual Agent | 5 baseline topic configurations. | Connection_Virtual_Agent_Workshop |
| Performance Analytics | Track MTTR, SLA attainment, change success rate; Data Visualization + Benchmarks on. | Connection_Performance_Analytics_Workshop |
| Predictive Intelligence (PI) | Turn on Predictive Intelligence + Task Intelligence. Deck uses the older (narrower) template - cosmetic only; content correct. | Connection_Predictive_Intelligence_Workshop |
| HAM | Enable Stockrooms + foundational HAM config to keep CSDM aligned ahead of Phase 2. | Connection_HAM_Workshop |
| Integrations | AD/SSO, MS SCCM, Intune - leverage existing config where best-practice-aligned. Vonage CTI via Interactions - see the dedicated deck + pack. | Connection_Integrations_Workshop |

# 2.  Platform Baselines Without a Dedicated Deck

Configured in Phase 1 but no standalone workshop deck - fold into Platform Foundation / Analytics sessions:

Subscription Management - license visibility baseline; set up groups + basic training.

Security Center - baseline posture visibility from day one.

# 3.  Vonage + Interactions (Phase 1 - inbound voice)

Delivered for Phase 1 (inbound voice): a dedicated Interactions & Vonage CTI workshop deck (Workshops/) and accelerator pack (Integration_Accelerator_Pack/05_vonage_cti_interactions.xlsx, 8 tabs incl. Developer Notes + Port from Legacy). Vonage is the telephony; ServiceNow Interactions is the OOTB record that captures the call via OpenFrame. Chat/email through Interactions remain later-phase.

Approach: use Connection's existing Vonage setup as the spec and rebuild on OOTB OpenFrame + the Vonage connector - no custom telephony middleware (see the pack's Port from Legacy + Developer Notes tabs).