WORKSHOP PRE-READ  ·  PLATFORM FOUNDATION

Platform Foundation

Workshop Pre-Read

Understanding the baseline that makes everything else possible

ECS Federal · ServiceNow Practice

Audience: IT Leadership, Platform Owners, Security & Compliance Teams, Project Sponsors

Companion to: Sprint 0 Customer Readiness Checklist · 18-Week Engagement Overview

Document ID: CLT-WP-02a     ·     Version: 1.0     ·     Status: Released

Confidential — prepared for the recipient and their organization

# How to Use This Document

This document is your preparation guide for the Platform Foundation workshop. It is designed to be read in 15–20 minutes before we meet, so that our time together is spent on your specifics rather than foundational concepts.

The Platform Foundation workshop is one of the first sessions in your engagement. The decisions made here — about instance strategy, user provisioning, access controls, and integration foundations — shape everything that comes after. Reading this gives you the context to participate fully and make those early decisions with confidence.

You are the decision-maker. Our role is to frame the choices, share what we have seen in comparable engagements, and partner with you to implement the approach that fits your organization. Every section below is written with that dynamic in mind.

# 1.  What Is Platform Foundation?

Platform Foundation refers to the core configuration layer of your ServiceNow instance: the instance strategy, data architecture, identity and access management, integration framework, and the baseline platform health that every downstream process area depends on. It is the invisible scaffolding that determines whether your ServiceNow investment compounds or fragments over time.

Instance strategy — single instance vs. multi-instance, domain separation decisions

User provisioning — how users are created, managed, and deactivated (typically Active Directory or Entra ID)

Role and access management — who can see and do what in the platform

Integration framework — how ServiceNow connects to your other enterprise systems

Platform health baseline — performance, update schedule, and upgrade readiness

Getting foundation decisions right at the start is significantly less costly than revisiting them mid-engagement. This workshop exists precisely to surface those decisions early.

# 2.  Why It Matters in Your ServiceNow Journey

Every process area in your implementation — Incident, Change, Catalog, CMDB, Virtual Agent, AI — sits on top of the platform foundation. A well-structured foundation means cleaner data, faster onboarding of new capabilities, and a direct path to AI realization. A fragmented foundation means rework that compounds with every capability you add.

Identity integration (AD/Entra) done correctly means no manual user management throughout the engagement

Role design done once, correctly, prevents access-control debt that typically surfaces during UAT

Integration framework decisions determine whether your 16-week build is additive or constantly interrupted by connectivity issues

# 3.  What ServiceNow Delivers Out of the Box

ServiceNow's out-of-the-box platform capabilities are more comprehensive than most teams realize before their first implementation. Below are the key capabilities your team will work with during the Foundation workshop.

| Capability | What It Does for Your Team |
| --- | --- |
| Identity Provider Integration (AD/Entra/SAML) | Automated user provisioning, group sync, and single sign-on — eliminates manual user management |
| Role-Based Access Control (RBAC) | Granular, auditable access by role, group, and condition — OOTB roles cover most operational needs |
| Import Sets & Transform Maps | Structured data ingestion from external systems with field mapping, transformation, and error handling |
| REST/SOAP Integration Framework | Bi-directional API connectivity with external systems, with built-in retry, logging, and error management |
| Update Sets & Source Control | Configuration packaging for promotion across dev/test/prod instances |
| Scheduled Jobs & System Properties | Platform-level automation for maintenance, cleanup, and operational hygiene |
| Instance Upgrade Management | Structured approach to staying current with ServiceNow releases |

The workshop will walk through which of these capabilities apply to your environment and what inputs are needed from your team to configure them correctly from the start.

# 4.  The Key Decisions You Will Make in Our Workshop

These are the decisions that will shape your platform foundation. We will work through each one in the workshop. Knowing they are coming lets you bring the right stakeholders and information.

## Decision 1: Instance Strategy

Will you use a single ServiceNow instance for all business units, or a multi-instance model? For most mid-to-large federal organizations, a single instance with domain awareness is the right answer — but the tradeoffs deserve a deliberate conversation.

Trade-off to consider: Single instance simplifies governance and reduces cost; multi-instance provides stronger isolation but multiplies administrative overhead.

## Decision 2: Identity Integration Approach

How will users be provisioned — via Active Directory sync, Entra ID (Azure AD), SAML federation, or a combination? The answer determines your user data quality from day one. We will review your current directory structure and recommend an integration pattern.

Trade-off to consider: Directory sync is the most automated and accurate; manual provisioning is fastest to stand up but creates ongoing maintenance debt.

## Decision 3: Role Design Scope

Will you use ServiceNow's baseline OOTB role set, supplement with custom roles for specific business units, or build a fully custom role hierarchy? OOTB roles cover the overwhelming majority of operational needs and are maintained through upgrades.

Trade-off to consider: Custom roles offer precise fit but require maintenance with every upgrade; OOTB roles are upgrade-safe and sufficient for most requirements.

## Decision 4: Environment Promotion Strategy

How many instances will you use (dev/test/prod), and what is the process for promoting changes between them? We will recommend a promotion workflow that keeps environments synchronized without slowing delivery.

Trade-off to consider: More environments provide more testing gates but increase management overhead; fewer environments move faster but carry higher production risk.

# 5.  Things to Think About Before We Meet

These questions will help you come to the workshop prepared. Share them with the colleagues who own these areas — you may not have all the answers yourself, and that is expected.

Who owns your Active Directory or Entra ID environment, and are they available to engage during the foundation sprint?

Do you currently have a dev/test/prod instance structure, or are you starting fresh?

Are there business units or organizational boundaries that need to be preserved in the platform (e.g., separate data visibility for different departments)?

What enterprise systems will ServiceNow need to connect to in the first phase of implementation?

Who has authority to approve changes to your identity provider configuration?

You do not need answers to all of these before the workshop. They are prompts for reflection, not prerequisites. Bring what you have. The workshop is where we work through the rest together.

## What to Bring to the Workshop

Current Active Directory / Entra ID structure (org chart or group listing)

List of enterprise systems that should connect to ServiceNow (with technical contacts)

Existing instance details if you have a current ServiceNow environment

IT security policies related to SSO, MFA, and API access

Your ECS team will follow up with a short agenda before the Platform Foundation workshop. If you have questions after reading this document, reach out to your ECS engagement manager — we are happy to walk through any section in advance.