CLIENT DOCUMENT ROADMAP

Modernizing the Core

Your Document Roadmap

What you'll receive, when it arrives, and why it comes in stages — by design.

ECS Federal · ServiceNow Practice

Audience: Connection — Executive Sponsor, Product Owner, Project Manager, Process Owners

Companion to: Client Onboarding Guide · Communication Plan · 18-Week Project Plan

Document ID: CLT-CONN-ONB-03     ·     Version: 1.0     ·     Status: Draft

ECS Federal · ServiceNow Practice · Confidential

# Documents Arrive When You Need Them — By Design

Over the 18 weeks you will receive five document packages from us, each timed to the phase it supports. This is deliberate: rather than handing you a large library on day one, we release each set about a week before you need it, so the material is always relevant, current, and light enough to actually read. Workshop presentation decks follow a similar rhythm — you receive the short pre-read before each session, and the full deck right after it, as the session's standing reference.

Every package arrives the same way: a short email describing what's inside, then a brief review meeting where we walk through the documents together and set expectations for how each one gets used.

| Package | When | What's Inside | What We Ask of You |
| --- | --- | --- | --- |
| 1 — Initial Package | At kickoff | Onboarding guide, communication plan, governance charter, kickoff deck, Sprint 0 checklist, 18-week project plan, dependency tracker, deliverables checklist — and this roadmap. | Skim the onboarding guide and communication plan; bring questions to the kickoff review. |
| 2 — Foundation & Data | ~Week 2–3 | Pre-reads for the foundation workshops (platform, CSDM, CMDB, Discovery) and the data-collection workbooks for your team to complete. | Skim the optional pre-reads if you have ten minutes; start the data workbooks early. |
| 3 — ITSM Core | ~Week 6 | Pre-reads and decision packs for Incident, Major Incident, Problem, Change, and Service Catalog workshops. | Confirm the right process owners attend; the optional pre-reads preview each session's decisions. |
| 4 — Employee Experience & Analytics | ~Week 10 | Pre-reads and decision packs for Employee Center, Virtual Agent, Knowledge, Predictive Intelligence, analytics, and HAM. | Include your communications and employee-experience voices in these sessions. |
| 5 — Testing, Go-Live & Handoff | ~Week 13 | UAT guidebook and test scripts, go-live readiness checklist, cutover runbook, and the knowledge-transfer package for your admins and trainers. | Name your UAT testers early; hold the go/no-go review with us in Week 15. |

Need something sooner? Everything ultimately lives in the shared engagement library — ask your ECS Engagement Manager and any document can be released early. The staging exists to protect your team's attention, not to withhold anything.