ACCELERATOR PACK

Predictive Intelligence

Accelerator Pack

OOTB PI -- Category Classification, Similar Incident, Assignment Intelligence, KPIs

ECS Federal · ServiceNow Practice

Audience: ECS Consultants (Internal) + Customer IT Manager / Service Desk Lead (selected tabs)

Document ID: AP-17     ·     Version: 1.0     ·     Status: Released

Internal Use Only · Confidential

# 1.  Pack Overview

AP-17 guides the ECS team through activating and configuring the three OOTB Predictive Intelligence models during Month 2-3 (Sprint 4-5) of the 18-week engagement. The pack covers PI scope and readiness, Category Classification, Similar Incident, Assignment Intelligence, and KPI measurement. All work is OOTB -- no custom ML models, no Python scripts, no external APIs. PI trains on historical incident data and improves automatically through weekly retraining cycles.

# 2.  Workbook Inventory

| # | Workbook | Owner | Sprint |
| --- | --- | --- | --- |
| WB1 | PI Scope & Readiness Decisions | ECS + Customer IT Manager | Sprint 4 |
| WB2 | Category Classification Configuration | ECS Architect | Sprint 4 |
| WB3 | Similar Incident & Problem Intelligence | ECS Architect | Sprint 4 |
| WB4 | Assignment Intelligence Configuration | ECS Architect | Sprint 4-5 |
| WB5 | PI KPIs & Continuous Improvement | ECS + Customer PI Admin | Sprint 5 |

# 3.  Key OOTB Decisions

Models: All three OOTB models activated (Category, Similar Incident, Assignment Group). Data requirement: 1,000+ closed incidents minimum; 5,000+ recommended. Suggestion mode: Agent-reviewed at go-live; auto-apply only after 80% accuracy for 30 days. Confidence threshold: 0.70 for all models (suppress below). Category freeze: taxonomy must be stable before training begins. KPI targets: 70% category accuracy, 40% similar incident acceptance, 65% first-assignment at go-live.