CLIENT DELIVERABLE - OPERATIONAL HANDOFF

Connection ServiceNow

Operational Handoff Pack

Who owns what, the support model, and escalation - for steady-state operations

ECS Federal - ServiceNow Practice

Audience: Connection platform team, Service Desk & IT leadership; ECS

Companion to: Administrator Guide & KT - Hypercare - Cutover Runbook

Document ID: DEL-CONN-HND-01     ·     Version: 1.0 (template)     ·     Status: Template

ECS Federal - ServiceNow Practice - Confidential

# How to Use This Pack

This pack transfers operational ownership of the Connection platform from ECS to Connection at the end of Hypercare. It records who owns each area, the support model, and escalation paths. Confirm names in the [brackets] during Hypercare and sign off at exit.

# 1.  Ownership Matrix

Each platform area has a named Connection owner for steady-state operations:

| Area | Connection Owner | What they own |
| --- | --- | --- |
| Platform administration | [Platform Admin] | Users, groups, roles, update sets, properties |
| CMDB / CSDM | [CMDB Owner] | CI data quality, health, reconciliation, Discovery |
| ITSM processes | [Process Owner(s)] | Incident, Problem, Change, Request configuration & governance |
| Service Catalog | [Catalog Owner] | Items, approvals, fulfillment, retirement |
| Knowledge | [KM Owner] | KB content, workflow, governance |
| Employee Center / VA | [EX Owner] | Portal, topics, Virtual Agent |
| Integrations / CTI | [Integration Owner] | SGC, AD/SSO, email, Vonage CTI |
| Analytics | [Analytics Owner] | PA indicators, dashboards |
| Governance | [Platform Lead] | Customization Council, Triage Log, upgrade governance |

# 2.  Support Model

Tiered support after go-live (per SOW Section 11):

| Level | Provider | Function |
| --- | --- | --- |
| Level 0 | Connection | Self-help, knowledge, Virtual Agent |
| Level 1 | Connection | Service Desk intake and first-line resolution |
| Level 2 | Connection (then ECS during Hypercare) | In-depth technical support; ECS provides L2+ during the Hypercare window |
| Level 3 | ServiceNow | Product/platform vendor support |

During Hypercare (2 weeks), ECS provides L2+ escalation for P1/P2 ServiceNow issues in business hours. After Hypercare exit, Connection owns L0-L2; ECS engagement support ends.

# 3.  Escalation Path & Contacts

| Trigger | Escalate to | Contact |
| --- | --- | --- |
| P1 production issue (Hypercare) | ECS L2+ / EM | [ECS contact] |
| P1 production issue (post-Hypercare) | Connection platform lead -> ServiceNow | [Connection / SN] |
| Platform/upgrade question | Connection platform lead | [name] |
| Future enhancement / new scope | Connection platform lead -> ECS (new SOW) | [name] |

# 4.  Run & Maintain Responsibilities

Monitor CMDB Health, scheduled jobs/imports, and integration health.

Manage update sets and promotions; never develop in production.

Operate the Customization Council and Triage Log to stay OOTB-aligned.

Apply ServiceNow releases - test in sub-prod first; review skipped records.

Maintain knowledge content and catalog items per their governance models.

# 5.  Transition / Exit Criteria

Hypercare exit criteria met (stability; no open P1/P2 attributable to ECS config).

KT Package delivered and acknowledged; admin team confident.

Ownership matrix names confirmed; escalation contacts live.

Operational Handoff signed off by Connection platform lead and Sponsor.

Sign-off here marks the formal transition to Connection-owned steady-state operations.