INTERNAL WORKBOOK

Incident Management

Sprint 01 Workbook 02

Workshop-driven scoping for the ServiceNow Incident MVP service desk

ECS Federal  ·  ServiceNow Practice

Audience: Solution Architect, Process Consultant, Client SMEs

Internal Use Only · Confidential

# 1. Purpose

Incident Management is the core engine of ITSM.

It exists to:

- Restore service as quickly as possible

- Give users a simple way to report issues

- Provide visibility into operational health

In Sprint 1, the goal is a working, reliable service desk – not perfection — it answers the phone, routes the ticket, and meets a basic SLA.

# 2. Scope

What is in MVP scope this sprint

- Incident intake (form + email)

- Lifecycle (states)

- Priority model (Impact × Urgency)

- Assignment (groups + routing)

- Basic SLAs (response + resolution)

- Agent experience (minimal workspace)

Not included yet:

- Problem Management

- Major Incident Management (advanced)

- Advanced automation

# 3. Out-of-the-Box (OOTB) Configuration

## 3.1 Incident Data Model

| Area | OOTB Default | Notes |
| --- | --- | --- |
| Numbering | Auto-generated (INC0010001) | Sequential |
| Required Fields | Short description, Caller | Minimal by default |
| Optional Fields | Category, CI, Assignment Group | Expand as needed |

## 3.2 Lifecycle (States)

| State | OOTB Meaning | Notes |
| --- | --- | --- |
| New | Created, not yet worked | Default entry |
| In Progress | Actively being worked | Main working state |
| On Hold | Waiting (user/vendor) | Optional use |
| Resolved | Fix applied | Awaiting closure |
| Closed | Final state | Locked record |

## 3.3 Priority Model

| Input | OOTB Behavior | Notes |
| --- | --- | --- |
| Impact | High / Medium / Low | Business impact |
| Urgency | High / Medium / Low | Time sensitivity |
| Priority | Auto-calculated | Matrix-driven |

## 3.4 Assignment

| Area | OOTB Default | Notes |
| --- | --- | --- |
| Assignment Group | Manual | Needs rules |
| Assigned To | Manual | Agent-level |
| Routing | None | Must configure |

## 3.5 Email Integration

| Area | OOTB Default | Notes |
| --- | --- | --- |
| Email-to-Incident | Supported | Needs config |
| Notifications | Basic templates | Expand later |
| Replies | Can update tickets | Threading supported |

## 3.6 SLA Framework

| Area | OOTB Default | Notes |
| --- | --- | --- |
| SLA Engine | Available | Not configured |
| Response SLA | Not defined | Must configure |
| Resolution SLA | Not defined | Must configure |

## 3.7 Agent Experience

| Area | OOTB Default | Notes |
| --- | --- | --- |
| UI | Standard form | Usable immediately |
| Lists | Default views | Customizable |
| Workspace | Optional | Can defer |

# 4. Key Decisions (Client Input)

## 4.1 Incident Intake

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| Intake Channels | Portal + Email |  |  |  |
| Required Fields | Minimal |  |  |  |
| Categorization | Optional |  |  |  |

## 4.2 Lifecycle

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| Use of On Hold | Optional |  |  |  |
| Resolution vs Closure | Separate |  |  |  |
| Reopen Behavior | Allowed |  |  |  |

## 4.3 Priority Model

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| Impact Levels | 3 levels |  |  |  |
| Urgency Levels | 3 levels |  |  |  |
| Priority Mapping | Standard matrix - 5 levels |  |  |  |

## 4.4 Assignment Model

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| Assignment Type | Manual |  |  |  |
| Auto-Routing | None |  |  |  |
| Escalation | Not defined |  |  |  |

## 4.5 SLAs

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| Response Targets | None |  |  |  |
| Resolution Targets | None |  |  |  |
| SLA Breach Handling | None |  |  |  |

## 4.6 Notifications

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| Assignment Notification | Basic |  |  |  |
| Status Updates | Minimal |  |  |  |
| Closure Notification | Optional |  |  |  |

# 5. Data Requirements

Required (MVP):

- Caller (User)

- Short Description

- Assignment Group

- State

- Priority

Recommended (Still MVP-safe):

- Category / Subcategory

- Configuration Item (CI)

- Description (details)

# 6. Process Flows (Simple)

## Incident Lifecycle

User reports issue

- Incident created (Portal or Email)

- Priority calculated & Assigned to Group

- Agent works

- Issue resolved

- Incident closed

## Assignment Flow

Incident created

- Assignment rule evaluates

- Routed to group

- Agent picks up

## SLA Flow

Incident created

- SLA starts

- Timer runs

- SLA met or breached

# 7. Acceptance Criteria (Business-Level)

Incident Management is “working” when:

- Users can submit incidents via portal or email

- Incidents are automatically prioritized

- Incidents are routed to the correct groups

- Agents can update and resolve incidents

- SLA timers start and track performance

- Users receive status notifications

# 8. Risks & Watchouts

| Risk | Elaboration |
| --- | --- |
| Too many required fields | → Slows down intake and frustrates users |
| Over-engineered priority matrix | → Keep it simple (3×3 is enough) |
| Manual assignment everywhere | → Leads to bottlenecks immediately |
| Too many SLA rules early | → Start with 2–3, not 20 |
| Overusing “On Hold” | → Be intentional or it becomes a dumping ground |

# 9. Recommended MVP Defaults

If the client hesitates, default to:

- Intake: Portal + Email

- Required fields: Keep minimal

- Priority: Standard 3×3 matrix

- Assignment: Basic auto-routing by category

- SLA:

  - P1: 1 hr response / 4 hr resolve

  - P2: 4 hr response / 1 day resolve

  - P3: 1 day response / 3 day resolve

- Notifications: Assignment + Resolution only

# 10. Workshop Facilitation Notes

When running this session:

- Capture anything complex as: “Phase 2 Enhancement”

- If debate starts, ask: “Do we need this in Sprint 1?”

- Anchor everything to:

“Will this help resolve incidents faster?”