INTERNAL WORKBOOK

Knowledge Management

Sprint 03 Workbook 05

Workshop-driven scoping for the Knowledge MVP — small, trusted, used

ECS Federal  ·  ServiceNow Practice

Audience: Solution Architect, Process Consultant, Client SMEs

Internal Use Only · Confidential

# 1. Purpose

Knowledge Management enables the organization to:

- Capture solutions to common issues

- Reuse knowledge across teams

- Enable user self-service

In Sprint 3, the goal is simple:

- Create a small, trusted set of high-value articles

- Surface relevant articles inline during Incident & Request handling (agent and self-service)

Not perfection. Not completeness. Just useful and used. Demo bar: at sprint demo, every published article has been viewed at least once via Incident or Employee Center search.

# 2. Scope (Sprint 3 Focus Only)

What is in MVP scope this sprint

- Knowledge base setup

- Article structure & templates

- Publishing 5–15 high-value articles

- Basic approval workflow

- Knowledge usage in Incident & Request flows

Not included yet:

- Advanced lifecycle management (retirement cycles, analytics-heavy governance)

- Multi-tier editorial workflows

- Large-scale taxonomy design

# 3. Out-of-the-Box (OOTB) Configuration

## 3.1 Knowledge Base Structure

| Area | OOTB Default | Notes |
| --- | --- | --- |
| Knowledge Bases | Can be created | None pre-populated |
| Categories | Optional | Must define if used |
| Articles | Empty | Created manually |

## 3.2 Article Features

| Area | OOTB Default | Notes |
| --- | --- | --- |
| Versioning | Enabled | Tracks changes |
| Attachments | Supported | Useful for guides |
| Rich Text Editor | Enabled | Formatting available |
| Related Articles | Supported | Optional |

## 3.3 Workflow & Approvals

| Area | OOTB Default | Notes |
| --- | --- | --- |
| Approval | Optional | Must configure |
| States | Draft, Review, Published, Retired | Standard lifecycle |
| Ownership | Not enforced | Define roles |

## 3.4 Search & Visibility

| Area | OOTB Default | Notes |
| --- | --- | --- |
| Search | Enabled | Integrated with portal |
| Visibility | Role-based | Controls access |
| Relevance | Basic | Improves over time |

## 3.5 Integration Points

| Area | OOTB Default | Notes |
| --- | --- | --- |
| Incident | Can suggest articles | Key feature |
| Request | Can link articles | Optional |
| Employee Center | Displays knowledge | Default behavior |

# 4. Key Decisions (Client Input)

## 4.1 Knowledge Base Structure

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| Number of KBs | Unlimited |  |  |  |
| KB Scope | Not defined |  |  |  |
| Categories | Optional |  |  |  |

MVP Guidance: Start with 1–2 knowledge bases max

## 4.2 Article Template

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| Structure | Freeform |  |  |  |
| Sections | Not enforced |  |  |  |
| Formatting | Flexible |  |  |  |

Recommended simple template:

- Problem

- Symptoms

- Resolution

- Notes

## 4.3 Ownership & Governance

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| Article Owner | Not required |  |  |  |
| Review Responsibility | Not defined |  |  |  |
| Update Frequency | Not set |  |  |  |

## 4.4 Approval Workflow

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| Approval Required | Optional |  |  |  |
| Approval Roles | Not defined |  |  |  |
| SLA for Approval | None |  |  |  |

MVP Guidance: Single approval step only

## 4.5 Content Strategy

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| Initial Articles | None |  |  |  |
| Source of Content | Not defined |  |  |  |
| Article Types | Not defined |  |  |  |

Focus on:

- Top recurring incidents

- Common requests

- Known fixes

## 4.6 Visibility & Access

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| Internal vs External | Role-based |  |  |  |
| Public Access | Optional |  |  |  |
| Agent vs User Content | Not separated |  |  |  |

# 5. Data Requirements

Required (MVP):

- Article Title

- Short Description

- Content (clear resolution steps)

- Author / Owner

Recommended:

- Keywords / tags

- Category (if used)

- Related incident or request

# 6. Process Flows (Simple)

## Article Creation Flow

Agent identifies recurring issue

- Creates draft article

- Submits for approval

- Article published

- Available for reuse

## Article Usage Flow (Agent)

Agent works incident

- Suggested articles appear

- Agent uses article

- Links article to incident

## Article Usage Flow (User)

User searches in Employee Center

- Finds article

- Resolves issue without ticket

# 7. Acceptance Criteria (Business-Level)

Knowledge Management is “working” when:

- At least 5–15 useful articles are published

- Articles are searchable in Employee Center

- Agents see suggested articles during incidents

- Articles can be linked to incidents/requests

- Users can resolve common issues using knowledge

# 8. Risks & Watchouts

| Risk | Elaboration |
| --- | --- |
| Writing too many articles too fast | Focus on quality over quantity |
| Overly long or complex articles | Keep them short and actionable |
| No ownership | Articles become outdated quickly |
| Too many approval layers | Slows everything down |
| Treating knowledge as documentation instead of solutions | Articles should solve problems, not describe systems |

# 9. Recommended MVP Defaults

If the client hesitates, use these:

- 1 Knowledge Base (keep it simple)

- 5–15 articles only (top issues)

- Simple template (Problem → Resolution)

- Single approval step

- All articles visible to agents (users where appropriate)

- Enable article suggestions in Incident

# 10. Workshop Facilitation Notes

When running this session:

- Ask: What are the top 10 issues your team solves every week?”

- Avoid: “What documentation do you have?”

- Push toward: “What problems can we eliminate with knowledge?”

- Anchor everything to:

“Do we need this for MVP?