INTERNAL WORKBOOK

Change Management

Sprint 04 Workbook 07

Workshop-driven scoping for the Change MVP — lightweight control, no friction

ECS Federal  ·  ServiceNow Practice

Audience: Solution Architect, Process Consultant, Client SMEs

Internal Use Only · Confidential

# 1. Purpose

Change Management ensures that changes to services and systems are:

- Planned

- Reviewed

- Controlled

It exists to:

- Reduce risk to production systems

- Improve visibility into planned work

- Prevent incidents caused by uncontrolled changes

In Sprint 4, the goal is:

- Introduce lightweight control — Normal & Standard change types only; Emergency deferred

- Enable CAB decisions without friction — CAB review-to-decision in one meeting using OOTB CAB Workbench, no custom views

# 2. Scope (Sprint 4 Focus Only)

What is in MVP scope this sprint

- Change record setup (types & forms)

- Basic workflows (submit → approve → implement → review)

- CAB Workbench usage

- Standard change templates

- Linking Change to Incident

Not included yet:

- Advanced risk scoring models

- Automated change approvals

- Full release management integration

# 3. Out-of-the-Box (OOTB) Configuration

## 3.1 Change Types

| Area | OOTB Default | Notes |
| --- | --- | --- |
| Standard | Pre-approved, low risk | No CAB required |
| Normal | Requires approval | Main change type |
| Emergency | Urgent, expedited | Post-review required |

## 3.2 Change Lifecycle

| Area | OOTB Default | Notes |
| --- | --- | --- |
| New | Created | Initial state |
| Assess | Evaluating impact/risk | Optional use |
| Authorize | Approval stage | CAB/approver |
| Scheduled | Planned for execution | Optional |
| Implement | Being executed | Active work |
| Review | Post-implementation | Required |
| Closed | Completed | Final |

## 3.3 Workflow & Approvals

| Area | OOTB Default | Notes |
| --- | --- | --- |
| Approval Engine | Enabled | Configurable |
| CAB Support | Available | Workbench UI |
| Risk/Impact Fields | Present | Not enforced |

## 3.4 CAB Workbench

| Area | OOTB Default | Notes |
| --- | --- | --- |
| CAB Workbench | Available | Central review tool |
| Change Calendar | Available | Visual scheduling |
| Conflict Detection | Basic | Can expand later |

## 3.5 Templates

| Area | OOTB Default | Notes |
| --- | --- | --- |
| Templates | Supported | Must create |
| Standard Changes | Not defined | Key MVP item |
| Reuse | Manual | Improves speed |

## 3.6 Integration Points

| Area | OOTB Default | Notes |
| --- | --- | --- |
| Incident Linking | Supported | Important for traceability |
| CMDB | Supported | Enables impact awareness |
| Notifications | Basic | Expand later |

# 4. Key Decisions (Client Input)

## 4.1 Change Types Usage

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| Use Standard Changes | Yes |  |  |  |
| Use Normal Changes | Yes |  |  |  |
| Use Emergency Changes | Yes |  |  |  |

MVP Rule: Use all 3—but keep them simple

## 4.2 Approval Model

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| Approval Levels | Flexible |  |  |  |
| CAB Required | Optional |  |  |  |
| Emergency Approval | Minimal |  |  |  |

MVP Guidance:

- Normal = 1 approval

- Emergency = fast approval

- Standard = pre-approved

## 4.3 CAB Structure

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| CAB Members | Not defined |  |  |  |
| Meeting Frequency | Not defined |  |  |  |
| Review Scope | All changes |  |  |  |

Keep CAB small and focused

## 4.4 Change Scheduling

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| Change Calendar | Available |  |  |  |
| Maintenance Windows | Not defined |  |  |  |
| Conflict Management | Basic |  |  |  |

## 4.5 Standard Change Templates

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| Templates Defined | None |  |  |  |
| Pre-approved Changes | None |  |  |  |
| Reuse Strategy | Manual |  |  |  |

MVP Rule: Create 3–5 standard changes max

## 4.6 Change ↔ Incident Relationship

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| Link Required | Optional |  |  |  |
| Root Cause Tracking | Not enforced |  |  |  |
| Visibility | Available |  |  |  |

# 5. Data Requirements

Required (MVP):

- Change Type

- Short Description

- Planned Start/End Date

- Assignment Group

- Approval

Recommended:

- Risk (Low/Medium/High)

- Impacted Services / CIs

- Implementation Plan

- Backout Plan

# 6. Process Flows (Simple)

## Normal Change Flow

Change created

- Submitted for approval

- Approved

- Scheduled

- Implemented

- Reviewed

- Closed

## Standard Change Flow

Template selected

- Pre-approved

- Implemented

- Closed

## Emergency Change Flow

Change created

- Fast approval

- Immediate implementation

- Post-review

- Closed

## CAB Flow

Changes submitted

- Reviewed in CAB Workbench

- Approved or rejected

- Scheduled

# 7. Acceptance Criteria (Business-Level)

Change Management is “working” when:

- Changes can be created and categorized (Standard, Normal, Emergency)

- Normal changes require approval before implementation

- CAB can review and approve changes

- Standard changes can be executed without approval delay

- Changes are linked to incidents where applicable

- Change lifecycle is visible and tracked

# 8. Risks & Watchouts

| Risk | Elaboration |
| --- | --- |
| Too many approvals | Slows everything down |
| Overcomplicating risk models | Keep risk simple (Low/Med/High) |
| CAB reviewing everything | Focus on meaningful changes only |
| No standard changes defined | Creates unnecessary workload |
| Treating Change as documentation instead of control | Focus on decisions, not forms |

# 9. Recommended MVP Defaults

If the client hesitates, use these:

- Change Types: Standard, Normal, Emergency

- Approval:

  - Normal = 1 approver

  - Emergency = 1 fast approver

  - Standard = pre-approved

- CAB:

  - Weekly meeting

  - Only review Normal changes

- Standard Changes:

  - 3–5 common repeatable changes

- Risk:

  - Low / Medium / High only

# 10. Workshop Facilitation Notes

When running this session:

- Ask: “What changes cause incidents today?”

- Avoid: “What approvals do you want?”

- Push toward: “What changes actually need oversight?”

- Anchor everything to:

“Do we need this for MVP?