INTERNAL WORKBOOK

Discovery

Sprint 04 Workbook 10

Workshop-driven scoping for the Discovery MVP — prove it, then expand

ECS Federal  ·  ServiceNow Practice

Audience: Solution Architect, Process Consultant, Client SMEs

Internal Use Only · Confidential

# 1. Purpose

Discovery automatically identifies infrastructure and creates/updates Configuration Items (CIs) in the CMDB.

It exists to:

- Reduce manual data entry

- Improve CMDB accuracy

- Provide visibility into actual environments

In Sprint 4, the goal is:

- Stand up Discovery and prove it works — one MID Server, one credential set, one IP range, end-to-end at sprint demo

- Populate a small, reliable set of CIs

Not full coverage. Not perfect mapping. Demo bar: a discovered CI is reconciled into the CMDB and visible on an Incident form.

# 2. Scope (Sprint 4 Focus Only)

What is in MVP scope this sprint

- MID Server setup

- Basic Discovery configuration

- Initial credential setup

- Running limited discovery schedules

- Validating CI population

Not included yet:

- Full network-wide discovery

- Advanced patterns or tuning

- Deep service mapping

# 3. Out-of-the-Box (OOTB) Configuration

## 3.1 Discovery Framework

| Area | OOTB Default | Notes |
| --- | --- | --- |
| Discovery | Available via plugin | Must enable |
| Patterns | Prebuilt | Use as-is initially |
| Schedules | Not configured | Must create |

## 3.2 MID Server

| Area | OOTB Default | Notes |
| --- | --- | --- |
| MID Server | Required | External install |
| Connectivity | Outbound from MID | Secure model |
| Status | Must be validated | “Up” required |

## 3.3 Credentials

| Area | OOTB Default | Notes |
| --- | --- | --- |
| Credential Types | Supported | SSH, Windows, etc. |
| Credential Store | Available | Secure storage |
| Assignment | Manual | Must configure |

## 3.4 CI Population

| Area | OOTB Default | Notes |
| --- | --- | --- |
| CI Classes | Pre-mapped | Server, network, etc. |
| Attributes | Auto-populated | Based on patterns |
| Relationships | Limited initially | Expand later |

## 3.5 Integration Points

| Area | OOTB Default | Notes |
| --- | --- | --- |
| CMDB | Direct integration | Primary target |
| CSDM | Supports alignment | Manual refinement |
| Service Graph | Separate | Sprint 5 expansion |

# 4. Key Decisions (Client Input)

## 4.1 Discovery Scope

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| Network Range | Not defined |  |  |  |
| Systems Included | All possible |  |  |  |
| Initial Scope Size | Unlimited |  |  |  |

MVP Rule: Start with a small, known subnet or system group

## 4.2 MID Server Placement

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| Location | Not defined |  |  |  |
| Network Access | Required |  |  |  |
| Redundancy | None |  |  |  |

## 4.3 Credential Strategy

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| Credential Types | Flexible |  |  |  |
| Credential Ownership | Not defined |  |  |  |
| Rotation Policy | None |  |  |  |

## 4.4 Discovery Scheduling

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| Frequency | Not set |  |  |  |
| Timing | Not defined |  |  |  |
| Scope per Schedule | Unlimited |  |  |  |

MVP Rule: Run manually or on limited schedule first

## 4.5 CI Class Scope

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| Servers | Included |  |  |  |
| Network Devices | Included |  |  |  |
| Endpoints | Optional |  |  |  |

Start with servers only if unsure

## 4.6 Data Quality & Validation

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| Validation Process | None |  |  |  |
| Duplicate Handling | Basic |  |  |  |
| Data Ownership | Not defined |  |  |  |

# 5. Data Requirements

Required MVP:

- Network access to target systems

- Valid credentials

- MID Server connectivity

Generated by Discovery:

- CI Name

- IP Address

- OS / System Info

- Hardware details

Optional (MVP+):

- Relationships between systems

- Application-level data

- Environment taggings

# 6. Process Flows (Simple)

## Discovery Execution Flow

MID Server deployed

- Credentials configured

- Discovery schedule created

- Discovery runs

- CIs created/updated in CMDB

## Validation Flow

Discovery completes

- Review CI records

- Validate key attributes

- Confirm accuracy

## Iteration Flow

Adjust scope/credentials

- Re-run discovery

- Improve data quality

# 7. Acceptance Criteria (Business-Level)

Discovery is “working” when:

- MID Server is installed and operational

- Discovery jobs run successfully

- CIs are created in the CMDB

- Key attributes (name, IP, OS) are populated

- Data is accurate for the discovered scope

# 8. Risks & Watchouts

| Risk | Elaboration |
| --- | --- |
| Starting with too large a scope | Leads to noise and confusion |
| Credential issues | Most common failure point |
| Expecting perfect data immediately | Iteration is required |
| No validation step | Bad data enters CMDB |
| Trying to map relationships too early | Keep it simple first |

# 9. Recommended MVP Defaults

If the client hesitates, use these:

- Scope: Small subnet or known server group

- CI Classes: Servers only

- MID Server: Single instance

- Credentials: 1–2 working credentials

- Schedule: Manual or limited run

- Validation: Manual review of results

# 10. Workshop Facilitation Notes

When running this session:

- Ask: “Where can we safely test discovery first?”

- Avoid: “What do you want to discover?”

- Push toward: “What small set of systems can we validate quickly?”

- Anchor everything to:

“Do we need this for MVP?