INTERNAL WORKBOOK

Service Graph Connectors

Sprint 05 Workbook 11

Workshop-driven scoping for the Service Graph MVP — one trusted source, clean flow

ECS Federal  ·  ServiceNow Practice

Audience: Solution Architect, Process Consultant, Client SMEs

Internal Use Only · Confidential

# 1. Purpose

Service Graph Connectors integrate external systems (like SCCM and Intune) with ServiceNow to:

- Import trusted device and endpoint data

- Keep CMDB records up-to-date automatically

- Reduce manual entry and duplication

In Sprint 5, the goal is:

- Connect ONE authoritative source for endpoints (SCCM or Intune, not both) — the second source is deferred to a later sprint

- Populate endpoint data cleanly into the CMDB

Not perfection – just reliable data flow and control — demo bar: one full ingest cycle runs on schedule, reconciliation rules visible, error queue reviewed

# 2. Scope (Sprint 5 Focus Only)

What is in MVP scope this sprint

- Installing Service Graph Connectors

- Configuring SCCM and/or Intune integration

- Mapping incoming data to CMDB classes

- Establishing reconciliation rules (source priority)

- Validating imported data

Not included yet:

- Full multi-source reconciliation strategy

- Advanced normalization or enrichment

- Integration with many external systems

# 3. Out-of-the-Box (OOTB) Configuration

## 3.1 Service Graph Framework

| Area | OOTB Default | Notes |
| --- | --- | --- |
| Service Graph | Available via plugin | Must enable |
| Data Ingestion | Structured pipelines | Prebuilt connectors |
| Mapping | Predefined models | Extendable |

## 3.2 SCCM Connector

| Area | OOTB Default | Notes |
| --- | --- | --- |
| Integration | Supported | Requires setup |
| Data Types | Devices, software, inventory | Rich dataset |
| Sync | Scheduled | Configurable |

## 3.3 Intune Connector

| Area | OOTB Default | Notes |
| --- | --- | --- |
| Integration | Supported | Cloud-based |
| Data Types | Mobile devices, endpoints | Key for modern environments |
| Authentication | OAuth-based | Requires config |

## 3.4 CI Mapping

| Area | OOTB Default | Notes |
| --- | --- | --- |
| CI Classes | Endpoint, Computer, Mobile | Pre-mapped |
| Attributes | Auto-mapped | Review required |
| Updates | Automatic | Based on source |

## 3.5 Reconciliation

| Area | OOTB Default | Notes |
| --- | --- | --- |
| Source Priority | Not defined | Must configure |
| Duplicate Handling | Basic | Needs rules |
| Data Conflicts | Not resolved | Requires policy |

# 4. Key Decisions (Client Input)

## 4.1 Source Systems

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| Intune/SCCM Integration | Optional |  |  |  |
| Other Sources | None |  |  |  |

MVP Rule: 1 source only

## 4.2 Data Scope

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| Device Types | All available |  |  |  |
| Attributes Imported | Many fields |  |  |  |
| Software Inventory | Optional |  |  |  |

MVP Guidance: Focus on

- Device name

- Owner

- OS

- Status

## 4.3 CI Class Mapping

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| Endpoint Class | Predefined |  |  |  |
| Server Class | Possible overlap |  |  |  |
| Mobile Devices | Optional |  |  |  |

## 4.4 Reconciliation Rules

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| Source Priority | None |  |  |  |
| Attribute Authority | Not defined |  |  |  |
| Conflict Resolution | Not defined |  |  |  |

MVP Rule: One source = system of record per CI type

## 4.5 Data Ownership

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| Data Steward | Not defined |  |  |  |
| Source Ownership | External |  |  |  |
| CMDB Ownership | Internal |  |  |  |

## 4.6 Sync Frequency

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| Sync Schedule | Configurable |  |  |  |
| Real-time vs Batch | Batch default |  |  |  |
| Data Refresh Rate | Not defined |  |  |  |

# 5. Data Requirements

Required MVP (From Intune):

- Device Name

- User / Owner

- OS

- Device Type

- Status

Recommended:

- Serial Number

- Location

- Last Seen Date

Optional (MVP+):

- Software inventory

- Patch level

- Compliance status

# 6. Process Flows (Simple)

## Data Ingestion Flow

External system (SCCM / Intune)

- Connector pulls data

- Service Graph processes data

- CI records created/updated in CMDB

## Reconciliation Flow

Incoming data

- Match existing CI

- Apply source priority

- Update attributes

## Validation Flow

Data imported

- Review CI records

- Validate accuracy

- Adjust mapping/rules

# 7. Acceptance Criteria (Business-Level)

Service Graph integration  is “working” when:

- Intune (SCCM) is connected successfully

- Data is imported into CMDB

- CI records are created or updated correctly

- Duplicate records are minimized

- Key attributes (name, owner, OS) are accurate

- Data updates on a defined schedule

# 8. Risks & Watchouts

| Risk | Elaboration |
| --- | --- |
| Too many data sources at once | Leads to conflicts and confusion |
| No reconciliation rules | Duplicate and conflicting records |
| Importing too much data | Noise overwhelms value |
| Unclear system of record | Data trust collapses |
| Skipping validation | Garbage in, garbage out |

# 9. Recommended MVP Defaults

If the client hesitates, use these:

- Integrate: Intune (SCCM) only

- CI Scope: End-user devices only

- Reconciliation: One system = source of truth

- Data Fields: Minimal core attributes

- Sync: Daily batch

- Validation: Manual review of first imports

# 10. Workshop Facilitation Notes

When running this session:

- Ask: “Which system do you trust most for device data?”

- Avoid: “What data do you want to import?”

- Push toward: “What system should be the source of truth?”

- Anchor everything to:

“Do we need this for MVP?