INTERNAL WORKBOOK

Reporting & Stabilization

Sprint 06 Workbook 15

Workshop-driven scoping for the Stabilization & Handoff MVP — ready for real use

ECS Federal  ·  ServiceNow Practice

Audience: Solution Architect, Process Consultant, Client SMEs

Internal Use Only · Confidential

# 1. Purpose

Reporting & Stabilization ensures the platform is:

- Working correctly (tested)

- Producing reliable outputs (reports & dashboards)

- Ready for ongoing operations (handoff & support)

It exists to:

- Validate everything built in prior sprints

- Catch and fix defects before production reliance

- Ensure teams can operate independently

In Sprint 6, the goal is:

- Stabilize the system for real use — regression pack passes, no Sev-1/Sev-2 defects open at sprint demo

- Deliver clear, usable reporting

- Hand off with confidence — runbook, named L1/L2 owners, and 30-day hypercare plan signed off

# 2. Scope (Sprint 6 Focus Only)

What is in MVP scope this sprint

- Regression testing

- SLA & assignment rule tuning

- Reporting (non-PA operational reports)

- Data quality cleanup

- Documentation & operational handoff

Not included yet:

- Advanced analytics (covered in Performance Analytics)

- Continuous improvement programs (post-go-live)

# 3. Out-of-the-Box (OOTB) Configuration

## 3.1 Reporting Framework

| Area | OOTB Default | Notes |
| --- | --- | --- |
| Reports | Built-in report builder | Easy to use |
| Data Sources | All tables | Flexible |
| Scheduling | Supported | Email reports |

## 3.2 Testing

| Area | OOTB Default | Notes |
| --- | --- | --- |
| Test Management | Optional module | Not required for MVP |
| Manual Testing | Primary approach | Used in Sprint 6 |
| Automation | Possible | Not required now |

## 3.3 SLA Engine

| Area | OOTB Default | Notes |
| --- | --- | --- |
| SLA Tracking | Active | Configured earlier |
| Breach Tracking | Available | Needs tuning |
| Reporting | Available | Basic visibility |

## 3.4 Data Quality

| Area | OOTB Default | Notes |
| --- | --- | --- |
| Validation | Minimal | Must enforce manually |
| Duplicate Detection | Limited | Needs monitoring |
| Cleanup Tools | Basic | Manual effort |

## 3.5 Documentation

| Area | OOTB Default | Notes |
| --- | --- | --- |
| Knowledge Base | Available | Use for documentation |
| Process Docs | Not provided | Must create |
| Admin Guides | Not provided | Must create |

# 4. Key Decisions (Client Input)

## 4.1 Testing Scope

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| Test Coverage | Not defined |  |  |  |
| Critical Flows | Not defined |  |  |  |
| UAT Participants | Not defined |  |  |  |

MVP Rule: Test only core workflows end-to-end

## 4.2 Reporting Needs

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| Report Types | Flexible |  |  |  |
| Frequency | Not defined |  |  |  |
| Audience | Not defined |  |  |  |

## 4.3 SLA Tuning

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| SLA Targets | Configured earlier |  |  |  |
| Breach Thresholds | Static |  |  |  |
| Escalation | Optional |  |  |  |

## 4.4 Assignment Optimization

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| Routing Accuracy | Basic |  |  |  |
| Reassignment Frequency | Not tracked |  |  |  |
| Escalation Paths | Not defined |  |  |  |

## 4.5 Data Quality Standards

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| Required Fields | Minimal |  |  |  |
| Data Completeness | Not enforced |  |  |  |
| Cleanup Ownership | Not defined |  |  |  |

## 4.6 Handoff & Support Model

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| Support Team | Not defined |  |  |  |
| Documentation Depth | None |  |  |  |
| Ongoing Ownership | Not defined |  |  |  |

# 5. Data Requirements

Required MVP:

- Incident and request data

- SLA data (timers, breaches)

- Assignment data (groups, users)

Recommended:

- Resolution notes

- Categorization data

- CI/service linkage

Optional (MVP+):

- Customer feedback (CSAT)

- Audit logs

- Change success metrics

# 6. Process Flows (Simple)

## Regression Testing Flow

Define test cases

- Execute core workflows

- Log defects

- Fix issues

- Re-test

## Reporting Flow

Select data source

- Build report

- Validate accuracy

- Share with stakeholders

## Stabilization Flow

Identify issues

- Tune configuration (SLA, routing)

- Validate improvements

- Repeat as needed

## Handoff Flow

Document system

- Train support team

- Transfer ownership

- Confirm readiness

# 7. Acceptance Criteria (Business-Level)

Reporting & Stabilization is “working” when:

- Core workflows (Incident, Request, Change) function end-to-end

- Regression testing is completed with no critical defects

- SLAs are tracking correctly and realistically

- Reports provide accurate and usable data

- Assignment routing is functioning effectively

- Data quality is acceptable for operations

- Documentation exists for support teams

# 8. Risks & Watchouts

| Risk | Elaboration |
| --- | --- |
| Skipping full end-to-end testing | Issues surface in production |
| Over-tuning SLAs too early | Use real data before optimizing |
| Ignoring data quality issues | Reporting becomes unreliable |
| Weak documentation | Support team struggles |
| No clear ownership post-go-live | System degrades quickly |

# 9. Recommended MVP Defaults

If the client hesitates, use these:

- Tests (end-to-end only):

  - Incident

  - Request

  - Change

- Reports:

  - Incident volume

  - SLA compliance

  - Open vs closed tickets

- SLA: Validate, don’t over-optimize

- Data: Fix only critical issues

- Documentation: Basic admin + user guides

# 10. Workshop Facilitation Notes

When running this session:

- Ask: “Can your team run this system tomorrow without us?”

- Avoid: “What else do you want to improve?”

- Push toward: “What would break if we went live today?”

- Anchor everything to:

“Do we need this for MVP?