# 1.  Purpose

This reference answers the question every consultant asks mid-sprint: 'Who actually decides this?' Use it before escalating — know whether the decision is yours to make, yours to recommend, or yours to escalate.

# 2.  1. ECS Team Decision Authority

| Decision Type | ECS Lead Consultant | ECS Engagement Manager | ECS Practice Director |
| --- | --- | --- | --- |
| OOTB configuration approach for a specific feature | DECIDES | Informed | Consulted if novel |
| Adopt-vs-Re-engineer classification for a request | DECIDES (Tier 3) / RECOMMENDS (Tier 2) | Approves Tier 2 | Approves Tier 1 |
| Sprint demo content and scope | DECIDES | Reviews | Not involved |
| Sprint backlog prioritization | RECOMMENDS | DECIDES with customer PM | Not involved |
| Configuration approach documentation (update sets, naming) | DECIDES | Informed | Not involved |
| New risk added to Risk Register | FLAGS | DECIDES to add / classify | Informed for High risks |
| Escalation to customer executive sponsor | DOES NOT escalate directly | DECIDES to escalate | Involved for Tier 1 |
| SOW change order initiation | DOES NOT initiate | INITIATES | Approves |
| Resource substitution during engagement | DOES NOT decide | DECIDES with Practice Director | DECIDES |
| Engagement close-out sign-off (ECS side) | Provides technical sign-off | DECIDES go/no-go | Not involved (unless escalated) |

# 3.  2. Customer Decision Authority

| Decision Type | Customer Process Owner | Customer IT Lead | Customer Project Sponsor | Customer Executive Sponsor |
| --- | --- | --- | --- | --- |
| Process design within OOTB constraints | DECIDES | Consulted | Informed | Not involved |
| Prioritization of catalog items | DECIDES | Consulted | Informed | Not involved |
| Accept / reject a sprint demo deliverable | INPUT | INPUT | DECIDES | Notified |
| Customization Council Tier 2 decision | INPUT by domain | Votes | DECIDES | Not involved |
| Customization Council Tier 1 decision | INPUT | Votes | Votes | DECIDES (tie-breaker) |
| UAT sign-off / go-live authorization | Participates | Validates technical | Signs off | May need to co-sign |
| Scope addition (change order) | Requests | Validates feasibility | Approves budget | May need to co-sign |
| SME availability / calendar conflicts | DECIDES for their area | Not involved | Escalation point | Not involved |

# 4.  3. Joint Decision Protocol

Some decisions require both ECS and customer authority. These are the most common sources of delay — know the protocol:

| Decision | ECS Role | Customer Role | Escalation if No Agreement |
| --- | --- | --- | --- |
| Sprint acceptance (demo sign-off) | ECS Lead presents; documents any open items | Project Sponsor accepts or raises defects | EM documents dispute; 24-hour resolution window before next sprint starts |
| Configuration approach for disputed requirements | ECS Lead prepares OOTB demo + alternative analysis | Process Owner + IT Lead evaluate options | Customization Council session within 48 hours |
| Go/no-go for production deployment | ECS Lead completes technical readiness checklist | Customer IT + UAT Lead sign off | EM + Customer PM agree on hold conditions in writing |
| Hypercare exit (warranty period closure) | ECS EM confirms all open defects resolved | Project Sponsor confirms no outstanding UAT fails | Practice Director + Customer Sponsor agree on extension or close |

# 5.  4. What the Lead Consultant Never Does

| Never Do This | Why | What to Do Instead |
| --- | --- | --- |
| Commit to a customization without Council approval | Bypasses governance; creates scope debt | Log the request, classify tier, bring to Council |
| Tell a customer SME 'we can build that' | Sets expectation before feasibility is confirmed | Say 'let me check against our OOTB capabilities and come back to you' |
| Escalate directly to customer executive sponsor | Undermines customer PM and ECS EM authority | Brief ECS EM; let EM decide whether and how to escalate |
| Make a go-live recommendation without the EM's sign-off | Creates unauthorized commitment | Complete ECS technical checklist; defer go/no-go to EM |
| Accept scope verbally without documentation | Creates he-said/she-said risk | Document all scope agreements in sprint notes or email within 24 hours |