# 1.  Purpose

This checklist must be completed by the ECS Engagement Manager before a ServiceNow OOTB implementation SOW is submitted for customer signature. Its purpose is to validate that scope is well-defined, timeline is achievable, and the OOTB delivery model can be protected for the entire engagement.

# 2.  1. Scope Clarity

| Check | Status (Y/N/NA) | Notes |
| --- | --- | --- |
| All in-scope ServiceNow modules explicitly listed in the SOW |  |  |
| All out-of-scope items explicitly listed or referenced |  |  |
| Scope does not include open-ended 'as needed' customization language |  |  |
| Integrations in scope are listed by name and source system |  |  |
| Integrations out of scope are explicitly excluded |  |  |
| Data migration scope is explicit (volume, source, transformation rules) |  |  |
| Reporting scope is limited to OOTB Performance Analytics or described explicitly |  |  |
| UAT scope defined (who conducts, how many cycles, acceptance criteria) |  |  |
| Hypercare period defined (duration, support model, SLA) |  |  |

# 3.  2. Timeline and Sprint Alignment

| Check | Status (Y/N/NA) | Notes |
| --- | --- | --- |
| 18-week sprint plan maps scope to specific sprints |  |  |
| Sprint 0 (2 weeks) explicitly included in the timeline |  |  |
| Customer hard deadlines identified and factored into sprint plan |  |  |
| Sprint demo dates pre-agreed with customer (or placeholder process defined) |  |  |
| Customer SME time commitment quantified (hours/week per sprint) |  |  |
| No scope item requires more than 1 sprint to deliver without an explicit multi-sprint plan |  |  |

# 4.  3. OOTB-First Defensibility

| Check | Status (Y/N/NA) | Notes |
| --- | --- | --- |
| SOW references the OOTB-first delivery model explicitly |  |  |
| Customization governance process referenced in SOW (Customization Council or equivalent) |  |  |
| Change control process defined — scope changes require written amendment |  |  |
| SOW does not promise to replicate legacy system behavior exactly |  |  |
| SOW does not include open-ended catalog item build (e.g. 'up to X catalog items') |  |  |
| OOTB guardrails communicated to customer before SOW signature |  |  |

# 5.  4. Commercial and Risk

| Check | Status (Y/N/NA) | Notes |
| --- | --- | --- |
| Resource plan confirmed — named or role-defined ECS resources for all sprints |  |  |
| Customer-side resource plan confirmed (PM, SMEs, IT admin) |  |  |
| Assumptions section in SOW is comprehensive and reviewed by Practice Director |  |  |
| Out-of-scope triggers defined (what requires a change order) |  |  |
| Travel policy and expenses addressed |  |  |
| IP ownership (update sets, scripts, documentation) addressed |  |  |
| SOW reviewed by ECS Practice Director before submission |  |  |
| Customer legal reviewed and no open redlines affect delivery model |  |  |

# 6.  Sign-Off

| Role | Name | Date | Approved (Y/N) |
| --- | --- | --- | --- |
| ECS Engagement Manager |  |  |  |
| ECS Practice Director |  |  |  |
| Account Executive |  |  |  |

If any check is marked N: document the gap and confirm with Practice Director before SOW submission.