# 1.  Purpose and When to Use

This guide is used when a prospect has an existing ServiceNow instance. The goal is a rapid (2-4 hour) technical baseline that informs accurate SOW scoping and identifies risks before the engagement begins. This is not a full health scan — it is a scoping snapshot.

Request read-only admin access to the Dev or Production instance for 2 hours. Never make changes during a pre-engagement assessment.

# 2.  1. Instance Baseline Checks

| Check | How to Find It | What to Document |
| --- | --- | --- |
| ServiceNow version | System Diagnostics > Stats or system_properties.list | Version number and patch level |
| Active plugins / scoped apps | System Applications > All Applications | Count of active scoped apps; flag non-standard apps |
| Custom tables | sys_db_object.list — filter: scope not in [global, sn_*] | Count; flag any that replicate incident/task/catalog tables |
| Update set count (all states) | sys_update_set.list — count all records | Total count; flag if > 100 unexplained sets |
| Active business rules | sys_script.list — filter: active=true | Count; note any in global scope modifying core tables |
| Active client scripts | sys_script_client.list — filter: active=true | Count; flag any using GlideAjax or REST calls |
| Active workflows / Flow Designer flows | wf_workflow.list + sys_hub_flow.list | Count of each; flag any with conditional branching > 3 levels |
| Catalog item count | sc_cat_item.list — count active items | Total; flag if > 150 items (indicates rationalization needed) |
| Number of active users | sys_user.list — filter: active=true | Count by department if accessible |
| Open incident/request backlog | incident.list + sc_request.list — filter: active=true | Volume; flag if > 5,000 active records (data migration scope) |

# 3.  2. Customization Debt Indicators

| Indicator | Where to Find | Risk Level if Present |
| --- | --- | --- |
| JavaScript in catalog variables (UI policies with scripts) | sc_item_option.list → variable_set scripts | High — client-side JS breaks on upgrades |
| Hard-coded sys_ids in scripts or workflows | Search sys_script for patterns like 'sys_id == ' | High — breaks with any data migration or refresh |
| Custom tables inheriting from task but adding > 10 fields | sys_db_object — check extension depth | Medium — indicates process that could be OOTB catalog |
| Overridden OOB UI Actions (e.g., custom Resolve button) | sys_ui_action.list — filter: category=button, scope=global | Medium — creates upgrade conflict risk |
| Non-standard SLA configurations (custom scripts in SLA conditions) | contract_sla.list — check pause/resume conditions | Medium — SLA reporting will be unreliable |
| Notification records with custom HTML (external links, images) | sysevent_email_action.list — check content_html field | Low — manageable but adds Sprint 3 cleanup work |

# 4.  3. Sprint Impact Matrix

After completing the assessment, map findings to sprint impact:

| Finding | Likely Sprint Impact | SOW Consideration |
| --- | --- | --- |
| High customization debt (> 50 custom scripts) | Sprint 0 requires extra week; Sprint 1-2 workshops will surface conflicts | Add Sprint 0 remediation task; buffer Sprint 1 by 3 days |
| Large catalog (> 150 items) | Sprint 2 Catalog rationalization will take full sprint | Scope catalog rationalization as explicit Sprint 2 deliverable |
| No Dev/Test/Prod separation | All sprints carry elevated risk; customer IT engagement required immediately | SOW assumption: Dev environment established before Sprint 1 |
| Outdated version (pre-Quebec) | All How-To guides and accelerator packs need version validation | Add platform upgrade as pre-Sprint-0 activity or separate SOW |
| Large open backlogs (> 10K records) | Data migration scope expands; Sprint 0 data strategy session required | Add data migration as explicit scope item with volume cap |
| No process owners identified | Workshop scheduling at risk; decisions will be delayed | SOW assumption: named SMEs confirmed before Sprint 1 |

# 5.  4. Assessment Output Template

Document findings in this format and share with the Engagement Manager within 24 hours of the assessment:

| Section | Finding | Risk Rating | SOW Action Required |
| --- | --- | --- | --- |
| Instance Baseline |  |  |  |
| Customization Debt |  |  |  |
| Data Volume |  |  |  |
| Environment Readiness |  |  |  |
| Process Readiness |  |  |  |
| Overall Assessment |  |  |  |

Risk Rating key: Green = No significant risk | Amber = Manageable with mitigation | Red = Blocker — requires pre-engagement work