INTERNAL · SPRINT 0 SETUP

Decision Rights Setup Template

Framework for establishing customer decision authority before Sprint 1 begins

ECS Federal · ServiceNow Practice

Audience: ECS Lead Consultant, Engagement Manager

Companion to: INT-S0-01 Sprint 0 Facilitator Playbook · CLT-EO-03 Decision Rights Customer Edition

Document ID: INT-S0-04     ·     Version: 1.0     ·     Status: Released

Internal Use Only · Confidential

# Decision Rights Framework

Decision rights establish who can make which decisions during the engagement. Without explicit decision rights, every configuration decision requires escalation to someone who wasn't in the workshop — creating delays and undermining OOTB adoption discipline.

The most common engagement failure mode: every customization request is 'approved' by a process owner who doesn't have the authority to commit the organization. Then an IT Director reviews the sprint demo and says 'who approved all this customization?' Establish these rights in Sprint 0 and protect them throughout the engagement.

# 1.  Decision Rights Matrix

| Decision Type | Who Decides | Escalation Path | Constraint |
| --- | --- | --- | --- |
| Configuration decisions within OOTB — no code, no custom fields | Lead Consultant + Process Owner | N/A — no escalation needed | Must be reversible without platform impact |
| Catalog item design, variable set, fulfillment workflow | Catalog Owner + ECS SA | Customization Council if > 8 variables or custom flow | Documented in sprint workbook |
| Assignment rule or SLA exception | Service Desk Manager + ITSM Process Owner | IT Director if SLA target change | Logged in Governance Triage Log |
| Governed deviation (any configuration requiring custom code or a new table) | Customization Council | IT Director for items with >4-point effort estimate | Requires Council meeting minutes |
| Scope change (adds functionality not in the SOW) | IT Director + ECS EM | ECS Practice Lead if budget/timeline impact | Requires written change request |
| Go/no-go for sprint demo sign-off | Process Owner for the discipline | IT Director if process owner unavailable | No proxy sign-offs — named person must attend |
| Go-live decision | IT Director (customer) + ECS EM | ECS Practice Lead if go-live readiness is contested | Signed go-live checklist required |

# 2.  Customization Council Charter

The Customization Council is the governance body that reviews and approves any configuration deviation from the OOTB standard. It meets bi-weekly from Sprint 1 through Sprint 6. All governed exceptions from the sprint Governance Triage Log are reviewed at each Council meeting.

| Item | Detail |
| --- | --- |
| Chair | [Customer IT Director or named delegate — filled in Sprint 0 kickoff] |
| Members | [2-4 members: ITSM Process Owner, Service Desk Manager, Security/Compliance representative, IT Architect] |
| ECS Attendee | Lead Consultant (voting observer) + Engagement Manager (decision log owner) |
| Meeting cadence | Bi-weekly, 60 minutes, from Sprint 1 through Sprint 6 |
| Quorum | 3 of [N] members present including the Chair |
| Decision record | EM maintains the Customization Council decision log. Every decision is logged with: request, OOTB alternative (if any), decision (Approve/Defer/Reject), owner, and target date |
| Scope | Governed deviations only — OOTB configuration decisions do not require Council review |