# 1.  Purpose of This Template

The Customization Council Charter establishes the formal governance structure that controls all customization decisions during the ECS OOTB-first engagement. This charter must be signed by the customer sponsor before Sprint 1 begins. It is the single most important governance artifact for protecting the OOTB delivery model.

Complete this template during Sprint 0 Week 2. Replace all [bracketed] fields with customer-specific information before presenting for signature.

# 2.  1. Charter Overview

| Field | Value |
| --- | --- |
| Customer Organization | [Customer Name] |
| Project Name | [ServiceNow OOTB Implementation] |
| Charter Effective Date | [Date] |
| Charter Expires / Review Date | [18 weeks from effective date] |
| ECS Engagement Manager | [Name] |
| Customer Project Sponsor | [Name, Title] |
| Customer Project Manager | [Name] |
| ECS Lead Consultant | [Name] |

# 3.  2. Mission Statement

The [Customer Name] Customization Council exists to ensure all ServiceNow configuration and customization decisions align with the OOTB-first delivery model, protect long-term upgrade compatibility, minimize technical debt, and preserve the ROI of the ServiceNow investment.

The Council operates under the principle: adopt the platform, not adapt the platform. Every deviation from OOTB must be justified by measurable business value that cannot be achieved any other way.

# 4.  3. Council Membership

| Role | Name | Organization | Voting Rights | Quorum Requirement |
| --- | --- | --- | --- | --- |
| Executive Sponsor | [Name] | [Customer] | Yes — tie-breaker | Required for Tier 1 |
| Project Sponsor | [Name] | [Customer] | Yes | Required for Tier 1 & 2 |
| IT Director / Architect | [Name] | [Customer] | Yes | Required all tiers |
| Process Owner(s) | [Name(s)] | [Customer] | Yes (per domain) | Required for domain decisions |
| ECS Engagement Manager | [Name] | ECS Federal | Advisory | Present all sessions |
| ECS Lead Consultant | [Name] | ECS Federal | Advisory | Present all sessions |
| ITSM Practice Lead | [Name] | [Customer/ECS] | Advisory | Optional |

# 5.  4. Decision Tiers and Authority

All customization requests are classified by tier before being brought to Council. Tier classification is the responsibility of the ECS Lead Consultant.

| Tier | Scope | Decision Authority | Timeline | Documentation Required |
| --- | --- | --- | --- | --- |
| Tier 1 — Strategic | Platform model changes, scope additions, deviations affecting the 18-week plan | Executive Sponsor + ECS EM | 48-hour SLA | Formal Change Request + Impact Assessment |
| Tier 2 — Tactical | Cross-domain config decisions, non-OOTB catalog items, custom workflows | Project Sponsor + IT Director | 24-hour SLA | Decision Topic Guide + Council minutes |
| Tier 3 — Operational | Single-domain config choices within OOTB guardrails | Process Owner + ECS Lead | Same-sprint decision | Sprint notes entry |
| Tier 0 — OOTB Adoption | Standard OOTB configuration — no deviation requested | ECS Lead Consultant | No escalation needed | Sprint retrospective log |

# 6.  5. Meeting Cadence

| Meeting | Frequency | Duration | Attendees | Trigger |
| --- | --- | --- | --- | --- |
| Regular Council Session | Bi-weekly (aligns with sprint demos) | 60 min | Full council | Scheduled — standing calendar invite |
| Emergency Escalation | As needed | 30 min | Sponsor + ECS EM + Lead | Any Tier 1 request or OOTB model threat |
| Decision Review Retrospective | End of each sprint | 30 min | ECS team + PM | Post-sprint — review all Tier 2/3 decisions made |
| Charter Review | At project midpoint (Week 9) | 60 min | Full council | Scheduled — governance health check |

# 7.  6. Customization Request Process

All customization requests must follow this process before any configuration work begins:

| Step | Action | Owner | Output |
| --- | --- | --- | --- |
| 1 | Request submitted via Sprint Planning or as an ad hoc escalation | Customer stakeholder or ECS Lead | Verbal or written request logged |
| 2 | ECS Lead classifies request by tier using the Adopt-vs-Re-engineer Cheatsheet | ECS Lead Consultant | Tier classification noted in Decision Log |
| 3 | ECS Lead prepares Decision Topic Guide or impact summary (Tier 1/2) | ECS Lead Consultant | Decision Topic Guide or 1-page summary |
| 4 | Council reviews and votes at next scheduled session | Council Chair (ECS EM) | Decision recorded — Adopt / Defer / Reject / Escalate |
| 5 | Decision logged in Customization Variance Tracker (INT-TBV-03) | ECS EM / PM | Tracker updated same day |
| 6 | If approved: sprint backlog updated; if rejected: documented rationale shared with requestor | ECS Lead / PM | Sprint plan or close-out note |

# 8.  7. OOTB-First Guardrails

The following categories are pre-rejected by this charter and require Tier 1 Executive Sponsor escalation to bring to Council:

| Prohibited Category | Rationale |
| --- | --- |
| Client-side JavaScript in catalog items or forms | Breaks upgrade compatibility; OOTB scripting controls achieve the same outcomes |
| Custom tables that replicate core ITSM tables | Creates parallel data models; OOTB extension tables exist for this purpose |
| Hard-coded user/group references in workflow conditions | Non-portable; use Assignment Rules and groups per OOTB model |
| Bypassing the Approval engine with custom approval logic | Core platform feature; all approval patterns achievable OOTB |
| Custom SLA calculations outside the SLA module | Creates reporting fragmentation; OOTB SLA module handles all standard patterns |
| Direct GlideRecord queries in client scripts | Security and upgrade risk; server-side scripted REST/GlideAjax is the OOTB pattern |

# 9.  8. Escalation and Dispute Resolution

If a Council decision is disputed, the following escalation path applies:

1. ECS Lead documents the dispute in writing within 24 hours.
2. ECS Engagement Manager facilitates a structured review with the Project Sponsor.
3. If unresolved within 5 business days, escalated to ECS Practice Director and Customer Executive Sponsor.
4. ECS documents any approved deviation as a project risk in the Risk Register (INT-S0-06).

# 10.  9. Charter Signatures

By signing below, the parties acknowledge they have read and agree to operate under the governance model described in this charter for the duration of the engagement.

| Role | Printed Name | Signature | Date |
| --- | --- | --- | --- |
| Customer Executive Sponsor |  |  |  |
| Customer Project Sponsor |  |  |  |
| ECS Engagement Manager |  |  |  |
| ECS Lead Consultant |  |  |  |