INTERNAL · SPRINT 0 SETUP

Communication Plan Template

Standard communication cadence for the 18-week ECS OOTB engagement

ECS Federal · ServiceNow Practice

Audience: ECS Engagement Manager

Companion to: INT-S0-01 Sprint 0 Facilitator Playbook · INT-TBV-04 Bi-Weekly Sponsor Sync Agenda

Document ID: INT-S0-07     ·     Version: 1.0     ·     Status: Released

Internal Use Only · Confidential

# Communication Cadence

| Communication | Audience | Frequency | Owner | Format | Template |
| --- | --- | --- | --- | --- | --- |
| Sprint Status Report | IT Director + process owners | Weekly (Friday) | EM | Email | SH-SG-03 Status Report Template |
| Bi-Weekly Sponsor Sync | IT Director (sponsor) | Every 2 weeks | EM + Lead Consultant | 60-min meeting | INT-TBV-04 Sponsor Sync Agenda |
| Customization Council | Council members | Every 2 weeks | ECS Lead | 60-min meeting | INT-S0-04 Decision Rights + INT-TBV-05 Pre-Read |
| Sprint Workshop Invitations | Process owners + SMEs | Per sprint schedule | EM | Calendar invitation | INT-FG-xx (relevant facilitator guide) |
| Sprint Demo Invitation | IT Director + all stakeholders | Per sprint schedule | EM | Calendar invitation | INT-DS-xx (relevant demo script) |
| Sprint Retro | ECS team only | Per sprint schedule | Lead Consultant | 30-min internal meeting | INT-FG-xx retro section |
| Governance Triage Log Update | Council members | After each sprint | EM | Email with attachment | Governance Triage Log (maintained in Decision Log) |
| Escalation (if needed) | ECS Practice Lead + IT Director | As needed | EM | Email + call | INT-TBV-08 Course-Correction Playbook |
| Go-Live Announcement | All customer staff | Go-live week | Customer Comms + EM | Email/Intranet | CLT-CO-01 Go-Live Checklist |
| Hypercare Status Update | IT Director + Service Desk Manager | Weekly during hypercare | ECS Lead | Email | CLT-CO-03 Hypercare Expectations |