# 1.  How to Use This Audit

Complete this audit at the end of Sprint 0 (Week 2), before the Sprint 1 kickoff. Every item must be rated Green before Sprint 1 begins. Amber items require a documented mitigation plan and EM sign-off. Red items are blockers — Sprint 1 cannot start until resolved.

Rating key: Green = Complete and validated | Amber = In progress, mitigation plan in place | Red = Not started or critical gap identified

# 2.  1. Governance Readiness

| Check | Owner | Rating (G/A/R) | Notes / Evidence |
| --- | --- | --- | --- |
| Customization Council Charter signed by Customer Executive Sponsor | ECS EM |  |  |
| Decision Rights documented and communicated to all stakeholders | ECS EM |  |  |
| Customization Council membership confirmed; first session scheduled | ECS EM |  |  |
| Escalation path defined and tested (at least one walk-through with sponsor) | ECS EM |  |  |
| OOTB-first model explained to and accepted by customer IT lead | ECS Lead |  |  |
| Risk Register seeded with known Sprint 0 risks | ECS EM |  |  |

# 3.  2. Technical Environment

| Check | Owner | Rating (G/A/R) | Notes / Evidence |
| --- | --- | --- | --- |
| ServiceNow PDI provisioned and accessible to ECS team | ECS Lead |  |  |
| Customer instance(s) identified: Dev / Test / Prod URLs confirmed | ECS Lead |  |  |
| Admin credentials for Dev instance provisioned for ECS team | ECS Lead |  |  |
| ITSM, ITAM, CMDB scopes activated and license confirmed | ECS Lead |  |  |
| MID Server (if required) installed and connected | ECS Lead / Customer IT |  |  |
| Update Set discipline established — baseline update set created | ECS Lead |  |  |
| ATF (Automated Test Framework) activated if in scope | ECS Lead |  |  |
| Instance baseline export taken (prior to any configuration) | ECS Lead |  |  |

# 4.  3. Data and Integration Readiness

| Check | Owner | Rating (G/A/R) | Notes / Evidence |
| --- | --- | --- | --- |
| CMDB data import strategy agreed (Discovery vs. manual vs. import set) | ECS Lead / Customer IT |  |  |
| User / Group data source identified (LDAP / AD / manual) | ECS Lead / Customer IT |  |  |
| At minimum 50 CIs available in Dev for demo purposes by Sprint 1 | Customer IT |  |  |
| Integration inventory documented (list of systems requiring integration) | ECS Lead |  |  |
| Credentials for integration source systems available (if Sprint 1 integrations in scope) | Customer IT |  |  |
| Data classification confirmed: what data goes into ServiceNow vs. stays in source systems | ECS Lead / Customer PM |  |  |

# 5.  4. Stakeholder and Team Readiness

| Check | Owner | Rating (G/A/R) | Notes / Evidence |
| --- | --- | --- | --- |
| All customer SMEs identified for Sprint 1 workshops (Incident, Platform) | Customer PM |  |  |
| Customer SME availability confirmed for Sprint 1 workshop dates | Customer PM |  |  |
| Customer UAT lead identified and briefed on their role | ECS EM |  |  |
| Customer change management / communications lead identified (if in scope) | ECS EM |  |  |
| ECS team resource plan confirmed — no gaps in Sprint 1 coverage | ECS EM |  |  |
| Project kickoff meeting completed; all stakeholders aligned on 18-week plan | ECS EM |  |  |

# 6.  5. Process and Workshop Readiness

| Check | Owner | Rating (G/A/R) | Notes / Evidence |
| --- | --- | --- | --- |
| Sprint 1 workshop agenda sent to customer (minimum 5 days in advance) | ECS Lead |  |  |
| Sprint 1 Pre-Read documents sent to customer SMEs | ECS Lead |  |  |
| Decision Topic Guide for Incident Management distributed | ECS Lead |  |  |
| ECS consultant has reviewed INT-FG-01 (Platform Foundation) and INT-FG-02 (Incident) | ECS Lead |  |  |
| Sprint 1 story list reviewed and sized (from INT-SS-01 Baseline Story Library) | ECS Lead |  |  |
| Sprint 1 sprint goal defined and documented in project plan | ECS EM / Lead |  |  |

# 7.  6. Commercial and Contractual

| Check | Owner | Rating (G/A/R) | Notes / Evidence |
| --- | --- | --- | --- |
| SOW executed and accessible to ECS team | ECS EM |  |  |
| Scope boundary confirmed — in-scope modules documented | ECS EM |  |  |
| Out-of-scope items documented and communicated to customer | ECS EM |  |  |
| Change control process agreed with customer PM | ECS EM |  |  |
| Time & expense reporting process established | ECS EM |  |  |
| Invoicing schedule and process confirmed | ECS EM |  |  |

# 8.  7. Sprint 0 Audit Summary

| Category | # Green | # Amber | # Red | Overall Status | EM Sign-Off |
| --- | --- | --- | --- | --- | --- |
| 1. Governance Readiness |  |  |  |  |  |
| 2. Technical Environment |  |  |  |  |  |
| 3. Data and Integration |  |  |  |  |  |
| 4. Stakeholder & Team |  |  |  |  |  |
| 5. Process & Workshop |  |  |  |  |  |
| 6. Commercial & Contractual |  |  |  |  |  |
| TOTAL |  |  |  |  |  |

Sprint 1 Start Authorized: YES / NO

Authorization by (ECS EM): _________________________________  Date: ___________

If any Red items exist, attach a remediation plan with dates before signing off.