INTERNAL · PER-SPRINT FACILITATOR GUIDE

Sprint 5 — Employee Center

Facilitator Guide

Workshop agenda, decision pre-fills, OOTB defense language, and common pitfalls for Sprint 5 Employee Center configuration

ECS Federal · ServiceNow Practice

Audience: ECS Lead Consultant, Solution Architect, Engagement Manager

Companion to: Sprint 5 EC Workbook · Employee Center Accelerator Pack (AP-15) · INT-FG-03 Catalog Facilitator Guide

Document ID: INT-FG-04     ·     Version: 1.0     ·     Status: Released

Internal Use Only · Confidential

# How to Use This Guide

This guide covers Sprint 5 Employee Center configuration. Employee Center Pro is the primary employee-facing surface — how it looks and works on day one shapes adoption for the entire engagement. Keep branding decisions fast and portal structure decisions grounded in OOTB layouts.

Employee Center is the engagement's most visible deliverable. Every hour spent configuring catalog structure pays off here. Every hour spent debating color schemes is borrowed from configuration.

# 1.  Sprint Overview

| Item | Detail |
| --- | --- |
| Sprint number | Sprint 2 of 6 (Month 2, Weeks 5-6), concurrent with Catalog & Request (INT-FG-03) |
| Duration | 2 weeks — EC workshops Week 5; portal configuration Weeks 5-6; combined Catalog+EC demo Week 6 |
| Sprint goal | Published Employee Center portal with Sprint 2 catalog items visible, search returning accurate results, portal branding matching customer standards |
| Customer participants | Portal Owner, HR representative (topic taxonomy), Comms/Marketing (branding assets), IT Director (demo signoff) |
| Key artifacts produced | Published EC portal (dev), Homepage layout (locked), Topic taxonomy (finalized), Search configuration (baseline), Branding assets (applied) |
| Critical dependency | Sprint 2 Catalog items must be published before EC portal can be properly validated. INT-FG-03 Workshop 2 decisions must complete before INT-FG-04 Workshop 2. |

# 2.  Workshop Agendas

## Workshop 1 — Portal Structure and Topic Taxonomy (90 min)

| Time | Agenda Item | Facilitation Notes |
| --- | --- | --- |
| 0:00–0:15 | Employee Center Pro overview | Show OOTB EC Pro homepage in dev instance. Walk through: Hero banner, Topic taxonomy tiles, Featured catalog items, Search bar. Frame: 'We are configuring a portal, not designing a website.' |
| 0:15–0:45 | Topic taxonomy design | EC Pro organizes content around Topics, not departments. A Topic is an employee need ('I need help with my laptop'). Present ECS-recommended topic taxonomy aligned to catalog categories from INT-FG-03. Pushback: 'We want a tile for each department.' Response: 'Employees don't think in departments — they think in needs. Topic-based navigation reduces time-to-request significantly.' |
| 0:45–1:10 | Homepage layout decision | Present 3 OOTB homepage layout options. Recommendation: Layout B (Hero + 6-tile topic grid + featured items). Branding inputs needed: hero banner text, logo file, primary brand color hex code. |
| 1:10–1:25 | Branding asset collection | Document what branding assets are needed and who provides them. Deadline: 48 hours before Workshop 2. Missing assets = placeholder branding at demo. |
| 1:25–1:30 | Next steps | ECS configures homepage layout with placeholders. Customer delivers branding assets. |

## Workshop 2 — Search, Featured Items, and Portal Validation (60 min)

| Time | Agenda Item | Facilitation Notes |
| --- | --- | --- |
| 0:00–0:10 | Branding assets applied | Show portal with customer logo, colors, and hero banner. This is typically the moment customer confidence peaks. |
| 0:10–0:25 | Search configuration | Configure search scope: catalog items, knowledge articles (when Knowledge sprint completes), catalog categories. Test 5 search queries real employees would use. |
| 0:25–0:45 | Featured items selection | Select top 6 catalog items for homepage feature. Should be highest-volume requests from the MVP list. Portal Owner makes this decision. |
| 0:45–0:55 | End-to-end user journey test | Submit test request through EC Pro: find item via search → submit → confirm approval notification → confirm fulfillment task created. |
| 0:55–1:00 | Combined demo prep | Confirm Sprint 2 combined demo (Catalog + EC) date and audience. |

# 3.  Decision Pre-Fills — ECS Recommendations

## Decision 1 — Portal Structure

| ECS Recommendation | Rationale | Common Pushback | ECS Response |
| --- | --- | --- | --- |
| OOTB Employee Center Pro with standard homepage layouts. No custom Angular components or Service Portal widgets. | Custom portal components require front-end developer skills to maintain. Every upgrade risks breaking custom components. OOTB EC Pro receives continuous UX improvements — custom builds do not. | 'We want a custom homepage that matches our intranet design.' | 'We can match your brand colors, logo, and language within the OOTB layout. A full intranet-match redesign requires front-end development resources outside this engagement scope — it is a Phase 2 project.' |
| Topic-based navigation aligned to catalog categories. Maximum 8 topic tiles on homepage. | 8 tiles is the maximum readable on standard browser without scrolling. More tiles reduce discoverability. | 'We need a tile for every department — that is 15 departments.' | '15 tiles is a navigation problem for employees. Your 15 departments map to 6-8 employee need topics. Show department filter inside a topic.' |

## Decision 2 — Search Configuration

| ECS Recommendation | Rationale | Common Pushback | ECS Response |
| --- | --- | --- | --- |
| Configure EC Pro search to include catalog items and knowledge articles only at MVP. Expand to other sources in Sprint 3 (Knowledge) once KB is populated. | Searching unpopulated sources (empty KB) returns zero results and creates a poor employee experience. Better to limit scope and expand as content is added. | 'We want global search across all content from day one.' | 'Global search with no content returns global zero results. We configure catalog search for Sprint 2 demo, add knowledge search in Sprint 3 once we have articles, and confirm the full search experience in Sprint 3 demo.' |

# 4.  Common Pitfalls

## Pitfall 1 — Branding Asset Delay

Comms team takes more than 48 hours to provide logo and color assets. Demo happens with placeholder branding and executives are unimpressed. Prevention: at Workshop 1, name a specific person who owns branding asset delivery. If assets aren't delivered within 48 hours, use customer's existing website logo as placeholder and document the substitution.

## Pitfall 2 — 'It Needs to Look Like SharePoint'

IT Director wants pixel-perfect match to existing intranet. This is a scope change. Redirect: 'Matching SharePoint exactly requires custom front-end development outside our engagement scope. We match: your logo, primary brand color, font family if web-safe, and content structure. An exact match is a Phase 2 change request.'

## Pitfall 3 — Catalog/EC Sync Gap

EC portal is configured before catalog items from INT-FG-03 are fully published. Demo shows empty portal. Prevention: do not schedule EC validation workshop until INT-FG-03 Workshop 2 decisions are finalized and at least top 10 items are configured.

# 5.  Sprint Demo Discipline

## Pre-Demo Checklist

| # | Check | Owner | Status |
| --- | --- | --- | --- |
| 1 | EC Pro portal published in dev with customer branding applied | ECS SA | ☐ |
| 2 | Topic tiles displaying correct catalog items for each topic | ECS SA | ☐ |
| 3 | Search returning top 6 expected catalog items for common search terms | ECS SA | ☐ |
| 4 | End-to-end request journey tested: EC search → submit → approval → fulfillment | ECS SA | ☐ |
| 5 | Mobile view tested (EC Pro is responsive — confirm it works on phone) | ECS Lead | ☐ |

# 6.  Sprint Retro Template

| Category | Question | Capture Here |
| --- | --- | --- |
| What worked | What did the customer respond to most positively in the portal? |  |
| What worked | Which branding decisions went smoothly? |  |
| What didn't work | What customization requests had to go to Phase 2? |  |
| Sprint 3 readiness | Is Knowledge ready to configure? Are there existing articles to review? |  |
| ECS learning | What would we do differently? |  |