INTERNAL · PER-SPRINT FACILITATOR GUIDE

Sprint 1 — CSDM

Facilitator Guide

Workshop agenda, decision pre-fills, OOTB defense language, common pitfalls, and retro template for Sprint 1 CSDM

ECS Federal · ServiceNow Practice

Audience: ECS Lead Consultant, Solution Architect, Engagement Manager

Companion to: Sprint 1 CSDM Workbook · CMDB/CSDM Accelerator Pack · CLT-WP-12 CSDM Pre-Read

Document ID: INT-FG-08     ·     Version: 1.0     ·     Status: Released

Internal Use Only · Confidential

# How to Use This Guide

CSDM is the most abstract concept in the sprint portfolio — customers often arrive with no shared understanding of what a 'service' is. The facilitator's job is to anchor every conversation in concrete examples: 'Email is a Business Service. Exchange Online is the Technical Service that delivers it. The Exchange Online server is the CI that runs the Technical Service.' Start concrete, build up.

CSDM is not a data entry project. It is a modeling project. The deliverable is not hundreds of service records — it is 10-20 well-defined service relationships that make Incident Management, Change Management, and AI impact analysis meaningful. Quality over quantity.

# 1.  Sprint Overview

| Item | Detail |
| --- | --- |
| Sprint number | Sprint 4 of 6 (Month 3-4, Weeks 9-10), concurrent with CMDB (INT-FG-09) and Change (INT-FG-07) |
| Sprint goal | Configured CSDM service taxonomy: Business Services, Technical Services, and Application Services mapped and agreed, with the CSDM service model visible in the CMDB and linked to at least the top 5 Incident Management categories |
| Customer participants | Application Owner(s), IT Architect (service taxonomy authority), Service Desk Manager (validates Incident category linkage) |
| Key artifacts produced | CSDM service taxonomy (agreed), Business/Technical Service records created, Service hierarchy diagram, Incident-to-service linkage confirmed |
| Sprint dependency | CSDM decisions drive CI class selection in CMDB (INT-FG-09) — CSDM Workshop 1 must complete before CMDB Workshop 1 begins |

# 2.  Workshop Agendas

## Workshop 1 — Business Service Taxonomy (90 min)

| Time | Agenda Item | Facilitation Notes |
| --- | --- | --- |
| 0:00–0:15 | CSDM concept alignment | Use the concrete framing: Email is a Business Service. Exchange Online is the Technical Service. The Exchange server is the CI. Confirm this model makes sense before moving to taxonomy. |
| 0:15–0:50 | Business Service identification | Ask the IT Architect: what are the services your IT organization delivers to the business? Walk through each using the filter: does a business unit depend on this to do their work? If yes — Business Service. Target: 10-15 Business Services at MVP. Common over-inclusion: teams add 'services' that are actually internal technical capabilities. |
| 0:50–1:10 | Technical Service mapping | For each Business Service, identify the Technical Service(s) that deliver it. Technical Services are the IT-owned systems and platforms. Map 1-to-1 where possible. |
| 1:10–1:25 | Decision record | Confirm the service taxonomy. Document any services that require further discovery before they can be modeled. |
| 1:25–1:30 | Next steps | ECS creates Business Service and Technical Service records in dev. Customer IT Architect reviews and confirms before Workshop 2. |

## Workshop 2 — Service Hierarchy and Incident Linkage (90 min)

| Time | Agenda Item | Facilitation Notes |
| --- | --- | --- |
| 0:00–0:20 | Service records review | Walk through the created Business and Technical Service records. Confirm names, descriptions, and ownership are correct. |
| 0:20–0:50 | CI-to-service relationship | For each Technical Service, identify the CIs that deliver it (these will be discovered in INT-FG-10 Discovery sprint). At this stage, manually link at least the top 5 well-known CIs to their Technical Services. |
| 0:50–1:10 | Incident category-to-service linkage | Link the top 5 Incident Management categories to their parent Business Service. When an Incident in 'Software / Email' category is created, the Business Service 'Email' is auto-populated. Walk through the configuration. |
| 1:10–1:25 | Impact analysis demo | Create a test Major Incident linked to the Email Business Service. Show the Impact Analysis view: all affected CIs, related open incidents, and affected Business Service health. This is the AI realization story — accurate CMDB data enables this. |
| 1:25–1:30 | CMDB sprint handoff | Confirm CSDM taxonomy inputs for INT-FG-09 CMDB sprint — CI class selections must align with Technical Service models. |

# 3.  Decision Pre-Fills — ECS Recommendations

## Decision 1 — Service Taxonomy Scope

| ECS Recommendation | Rationale | Common Pushback | ECS Response |
| --- | --- | --- | --- |
| 10-15 Business Services at MVP. No more than 3 levels deep in the service hierarchy. | Deep hierarchies with 50+ services are unmaintainable and provide diminishing AI value. 10-15 well-defined services with accurate CI linkage outperform 50 superficially defined services. | 'We have 40 business services we need to model.' | 'Of those 40, which 10 generate the most Incident volume? Those 10 are your MVP services. The remaining 30 are Sprint 6 or Phase 2 scope once the modeling pattern is established.' |

# 4.  Common Pitfalls

## Pitfall 1 — The 'What Is a Service?' Argument

The workshop stalls because different stakeholders have different definitions of 'service.' Some say it is a business capability, some say it is an IT system, some say it is an ITIL term. Prevention: use the concrete framing from the How to Use section every time the conversation loses traction. 'Email is a Business Service. Exchange Online is the Technical Service. If you can tell me what the business would lose if it went down — that is a Business Service.'

## Pitfall 2 — Application Owner Absence

The IT Architect attends the workshop but the Application Owners are absent. The service taxonomy gets built without the people who own the services. Prevention: require at least 3 Application Owners in the CSDM Workshop 1 invitation. If they don't attend, reschedule. A CSDM taxonomy built without Application Owner input is wrong by design.

## Pitfall 3 — Scope Expanding to Full CMDB Build

The CSDM workshop turns into a CMDB data entry session — the team starts manually creating CI records instead of establishing the service model. Redirect: 'CI creation at scale happens in the Discovery sprint (INT-FG-10). Today we are establishing the service model that gives discovered CIs a home. We create 5 CIs as placeholders to demonstrate the linkage — we do not build the full CMDB by hand.'

# 5.  Sprint Demo Discipline

## Pre-Demo Checklist

| # | Check | Owner | Status |
| --- | --- | --- | --- |
| 1 | 10-15 Business Service and Technical Service records created in dev | ECS SA | ☐ |
| 2 | Top 5 Incident categories linked to their parent Business Services | ECS SA | ☐ |
| 3 | Impact Analysis view tested with a Major Incident — showing affected CIs and Business Service health | ECS SA | ☐ |
| 4 | CSDM service taxonomy reviewed and approved by IT Architect | ECS Lead | ☐ |

# 6.  Sprint Retro Template

| Category | Question | Capture Here |
| --- | --- | --- |
| What worked | Which service definitions came together fastest? |  |
| What didn't work | Which service definitions required the most debate? |  |
| CMDB readiness | Are CI class selections aligned with the CSDM Technical Service model? |  |
| Sprint 5 readiness | Is the customer ready for Sprint 5 (Service Graph + HAM + Integrations)? |  |
| ECS learning | What would we do differently? |  |