INTERNAL · DISCIPLINE HOW-TO GUIDE

Event Management How-To

Consultant Guide

OOTB capabilities, two-phase approach, defense language, demo flow, and UAT scenarios for Event Management

ECS Federal · ServiceNow Practice

Audience: ECS Lead Consultant, Solution Architect

Companion to: INT-FG-11 Sprint 2 Service Graph Facilitator Guide · Event Management Foundations Pack (AP-08) · Event Management Realization Pack (AP-09)

Document ID: INT-HT-18     ·     Version: 1.0     ·     Status: Released

Internal Use Only · Confidential

# Purpose

Event Management transforms monitoring tool alerts into actionable ServiceNow incidents using OOTB alert rules, CI correlation, and AI-powered event correlation. The consultant must configure Event Management foundations in Sprint 4-5 and demonstrate alert-to-incident automation before the customer requests custom correlation logic.

# 1.  OOTB Capabilities

| Capability | What It Does |
| --- | --- |
| Event Sources | OOTB connectors for major monitoring tools: SolarWinds, Dynatrace, Splunk, Datadog, Nagios, and others via MID Server event connector. |
| Alert Rules | OOTB alert processing rules: transform raw monitoring events into structured alerts with severity, message key, and CI binding. |
| CI Correlation | OOTB: alert → CI binding using alert message fields (hostname, IP) mapped to CMDB CI identifiers. Alerts without CI binding are unresolvable. |
| Alert Promotion | OOTB promotion rules: when an alert reaches a threshold (count, severity, duration) → create Incident. Configurable per alert rule. |
| Operator Workspace | OOTB Operator Workspace: real-time alert feed, CI impact view, and incident creation interface for operations center. |
| AIOps / Correlation | OOTB AIOps correlation: ML-based alert grouping by related CIs and timing. Reduces alert noise by grouping related alerts into a single event. Requires 30 days of alert data to reach full effectiveness. |

# 2.  Two-Phase Approach

| Phase | Deliverable |
| --- | --- |
| Phase 1 (Sprint 4-5 Foundations) | MID Server event connector for top 2 monitoring tools. Alert rules for top 5 alert types. CI correlation for Server and Network classes. Alert promotion to Incident for Critical severity. Operator Workspace configured. |
| Phase 2 (Sprint 6 / Post-Go-Live) | AIOps correlation (after 30 days of alert data). Service health analytics. Runbook automation for top 3 incident types. Advanced correlation rules. |

# 3.  OOTB Defense Language

| Customization Request | OOTB Response |
| --- | --- |
| 'We need custom correlation logic for our environment.' | Walk through the customer's specific correlation scenario before scoping custom logic. OOTB correlation rules support: alert-to-CI binding, severity-based promotion, count-based promotion, and time-window grouping. 90% of correlation scenarios are achievable with OOTB rule configuration. |
| 'Our monitoring tools send events in a proprietary format.' | The MID Server event connector supports custom event transformations using OOTB event transform scripts — these are configuration, not custom development. The transform script maps proprietary event fields to the ServiceNow event record fields. This is a Sprint 4 configuration item. |
| 'We want all alerts to create incidents automatically.' | Auto-creating incidents for all alerts produces thousands of low-value incidents per day. Operators stop triaging because the volume is unmanageable. OOTB best practice: only Critical and High severity alerts with CI binding auto-create incidents. Medium/Low alerts appear in the Operator Workspace for manual triage. |

# 4.  Demo Flow

| Act | What to Show |
| --- | --- |
| Act 1 — Alert Feed (2 min) | Open the Operator Workspace. Show the real-time alert feed from the configured monitoring tool source. |
| Act 2 — CI Correlation (3 min) | Click an alert. Show the correlated CI record. Navigate to the CI's Technical Service in CSDM. |
| Act 3 — Auto-Incident Creation (3 min) | Show a Critical severity alert automatically creating an Incident record. Show the Incident linked back to the alert. |
| Act 4 — Service Impact View (3 min) | Show the Service Health map in Operator Workspace. Show a Business Service showing impaired status due to a critical alert on a linked CI. |

# 5.  UAT Scenarios

| Scenario | Test Steps |
| --- | --- |
| Alert Ingestion | Confirm alerts from the primary monitoring tool are appearing in the Operator Workspace within 5 minutes of being generated. |
| CI Binding Accuracy | For 10 test alerts, confirm ≥ 80% successfully bind to a CMDB CI. |
| Incident Auto-Creation | Generate a test Critical alert. Confirm an Incident is automatically created with the correct category, priority, and alert linkage. |
| Service Impact | Generate a Critical alert on a CI linked to a Business Service. Confirm the Business Service shows impaired status in the Operator Workspace. |
| Alert Closure | Resolve the test Incident created from an alert. Confirm the originating alert is closed. |