# 1.  1. Purpose and OOTB Scope

This guide covers the OOTB configuration approach. Use it to prepare for workshops, navigate customer decisions, and defend the OOTB model when customization pressure arises.

# 2.  2. Key OOTB Capabilities

| Capability | What It Does |
| --- | --- |
| IntegrationHub | OOTB low-code integration platform with pre-built spokes for hundreds of third-party applications — no custom REST scripting needed for common integrations |
| Flow Designer Spokes | Pre-built action library for SaaS tools (Slack, Teams, ServiceNow itself, JIRA, etc.) — trigger actions across systems without scripting |
| REST Message / SOAP Message | OOTB REST and SOAP integration framework for custom API calls — configured declaratively with authentication profiles, no scripting for standard patterns |
| Import Sets / Transform Maps | OOTB ETL framework for bulk data ingestion — supports CSV, Excel, JDBC, REST, and SOAP sources |
| MID Server | On-premises Java agent for secure connectivity to internal systems — required for Discovery and any integration where ServiceNow cannot reach the source directly |
| Credential Store | OOTB encrypted credential management — all integration credentials stored here, never hard-coded |
| Connection & Credential Aliases | OOTB abstraction layer for integration endpoints — swap DEV/TEST/PROD endpoints without touching flow logic |
| Event Management Integration | OOTB connectors for ingesting events from monitoring tools (Dynatrace, SolarWinds, Nagios) via the Event Management module |

# 3.  3. Two-Phase Delivery Approach

| Phase | Activities | Exit Criteria |
| --- | --- | --- |
| Phase 1 — Priority Integrations | Inventory all in-scope integrations; document source system APIs; configure Credential Store; stand up MID Server if needed; deliver top 2-3 priority integrations using IntegrationHub spokes or REST Message patterns | Priority integrations passing end-to-end test; data flowing to ServiceNow records; error handling configured |
| Phase 2 — Remaining Integrations | Deliver remaining in-scope integrations; configure Connection Aliases for DEV/TEST/PROD promotion; document all integration endpoints and credentials; conduct integration regression test | All in-scope integrations active in TEST; promoted to PROD with go-live checklist complete |

# 4.  4. OOTB Defense Language

| Customization Request | OOTB Response |
| --- | --- |
| 'We want to build a custom middleware layer between ServiceNow and our ERP' | IntegrationHub and REST Message can connect directly to ERP APIs without middleware. Show us the ERP API spec — nine times out of ten we can do this OOTB. |
| 'We need bi-directional sync with our ticketing system' | Bi-directional sync is a supported pattern in IntegrationHub with inbound webhook triggers and outbound spokes. No custom middleware needed. |
| 'The vendor says we need a custom connector' | Vendors sometimes say this because their integration team wants billable work. Review their API documentation with us — IntegrationHub's Generic REST spoke handles any REST-capable API. |
| 'We want all integration logic in a central script include for maintainability' | Connection & Credential Aliases provide the abstraction you need for multi-environment promotion. Flow Designer flows are already version-controlled. Script includes add a maintenance layer that hurts, not helps, long-term. |
| 'We need real-time sync — polling isn't fast enough' | IntegrationHub supports outbound webhook triggers and inbound webhook listeners OOTB. Real-time is achievable without custom code. |

# 5.  5. Demo Flow

| Act | What to Show |
| --- | --- |
| Act 1 — IntegrationHub Spoke Gallery | Open IntegrationHub; show the spoke catalog; demonstrate a Teams notification spoke as a simple example — show the no-code action configuration |
| Act 2 — REST Message Configuration | Show a configured REST Message with a credential alias; trigger a test call; show the response in the REST Message test tool; navigate to the transform map that writes the response to a record |
| Act 3 — MID Server Status | Show the MID Server dashboard; demonstrate the connectivity test; show a Discovery schedule that uses the MID Server — connect the concept of MID Server to CMDB population |

# 6.  6. UAT Scenarios

| Scenario | Test Steps |
| --- | --- |
| Inbound integration creates records | Trigger source system event → verify record created in ServiceNow with correct field mapping → verify assignment and routing applied correctly |
| Outbound integration fires on record update | Update a ServiceNow record (e.g., resolve an incident) → verify outbound flow triggered → verify target system updated with correct payload |
| Credential rotation does not break integration | Update credential in Credential Store → verify integration continues to authenticate successfully → verify no hard-coded credential references exist |
| DEV to PROD connection alias promotion | Export update set from DEV → import in PROD → verify Connection Alias points to PROD endpoint without manual reconfiguration |