INTERNAL · ADOPT VS. RE-ENGINEER CHEATSHEET

Integration Prioritization

Adopt vs. Re-engineer Cheatsheet

Pattern reference for ECS consultants: when to adopt OOTB and when to re-engineer — Integrations — Go-Live Minimum vs. Phase 2

ECS Federal · ServiceNow Practice

Audience: ECS Lead Consultant, Solution Architect

Companion to: INT-HT series · Consultant Handbook (INT-CH-01)

Document ID: INT-AR-13     ·     Version: 1.0     ·     Status: Released

Internal Use Only · Confidential

# How to Use This Cheatsheet

Pre-read before every workshop for this discipline. When a customer requests a pattern listed here, you should be able to give the OOTB response from memory. The goal column tells you the disposition: Fully Adopt, Adopt with Caution, Re-engineer to OOTB, or Defer to Phase 2.

If a customer request is not in this table, it is either a novel customization (escalate to Practice Management) or an OOTB pattern you haven't found yet (search the ServiceNow documentation before writing code).

# 1.  Pattern Reference

| Pattern / Request | Disposition | OOTB Approach / Rationale |
| --- | --- | --- |
| Active Directory / Entra ID user sync | Go-live required — fully adopt | Authentication and user provisioning. Must be working before go-live. |
| SSO / SAML federation | Go-live required — fully adopt | Security mandate for most environments. Must be tested end-to-end before go-live. |
| SCCM / Intune (endpoint management) | Sprint 5 — fully adopt | Service Graph Connector integration. Required for SAM software inventory. |
| Email (SMTP outbound) | Go-live required — fully adopt | Notification engine requires SMTP. Configure in Sprint 0. |
| HR system (user lifecycle) | Phase 2 | User lifecycle automation (hire, transfer, terminate) requires HR data model alignment. Defer after AD sync is stable. |
| Monitoring tool → Event Management | Sprint 4-5 — fully adopt | MID Server event connector. OOTB integration for SolarWinds, Dynatrace, Splunk, Datadog. |
| External ITSM system (ticket sync) | Phase 2 — evaluate carefully | Bidirectional ITSM sync creates data governance complexity. Define the system of record before building. |
| Procurement system | Phase 2 | HAM procurement workflow connects to procurement system in Phase 2. Sprint 5 establishes the HAM data model. |
| Custom REST/SOAP integration | Evaluate — OOTB Integration Hub Spoke first | Check the Integration Hub Spoke library before building a custom integration. 200+ pre-built Spokes cover most SaaS tools. |