INTERNAL · ADOPT VS. RE-ENGINEER CHEATSHEET

Custom vs. OOTB Decision Framework

Adopt vs. Re-engineer Cheatsheet

Pattern reference for ECS consultants: when to adopt OOTB and when to re-engineer — The Decision Gate — When to Adopt, When to Govern, When to Defer

ECS Federal · ServiceNow Practice

Audience: ECS Lead Consultant, Solution Architect

Companion to: INT-HT series · Consultant Handbook (INT-CH-01)

Document ID: INT-AR-14     ·     Version: 1.0     ·     Status: Released

Internal Use Only · Confidential

# How to Use This Cheatsheet

Pre-read before every workshop for this discipline. When a customer requests a pattern listed here, you should be able to give the OOTB response from memory. The goal column tells you the disposition: Fully Adopt, Adopt with Caution, Re-engineer to OOTB, or Defer to Phase 2.

If a customer request is not in this table, it is either a novel customization (escalate to Practice Management) or an OOTB pattern you haven't found yet (search the ServiceNow documentation before writing code).

# 1.  Pattern Reference

| Pattern / Request | Disposition | OOTB Approach / Rationale |
| --- | --- | --- |
| OOTB capability covers the requirement with configuration only | Fully adopt — configure, do not code | If the requirement can be met by enabling, configuring, or extending OOTB functionality without writing code: configure it. |
| OOTB capability partially covers the requirement — small gap | Adopt with governed deviation | Document the gap in the Governance Triage Log. Configure the OOTB capability. Assess the gap at the first Phase 2 planning session. |
| OOTB capability does not cover the requirement — high business value | Phase 2 scope — not Sprint customization | High-value requirements not covered by OOTB belong in the Phase 2 scope discussion, not in the active sprint. Document in the Governance Triage Log. |
| Customer 'has always done it this way' — no business requirement documented | Adopt OOTB — require documented justification | 'We've always done it this way' is not a business requirement. Ask: what business outcome does the current approach produce that OOTB cannot? If no answer, adopt OOTB. |
| Compliance requirement that mandates specific workflow | Evaluate against OOTB first — most compliance is achievable OOTB | Walk through the compliance requirement. OOTB ServiceNow is ITIL-aligned, FedRAMP-authorized, and SOC 2 compliant. Specific audit requirements almost always map to OOTB configuration. |
| System.property or UI Policy change (no-code configuration) | Fully adopt | System properties, UI policies, and display conditions are zero-code configuration. These are not customizations. |
| Business Rule or Script Include (custom server-side code) | Re-engineer to OOTB Flow Designer / Decision Tables | Business Rules that duplicate OOTB functionality (assignment, approval, SLA) are prime technical debt candidates. Migrate to OOTB. |
| Client Script on catalog item or form | Re-engineer to OOTB conditions | UI Policy, display conditions, and reference qualifiers replace 80% of Client Script use cases. Script only what absolutely cannot be configured. |