# 1.  The OOTB Triage Principle

Before classifying anything as a defect, ask: 'Is this a defect in what we built, or is this the customer expecting something different from what was agreed in the workshop?' These are fundamentally different situations with different responses.

| Situation | Classification | Response |
| --- | --- | --- |
| The system does not behave the way we configured it to behave | True Defect — fix required | Log in Defect Log, classify severity, assign to ECS Lead for fix |
| The system behaves as OOTB, but the customer expected the legacy behavior that was accepted as OOTB in the workshop | Scope Confirmation — not a defect | Document in Defect Log as 'Scope Confirmation'; reference the workshop decision; no fix required |
| The system behaves as OOTB but the requirement was never formally agreed in a workshop | Scope Gap — Customization Council required | Log as Scope Gap; do not fix in UAT sprint; bring to Customization Council for decision |
| The system is configured correctly but performance is unacceptably slow | Infrastructure / Instance issue — not ECS defect | Engage customer IT; check instance sizing, MID Server, or integration latency; not an ECS configuration defect |

# 2.  Defect Triage Decision Tree

For each reported issue, walk through this sequence:

1. Can you reproduce it in a clean session? → If No: likely user error or environment artifact
2. Does the system behavior match the configuration in the sprint workbook? → If Yes: Scope Confirmation or Scope Gap
3. Does it match what was agreed in the workshop? → If No and not documented: Scope Gap
4. Is it a genuine configuration error? → True Defect — classify severity and fix

# 3.  Common Scope Confirmation Patterns

| Customer Reports | Actual Situation | Correct Response |
| --- | --- | --- |
| 'The approval email does not look like our old system's email' | OOTB email template accepted in Sprint 2 workshops | Show the workshop minutes; explain email template is configurable within OOTB — offer minor label adjustments as Tier 3 decisions |
| 'The incident form is missing the field we always use' | Field was discussed and agreed to be excluded as non-OOTB standard | Reference workshop decision log; if genuinely missed, add as Tier 3 field addition |
| 'The SLA countdown timer is visible to the user — we do not want that' | SLA visibility was not discussed; OOTB default shows the timer | UI Policy to hide the SLA timer on the self-service view — Tier 3 config change, no Customization Council needed |
| 'Reports do not match what we had in our old system' | PA is configured for OOTB metrics; legacy custom reports were not in scope | Walk through the PA indicator setup; most legacy reports can be replicated in PA within the sprint |
| 'Assignment is not working the way we described' | Assignment rules may not cover all categories agreed in workshop | True configuration gap — classify as Sev 3 defect; fix in current UAT sprint |

# 4.  Defect Communication Templates

## Scope Confirmation Communication

Hi [Tester Name],

Thank you for logging this. After reviewing the issue, we have classified it as a Scope Confirmation rather than a defect.

Background: During the [Sprint X / Workshop Date] workshop, the team agreed to use the OOTB [feature name] behavior, which is what you are seeing. This was documented in [reference: sprint workbook / decision log].

This means no fix is required. If you would like to revisit this decision, we can bring it to the next Customization Council session.

Please let us know if you have any questions.

## True Defect Acknowledgment

Hi [Tester Name],

Thank you for reporting this. We have confirmed this is a configuration defect. Details:

Defect ID: [ID]
Severity: [1/2/3/4]
Description: [Brief description]
Expected: [What should happen]
Actual: [What is happening]
Target Fix Date: [Date per severity SLA]

We will update you when the fix is ready for re-test.