INTERNAL TEMPLATE · PRACTICE MANAGEMENT

Practice Management

Monthly Review Template

Cross-engagement health roll-up for the Practice Lead — 90 minutes once per month

ECS Federal · ServiceNow Practice

Audience: Practice Lead (completes and presents) · ECS Leadership (receives Practice Health Tile)

Companion to: INT-TBV-01 (Manager Playbook) · INT-TBV-02 (Health Dashboard) · INT-TBV-08 (Course-Correction Playbook)

Document ID: INT-TBV-07     ·     Version: 1.0     ·     Status: Released

Internal Use Only · Confidential

The Practice Management Monthly Review is where the single-engagement view becomes a practice-wide view. The Practice Lead reviews rolled-up dashboards across all active engagements and produces the Practice Health Tile — a one-page artifact for ECS leadership. This is where pattern-spotting happens: the same drift in three engagements at sprint 3 is not three problems, it is one collateral gap.

# How to Use This Template

The Practice Lead completes one copy of this template per monthly review cycle (target: first Monday of each month). Sections 1 through 4 are completed during the 90-minute review session using the rolled-up dashboards from all active engagements. Section 5 (Practice Health Tile) is extracted and shared with ECS leadership as a standalone page. Section 6 routes escalations and follow-up actions. Store the completed review in the practice SharePoint under Practice Management > Monthly Reviews.

The review exists to answer one question: where is the practice as a whole, not where is any one engagement. A Practice Lead who reviews only individual engagement status has missed the purpose of this review entirely.

# Review Header

| Field | Value |
| --- | --- |
| Review Month | [Month Year — e.g., May 2026] |
| Review Date | [Date] |
| Practice Lead | [Name] |
| Active Engagements Reviewed | [Number] |
| Engagement Names | [List all engagements included in this review] |
| Engagements in Hypercare | [List — these are included in roll-up but scored differently] |
| Engagements starting this month | [List — Sprint 0 or Sprint 1] |

# 1.  Section 1 — Cross-Engagement Health Roll-Up

Transfer the Overall Band from each engagement's INT-TBV-02 Roll-Up tab into the table below. The Practice Lead reviews each entry and notes any band changes since the prior month.

| Engagement | Sprint | Process Adoption | Config Hygiene | Custom Variance | Adoption Readiness | Sentiment & Trust | Overall Band | Change vs Prior Month |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| [Engagement 1] |  |  |  |  |  |  |  |  |
| [Engagement 2] |  |  |  |  |  |  |  |  |
| [Engagement 3] |  |  |  |  |  |  |  |  |
| [Engagement 4] |  |  |  |  |  |  |  |  |
| [Engagement 5] |  |  |  |  |  |  |  |  |
| [Add rows as needed] |  |  |  |  |  |  |  |  |

## Band count summary

| Band | Count This Month | Count Last Month | Change |
| --- | --- | --- | --- |
| Green |  |  |  |
| Yellow |  |  |  |
| Orange |  |  |  |
| Red |  |  |  |
| Total Active Engagements |  |  |  |

# 2.  Section 2 — Pattern-Spotting Analysis

The Practice Lead asks the same five questions every month. A pattern appearing in two or more engagements at the same sprint stage is not a coincidence — it is a signal that routes to one of four responses: coaching, collateral build, sales positioning update, or product-feedback escalation.

## Question 1 — Vector patterns: same vector yellow across multiple engagements?

Which health vectors are yellow or red in two or more engagements? At what sprint stage does this typically appear?

[Enter analysis — or 'No cross-engagement vector pattern identified this month']

| Vector | Engagements Affected | Sprint Stage | Pattern or Coincidence? | Response Route |
| --- | --- | --- | --- | --- |
| Process Adoption |  |  |  |  |
| Config Hygiene |  |  |  |  |
| Custom Variance |  |  |  |  |
| Adoption Readiness |  |  |  |  |
| Sentiment & Trust |  |  |  |  |

## Question 2 — Customization patterns: same type of request appearing across engagements?

Are certain types of customization requests appearing repeatedly? Same module, same customer archetype, same OOTB gap? A pattern here signals either a collateral gap (the Adopt-vs-Re-engineer cheatsheet for that area is missing or insufficient) or a sales positioning gap (the SOW scope is being interpreted too loosely in presales).

[Enter analysis]

## Question 3 — Sprint timing: drift appearing at the same sprint for multiple engagements?

Are engagements drifting at predictable sprint points? Sprints 2 and 4 are historically high-pressure for customization requests (Catalog at Sprint 2, CMDB at Sprint 4). If multiple engagements are showing Yellow at the same sprint, the practice may need a Sprint 2 or Sprint 4 specific guide.

[Enter analysis]

## Question 4 — Language signals: same customer pushback language appearing across engagements?

Are Engagement Managers reporting the same customer language across engagements? ('But our old system did X' for the same X, or 'We have a unique approval requirement' in the same module.) Repeated language signals either a gap in the pre-workshop pre-reads or a sales expectation mismatch.

[Enter analysis]

## Question 5 — Collateral gaps: what would have prevented the drift we observed?

For each engagement that moved bands this month, ask: what collateral would have prevented or accelerated recovery from the drift? A missing Adopt-vs-Re-engineer cheatsheet, a missing discipline how-to guide, a missing workshop pre-read? These observations drive the quarterly collateral refresh.

[Enter observations]

# 3.  Section 3 — Pattern Response Routing

For each pattern identified in Section 2, the Practice Lead selects one of four response routes. Multiple routes can be selected for a single pattern. Owners and target dates are assigned.

| Pattern | Response Route | Owner | Target Date | Notes |
| --- | --- | --- | --- | --- |
| [Pattern from Section 2] | [Coaching / Collateral / Sales positioning / Product feedback] |  |  |  |

## Response route definitions

| Route | Meaning | Typical Output |
| --- | --- | --- |
| Coaching | A discipline gap in the consultant team — addressed through INT-TBV-09 coaching conversations or a team-wide practice session | Coaching conversation or team session within 30 days |
| Collateral build | A missing or insufficient artifact in the practice library — route to the Master Blueprint catalog as a new build priority | New artifact added to blueprint roadmap |
| Sales positioning | A mismatch between what was sold and what OOTB delivers — route to the sales objection handling pack for update | Updated INT-SP-06 or presales talking points |
| Product feedback | A genuine OOTB gap in ServiceNow that the product team should address — documented and submitted through the ServiceNow partnership channel | Formal product feedback filed |

# 4.  Section 4 — Escalation Decisions

Three classes of finding escalate from the monthly review to ECS leadership. Escalation is not an alarm — it is an early-warning so leadership can support, deploy a senior consultant, or open a sponsor-to-sponsor conversation.

| Escalation Class | Engagement(s) | Description | Recommended Leadership Action | Practice Lead's Ask |
| --- | --- | --- | --- | --- |
| Red band engagement |  |  |  |  |
| Pattern in 3+ engagements |  |  |  |  |
| Renewal / expansion at risk |  |  |  |  |

Escalation items to be presented to ECS leadership: [Yes / No — if No, state why not applicable this month]

# 5.  Section 5 — Practice Health Tile (Standalone / Leadership Artifact)

This section is the artifact the Practice Lead extracts and shares with ECS leadership. It is designed to be read in under two minutes. Copy the content from Sections 1 through 4 into this summary format. Do not include raw dashboard data in the tile.

The Practice Health Tile is for ECS leadership only. It does not go to customers or partners. It should be formatted to stand alone — do not reference section numbers from this template.

## Practice snapshot — [Month Year]

| Metric | Value |
| --- | --- |
| Active engagements |  |
| Engagements in Green band |  |
| Engagements in Yellow band |  |
| Engagements in Orange band |  |
| Engagements in Red band (named) |  |
| Band movements since last month |  |

## Top 3 findings this month

[Finding 1 — one sentence describing the most significant pattern or risk observed this month]

[Finding 2 — one sentence]

[Finding 3 — one sentence]

## Actions the Practice Lead is taking

[Action 1 — brief description, owner, target date]

[Action 2 — brief description, owner, target date]

[Action 3 — brief description, owner, target date]

## What Practice Lead needs from ECS leadership

[Leadership ask 1 — be specific: a resource, a sponsor-to-sponsor call, a PCR approval, etc. — or 'No leadership action required this month']

# 6.  Section 6 — Monthly Action Tracker

All actions identified in this review. The Practice Lead owns tracking through the next monthly review.

| # | Action | Category | Owner | Due Date | Status |
| --- | --- | --- | --- | --- | --- |
| 1 |  | [Coaching/Collateral/Sales/Product] |  |  | Open |
| 2 |  |  |  |  | Open |
| 3 |  |  |  |  | Open |
| 4 |  |  |  |  | Open |
| 5 |  |  |  |  | Open |
| 6 |  |  |  |  | Open |

## Carry-forward from prior month

List any actions from last month's review that are not yet complete.

| Month Opened | Action | Owner | Status | Escalate? |
| --- | --- | --- | --- | --- |
|  |  |  | Open | No |
|  |  |  | Open | No |
|  |  |  | Closed | N/A |