# 1.  Purpose

This checklist identifies everything your organization needs to have in place by the end of Sprint 0 (Week 2). ECS Federal needs these items to begin Sprint 1 configuration. Items marked Required are hard gates — Sprint 1 cannot start without them. Items marked Recommended affect sprint velocity if not in place.

# 2.  1. People and Governance

| Item | Required/Rec. | Status | Owner | Notes |
| --- | --- | --- | --- | --- |
| Executive Sponsor named and briefed on OOTB-first model | Required |  |  |  |
| Project Sponsor named and confirmed available for bi-weekly Council sessions | Required |  |  |  |
| Project Manager named and available at minimum 50% for this project | Required |  |  |  |
| IT Lead / ServiceNow Administrator identified | Required |  |  |  |
| Process Owner for Incident Management confirmed for Sprint 1 workshops | Required |  |  |  |
| Customization Council Charter signed by Executive Sponsor | Required |  |  |  |
| Sprint 1 workshop calendar invites accepted by relevant SMEs | Required |  |  |  |
| UAT Lead identified (does not need to start until Sprint 5) | Recommended |  |  |  |
| Change management / communications lead identified (if in scope) | Recommended |  |  |  |

# 3.  2. Technology Environment

| Item | Required/Rec. | Status | Owner | Notes |
| --- | --- | --- | --- | --- |
| ServiceNow Development instance provisioned and accessible | Required |  |  |  |
| Admin access to Dev instance granted to ECS Lead Consultant | Required |  |  |  |
| ServiceNow license confirmed — all in-scope modules activated | Required |  |  |  |
| ITSM, CMDB, and Employee Center scopes active in Dev | Required |  |  |  |
| At least 50 users imported/created in Dev for demo and workshop use | Required |  |  |  |
| Network access to Dev instance confirmed for ECS team | Required |  |  |  |
| MID Server installed and connected (if Discovery is in scope) | Required if Discovery in scope |  |  |  |
| Test and Production instance URLs confirmed and accessible to ECS team | Recommended (for planning) |  |  |  |
| Update set process agreed — ECS naming convention adopted | Required |  |  |  |

# 4.  3. Data and Reference Information

| Item | Required/Rec. | Status | Owner | Notes |
| --- | --- | --- | --- | --- |
| Organizational structure provided (departments, groups, locations) | Required |  |  |  |
| IT support group structure confirmed (L1/L2/L3 teams and names) | Required |  |  |  |
| Initial category/subcategory list for incident classification provided | Required |  |  |  |
| Top 20 priority catalog items identified for Sprint 2 configuration | Recommended |  |  |  |
| Current SLA targets documented (response and resolution by priority) | Required |  |  |  |
| Assignment group list provided (all groups that will receive work) | Required |  |  |  |
| Integration source systems listed (for Sprint 5 planning) | Recommended |  |  |  |

# 5.  Sprint 1 Readiness Sign-Off

When all Required items are complete, the Project Manager and ECS Engagement Manager co-sign below to confirm Sprint 1 readiness.

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Customer Project Manager |  |  |  |
| ECS Engagement Manager |  |  |  |