# 1.  What Is Happening This Sprint

ECS modernizes your Change Management process using the OOTB CAB workbench and develops the first set of high-priority catalog items. By the end of Sprint 4, Standard Change templates are live and pre-approved, Normal changes are flowing through the CAB, and your most common requests are self-service in the catalog.

# 2.  Workshops This Sprint

| Workshop | Who Attends | Duration | Key Decisions |
| --- | --- | --- | --- |
| Change Management Workshop | Change Manager, CAB Members | 3 hrs | Change types, CAB model and frequency, Standard change template library, approval workflow |
| Service Catalog Workshop | Service Desk Lead, Business SMEs | 3–4 hrs | Top-priority catalog items, variables, approval chains, fulfillment task routing |

# 3.  Decisions Your Team Needs to Make

These decisions will be made in the workshops above. Please come prepared to decide — not to gather more information.

Change types and approval requirements for each type

CAB model, membership, and meeting frequency

Standard change template library (what is pre-approved)

Top 10–15 catalog items for initial delivery this sprint

Approval chain design for each catalog item type

# 4.  Sprint Demo Preview

At the end of Sprint 4, your Project Sponsor and relevant SMEs will see:

Standard change creation from template with zero-touch approval; Normal change through the CAB workbench with full approval chain; top-priority catalog items available in the portal with approval routing and fulfillment task creation.

# 5.  What to Bring

Your current CAB model and membership roster; list of changes your team considers standard/pre-approved; top 20 most common request types with existing approval chains and any current form templates.