# 1.  Purpose

This checklist must be completed and signed by both the ECS Engagement Manager and the Customer Project Sponsor before production deployment. Any unchecked item must either be resolved or formally accepted as a known risk before the go-live decision is made.

# 2.  1. UAT Completion

| Check | Status (Y/N) | Owner | Notes |
| --- | --- | --- | --- |
| UAT pass rate is 95% or above |  | ECS EM |  |
| Zero open Severity 1 defects |  | ECS EM |  |
| All Severity 2 defects resolved OR formally deferred with Project Sponsor approval in writing |  | ECS EM / Project Sponsor |  |
| All Scope Confirmations communicated and acknowledged by UAT Lead |  | ECS EM |  |
| Customer UAT Lead has signed UAT completion confirmation |  | UAT Lead |  |

# 3.  2. Technical Readiness

| Check | Status (Y/N) | Owner | Notes |
| --- | --- | --- | --- |
| All Sprint update sets exported from DEV, tested in TEST, and ready for PROD import |  | ECS Lead |  |
| Production instance admin credentials confirmed and accessible to ECS team for deployment window |  | Customer IT Lead |  |
| Rollback plan documented and agreed (what happens if go-live fails) |  | ECS Lead / Customer IT |  |
| All integrations tested end-to-end in TEST environment |  | ECS Lead |  |
| MID Server (if applicable) installed and confirmed in PROD |  | Customer IT Lead |  |
| PROD import and deployment estimated duration confirmed |  | ECS Lead |  |
| Production change record raised in customer change management process (if applicable) |  | Customer IT Lead |  |

# 4.  3. Operational Readiness

| Check | Status (Y/N) | Owner | Notes |
| --- | --- | --- | --- |
| Service desk team trained and ready to take live tickets on Day 1 |  | Customer Service Desk Manager |  |
| Knowledge articles published and accessible in Employee Center |  | ECS Lead / Customer KB Owner |  |
| Communication sent to all end users announcing go-live date and self-service access |  | Customer PM / Comms Lead |  |
| Management reporting (PA dashboards) confirmed accessible by IT Director |  | ECS Lead |  |
| Hypercare support process communicated to all stakeholders (who to call, how to log issues) |  | ECS EM |  |
| Customer IT admin can perform Tier 3 configuration changes independently |  | ECS Lead (confirmed via knowledge transfer) |  |

# 5.  Go-Live Authorization

| Role | Name | Signature | Date | Decision (GO / NO-GO) |
| --- | --- | --- | --- | --- |
| ECS Engagement Manager |  |  |  |  |
| Customer Project Sponsor |  |  |  |  |

If NO-GO: document the reason(s) below and agree a revised deployment date:

Reason for NO-GO: _______________________________________________

Revised deployment date: _______________________________________________