# 1.  What Is Hypercare?

Hypercare is the [duration] period immediately following production go-live during which ECS Federal provides elevated support to your organization. Hypercare is defined in your SOW. This document describes how that support works in practice.

Hypercare is not a continuation of the engagement. ECS is not building new features during hypercare. Hypercare covers: post-go-live issue triage, configuration fixes for genuine defects, support for your IT team as they learn to administer the platform, and knowledge transfer completion.

# 2.  Hypercare SLAs

| Issue Type | Definition | ECS Response Time | Resolution Target |
| --- | --- | --- | --- |
| Severity 1 — Outage | Core platform functionality unavailable to all users (e.g., cannot log in, cannot submit incidents) | 30 minutes | Same business day |
| Severity 2 — Degraded | Key feature impaired; workaround possible but unacceptable for production operations | 2 business hours | Within 2 business days |
| Severity 3 — Impaired | Non-critical feature issue; acceptable workaround exists | 1 business day | Within 5 business days |
| Severity 4 — Cosmetic / Enhancement | Low-impact issue or configuration refinement request | 2 business days | Scheduled in next hypercare sprint |

# 3.  How to Contact ECS During Hypercare

| Contact Method | For | Contact |
| --- | --- | --- |
| ECS Lead Consultant — Direct | All Severity 1, 2, 3 technical issues | [Name — phone and email] |
| ECS Engagement Manager — Direct | Severity 1 escalations; scope/commercial questions | [Name — phone and email] |
| Shared hypercare email | All issue logging (Severity 3 and 4) | [email — e.g., ecs-hypercare@ecsfederal.com] |
| Emergency escalation | Severity 1 — if no response within 30 minutes | ECS Practice Director: [Name — phone] |

# 4.  Daily Standup — First Two Weeks

ECS facilitates a 15-minute daily standup with your IT Lead and Service Desk Manager for the first two weeks post-go-live. Format:

| Question | Owner |
| --- | --- |
| Any Severity 1 or 2 issues since yesterday? | Customer IT Lead |
| Any user adoption issues or training gaps? | Service Desk Manager |
| Any open defects awaiting re-test? | ECS Lead |
| Any upcoming changes that ECS needs to know about? | Customer IT Lead |

# 5.  What Hypercare Does NOT Cover

| Not Covered | Why |
| --- | --- |
| New feature requests or scope additions | Hypercare covers fixes, not new builds — scope additions require a new engagement or change order |
| Customizations not agreed during the engagement | All customizations go through the Customization Council process — even during hypercare |
| ServiceNow platform bugs (not ECS configuration) | Platform bugs are handled by ServiceNow support under your license — ECS will help you open and track the ServiceNow case |
| Training for new staff hired after go-live | Hypercare supports your existing team — new staff training is a separate engagement or your internal responsibility |