ACCELERATOR PACK

Now Assist / GenAI

Accelerator Pack

OOTB Now Assist for ITSM -- Summarization, AI Search, Resolution Notes, Adoption

ECS Federal · ServiceNow Practice

Audience: ECS Consultants (Internal) + Customer IT Manager / Now Assist Admin (selected tabs)

Document ID: AP-18     ·     Version: 1.0     ·     Status: Released

Internal Use Only · Confidential

# 1.  Pack Overview

AP-18 guides the ECS team through activating and configuring ServiceNow Now Assist GenAI skills during Month 3 (Sprints 5-6) of the 18-week engagement. The pack covers entitlement and scope decisions, Incident Summarization, AI Search augmentation, Resolution Notes Generation, and adoption KPIs. All work is OOTB -- no custom LLM prompts, no external API integrations, and no custom skill development. Federal compliance (AI badge, on-demand mode, CISO review) is built into every workbook.

# 2.  Workbook Inventory

| # | Workbook | Owner | Sprint |
| --- | --- | --- | --- |
| WB1 | Now Assist Scope & Entitlement | ECS + Customer IT Director | Sprint 5 |
| WB2 | Incident & Case Summarization | ECS Consultant | Sprint 5 |
| WB3 | Now Assist Search (AI Search Augmentation) | ECS Consultant | Sprint 5 |
| WB4 | Resolution Notes & Work Note Generation | ECS Consultant | Sprint 5-6 |
| WB5 | Now Assist Adoption & KPI Measurement | ECS + Customer IT Manager | Sprint 6 |

# 3.  Key OOTB Decisions

Skills at go-live (3 max): Incident Summarization, AI Search, Resolution Notes Generation. Mode: On-demand only -- agent clicks Generate. No auto-generation in 18-week scope. AI badge: Always enabled -- non-negotiable for federal deployments. CISO review: Required before activation -- provide Now Assist Security whitepaper. KPI targets: 30% agent adoption at 30 days; 50% at 60 days; 5% handle time reduction at 60 days.