ACCELERATOR PACK

Performance Analytics

Accelerator Pack

OOTB PA -- Dashboards, Indicators, Scorecard, and Governance for ITSM

ECS Federal · ServiceNow Practice

Audience: ECS Consultants (Internal) + Customer IT Director / PA Admin (selected tabs)

Document ID: AP-19     ·     Version: 1.0     ·     Status: Released

Internal Use Only · Confidential

# 1.  Pack Overview

AP-19 guides the ECS team through activating and configuring OOTB Performance Analytics during Month 3 (Sprint 6) of the 18-week engagement. The pack covers dashboard inventory and scope decisions, OOTB indicator library, dashboard layout design, scorecard configuration, and ongoing governance. All work is OOTB -- no custom indicators, no scripted data collectors, and no external BI tool integrations in the 18-week scope. Custom indicators and department dashboards are documented as Phase 2 items.

# 2.  Workbook Inventory

| # | Workbook | Owner | Sprint |
| --- | --- | --- | --- |
| WB1 | PA Scope & Dashboard Inventory | ECS + Customer IT Director | Sprint 6 |
| WB2 | OOTB Indicator Library | ECS Consultant | Sprint 6 |
| WB3 | Dashboard Design & Layout | ECS Consultant | Sprint 6 |
| WB4 | Scorecard Configuration | ECS + Customer IT Director | Sprint 6 |
| WB5 | PA Governance & Review Cadence | ECS PM + Customer PM | Sprint 6 |

# 3.  Key OOTB Decisions

Dashboards at go-live: ITSM Executive Overview, Incident Management, Service Desk Performance. Indicators: OOTB only -- no custom indicators in 18-week scope. Data ramp-up: 2-4 weeks before dashboards show meaningful trends -- communicate to leadership upfront. Thresholds: SLA-based at go-live; revised quarterly with trend data. Governance: Named PA Admin controls all changes. Custom indicators require RFC. Phase 2: Custom indicators, department dashboards, AI-assisted forecasting -- after 6-month baseline.