ACCELERATOR PACK

Reporting & Stabilization

Accelerator Pack

OOTB Reports, Stabilization Checklist, Admin Training, Handover & Phase 2 Readiness

ECS Federal · ServiceNow Practice

Audience: ECS PM (Internal) + Customer IT Director / Customer PM (shared workbooks)

Document ID: AP-20     ·     Version: 1.0     ·     Status: Released

Internal Use Only · Confidential

# 1.  Pack Overview

AP-20 closes the 18-week ECS OOTB engagement. It covers the OOTB report catalog built during delivery, the definitive stabilization checklist across all workstreams, the customer admin training plan, formal engagement handover and sign-off, and the Phase 2 opportunity backlog. This pack is the final deliverable of every ECS OOTB engagement and the bridge to the next phase of the customer relationship.

# 2.  Workbook Inventory

| # | Workbook | Owner | Sprint |
| --- | --- | --- | --- |
| WB1 | OOTB Report Catalog | ECS Consultant | Sprint 6 |
| WB2 | Stabilization Checklist | ECS PM + Customer PM | Sprint 6 |
| WB3 | Customer Admin Training Plan | ECS PM + Customer PM | Sprint 6 |
| WB4 | Engagement Handover & Sign-Off | ECS PM + Customer IT Director | Sprint 6 |
| WB5 | Phase 2 Readiness Assessment | ECS PM + Customer PM | Sprint 6 |

# 3.  Key Principles for Engagement Close

Stabilization is mandatory before handover -- the checklist (WB2) is the gate. Admin training (WB3) must be complete before sign-off -- no untrained admins at handover. Known exceptions are acceptable with documented remediation plans and Customer IT Director acknowledgment. Hypercare (2 weeks) covers corrections to existing configuration only -- new builds are Phase 2. Phase 2 backlog (WB5) is built from every deferred item logged in the Adoption vs. Re-engineering tabs of all AP workbooks -- compile it before the handover meeting.