ACCELERATOR PACK

Virtual Agent

Accelerator Pack

OOTB Now Assist VA -- Scope, NLU Design, Handoff, Analytics, Go-Live

ECS Federal · ServiceNow Practice

Audience: ECS Consultants (Internal) + Customer IT Lead / VA Admin (selected tabs)

Document ID: AP-16     ·     Version: 1.0     ·     Status: Released

Internal Use Only · Confidential

# 1.  Pack Overview

AP-16 guides the ECS team through configuring the ServiceNow OOTB Now Assist Virtual Agent during Month 3 (Sprints 5-6) of the 18-week engagement. The pack covers channel and scope decisions, NLU topic design, live-agent handoff via Connect Chat and Agent Workspace, analytics KPIs, and go-live readiness. All deliverables are OOTB -- no custom ML models, no third-party ACD integration, and no JavaScript scripting within topic flows.

# 2.  Workbook Inventory

| # | Workbook | Owner | Sprint |
| --- | --- | --- | --- |
| WB1 | VA Scope & Channel Decisions | ECS + Customer PM | Sprint 5 |
| WB2 | Topic Design & NLU Intent Library | ECS + Customer VA Admin | Sprint 5 |
| WB3 | Live-Agent Handoff & Escalation | ECS + Customer IT Lead | Sprint 5 |
| WB4 | VA Analytics & Adoption Measurement | ECS + Customer VA Admin | Sprint 6 |
| WB5 | VA Go-Live Readiness & Rollout Plan | ECS PM + Customer PM | Sprint 6 |

# 3.  Key OOTB Decisions

Channel: Employee Center portal at go-live; Teams/Slack deferred to Phase 2. Topics: 6-topic MVP; 15 is the ceiling for a 2-sprint window. NLU: OOTB Now Assist Studio -- 10-20 utterances per intent; confidence threshold 0.70. Handoff: OOTB Connect Chat to Agent Workspace IT Tier 1 queue. Analytics: OOTB VA Analytics dashboard only. KPI targets: 15% containment at 30 days; 30% at 90 days.