INTERNAL WORKBOOK

Employee Center

Sprint 05 Workbook 04

Workshop-driven scoping for the Employee Center one-front-door MVP

ECS Federal  ·  ServiceNow Practice

Audience: Solution Architect, Process Consultant, Client SMEs

Internal Use Only · Confidential

# 1. Purpose

Employee Center is the single entry point for users to:

- Report issues

- Request services

- Find answers

It exists to replace scattered entry points (email, bookmarks, legacy portals) with one simple, consistent experience. At MVP, the named legacy entry points it retires are agreed in Section 4 and confirmed at sprint demo.

In Sprint 5, the goal is:

- One front door

- Search-first experience — users find the right answer or item in ≤ 2 clicks from homepage

- Clear path to Incident or Request

# 2. Scope (Sprint 5 Focus Only)

What is in MVP scope this sprint

- Employee Center deployment

- Homepage design (search-first UX)

- Navigation & content structure

- Integration with Service Catalog & Knowledge

- Basic branding

Not included yet:

- Advanced personalization

- AI-driven recommendations

- Complex widgets or layouts

# 3. Out-of-the-Box (OOTB) Configuration

## 3.1 Portal Framework

| Area | OOTB Default | Notes |
| --- | --- | --- |
| Employee Center | Prebuilt experience | Enabled via plugin |
| Layout | Standard homepage | Customizable |
| Widgets | Preconfigured | Can extend later |

## 3.2 Homepage

| Area | OOTB Default | Notes |
| --- | --- | --- |
| Search Bar | Present | Core feature |
| Featured Content | Generic | Needs curation |
| Layout Sections | Default blocks | Editable |

## 3.3 Navigation

| Area | OOTB Default | Notes |
| --- | --- | --- |
| Menu | Basic structure | Must simplify |
| Categories | Linked to catalog | Dynamic |
| Links | Minimal | Expand as needed |

## 3.4 Search Experience

| Area | OOTB Default | Notes |
| --- | --- | --- |
| Global Search | Enabled | Key capability |
| Results | Mixed (KB, Catalog, Incidents) | Tunable |
| Relevance | Basic | Improve later |

## 3.5 Integration Points

| Area | OOTB Default | Notes |
| --- | --- | --- |
| Service Catalog | Integrated | Primary use |
| Knowledge Base | Integrated | For self-service |
| Virtual Agent | Optional | Enabled in Sprint 3 |

## 3.6 Branding

| Area | OOTB Default | Notes |
| --- | --- | --- |
| Theme | Default ServiceNow | Basic |
| Logo | Placeholder | Replace |
| Colors | Standard | Customizable |

# 4. Key Decisions (Client Input)

## 4.1 Homepage Design

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| Search Placement | Top of page |  |  |  |
| Featured Services | None |  |  |  |
| Layout Complexity | Moderate |  |  |  |

MVP Rule: Search first, everything else second

## 4.2 Navigation Structure

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| Menu Depth | Multi-level |  |  |  |
| Categories | From catalog |  |  |  |
| Quick Links | None |  |  |  |

Keep navigation shallow (2 levels max)

## 4.3 Content Strategy

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| Featured Items | None |  |  |  |
| Knowledge Visibility | Enabled |  |  |  |
| Announcements | Optional |  |  |  |

## 4.4 Search Behavior

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| Search Scope | All content |  |  |  |
| Result Priority | Not tuned |  |  |  |
| Suggested Results | Basic |  |  |  |

## 4.5 Branding

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| Logo | Default |  |  |  |
| Color Scheme | Standard |  |  |  |
| Naming | “Employee Center” |  |  |  |

## 4.6 Entry Point Consolidation

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| Legacy Portal | Still active |  |  |  |
| Email Usage | Still used |  |  |  |
| Redirect Strategy | Not defined |  |  |  |

Goal: One place to go

# 5. Data Requirements

Required (MVP):

- Catalog items (from Service Catalog)

- Knowledge articles (basic set)

- User data (for personalization context

Optional (MVP+)

- Announcements

- Featured services

- Popular items tracking

# 6. Process Flows (Simple)

## User Entry Flow

User opens Employee Center

- Uses search OR selects service

- Submits request OR views article

- Receives confirmation

## Search Flow

User enters keyword

- System returns:

  - Knowledge articles

  - Catalog items

- User selects best option

## Request Flow (via Portal)

User selects catalog item

- Completes form

- Request submitted

- Confirmation displayed

# 7. Acceptance Criteria (Business-Level)

Employee Center is “working” when:

- Users can access a single portal

- Search returns relevant results

- Users can submit incidents and requests

- Catalog items are easy to find

- Knowledge articles are accessible

- Legacy portals are no longer required

# 8. Risks & Watchouts

| Risk | Elaboration |
| --- | --- |
| Overdesigning the homepage | Users just want to search and go |
| Too many options on screen | Leads to confusion and abandonment |
| Poor naming of services | Search becomes useless |
| Not retiring legacy entry points | Adoption never happens |
| Trying to personalize too early | Adds complexity without value |

# 9. Recommended MVP Defaults

If the client is unsure, use these:

- Large search bar at top

- 4–6 featured services (most common requests)

- 3–5 simple categories

- Minimal navigation menu

- Basic branding (logo + colors only)

- No advanced widgets or personalization

# 10. Workshop Facilitation Notes

When running this session:

- Ask: “If a user has 10 seconds, can they find what they need?”

- Avoid:

  - Designing for edge cases

  - Adding everything “just in case”

- Push toward: “What are the top 5 things users come here to do?”

- Anchor everything to:

“Do we need this for MVP?