INTERNAL WORKBOOK

Virtual Agent

Sprint 05 Workbook 06

Workshop-driven scoping for the Virtual Agent MVP — few topics, done well

ECS Federal  ·  ServiceNow Practice

Audience: Solution Architect, Process Consultant, Client SMEs

Internal Use Only · Confidential

# 1. Purpose

Virtual Agent provides a conversational interface for users to:

- Report issues

- Request services

- Check status

It exists to:

- Reduce friction compared to forms

- Deflect simple tickets — baseline measured before go-live; demo target set in Section 4

- Guide users to the right outcome

In Sprint 5, the goal is simple:

- Handle 3–5 high-value use cases well — chosen by ticket volume, not by what is technically interesting

- Escalate cleanly when it can’t help

# 2. Scope (Sprint 5 Focus Only)

What is in MVP scope this sprint

- Virtual Agent enablement

- Core topics (Issue, Request, Status)

- Integration with Incident, Request, Knowledge

- Basic conversation design

- Escalation to live agent

Not included yet:

- Advanced NLP tuning

- Complex decision trees

- AI-driven personalization

# 3. Out-of-the-Box (OOTB) Configuration

## 3.1 Virtual Agent Framework

| Area | OOTB Default | Notes |
| --- | --- | --- |
| Virtual Agent | Available via plugin | Must enable |
| Designer | Flow-based builder | Low-code |
| Channels | Web (Employee Center) | Extendable later |

## 3.2 Topics

| Area | OOTB Default | Notes |
| --- | --- | --- |
| Sample Topics | Included | Use as reference |
| Custom Topics | Supported | Primary method |
| Reusable Components | Available | Optional |

## 3.3 Natural Language Understanding (NLU)

| Area | OOTB Default | Notes |
| --- | --- | --- |
| Intents | Basic setup | Needs training |
| Utterances | Limited | Expand over time |
| Accuracy | Moderate | Improves with usage |

## 3.4 Integrations

| Area | OOTB Default | Notes |
| --- | --- | --- |
| Incident Creation | Supported | Core use case |
| Request Submission | Supported | Via catalog |
| Knowledge Search | Supported | Key for deflection |

## 3.5 Escalation

| Area | OOTB Default | Notes |
| --- | --- | --- |
| Live Agent Handoff | Supported | Must configure |
| Fallback Responses | Basic | Customize |
| Timeout Handling | Default | Adjustable |

# 4. Key Decisions (Client Input)

## 4.1 Use Case Scope

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| Number of Topics | Unlimited |  |  |  |
| Initial Scope | Not defined |  |  |  |
| Supported Actions | Flexible |  |  |  |

MVP Rule: 3–5 topics max

## 4.2 Core Topics

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| Report an Issue | Not built |  |  |  |
| Request Something | Not built |  |  |  |
| Check Status | Not built |  |  |  |

## 4.3 Conversation Design

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| Question Style | Generic |  |  |  |
| Number of Steps | Not defined |  |  |  |
| Input Types | Flexible |  |  |  |

Keep conversations under 5 steps whenever possible

## 4.4 Escalation Strategy

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| Escalation Trigger | Manual |  |  |  |
| Live Agent Integration | Optional |  |  |  |
| Fallback Behavior | Basic |  |  |  |

MVP Rule: Fail fast → escalate cleanly

## 4.5 Knowledge Integration

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| Suggest Articles | Supported |  |  |  |
| Auto-resolution | Not enforced |  |  |  |
| Article Selection | Basic |  |  |  |

## 4.6 Channel Strategy

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| Portal (Employee Center) | Default |  |  |  |
| Mobile | Optional |  |  |  |
| External Channels | Not enabled |  |  |  |

# 5. Data Requirements

Required (MVP):

- User identity (auto-populated)

- Incident fields (short description, category)

- Request variables (based on catalog items)

Optional:

- Device info

- Location

- Contextual data (future enhancement)

# 6. Process Flows (Simple)

## Issue Reporting (VA)

User starts chat

- VA asks key questions

- Collects required info

- Creates incident

- Confirms submission

## Request Submission (VA)

User requests service

- VA identifies catalog item

- Collects variables

- Submits request

- Confirms

## Knowledge Deflection

User describes issue

- VA suggests article

- User resolves issue

- No ticket created

## Escalation Flow

VA cannot resolve

- Offers escalation

- Transfers to agent OR creates ticket

# 7. Acceptance Criteria (Business-Level)

Virtual Agent is “working” when:

- Users can start a conversation from Employee Center

- VA can create incidents

- VA can submit service requests

- VA can suggest knowledge articles

- VA escalates cleanly when it cannot resolve

- Conversations are short, clear, and successful

# 8. Risks & Watchouts

| Risk | Elaboration |
| --- | --- |
| Trying to make the bot too smart | Keep it simple and predictable |
| Too many conversation steps | Users drop off quickly |
| Poor escalation design | Leads to frustration |
| No clear use cases | Bot becomes unused |
| Over-reliance on NLP early | Start with guided flows instead |

# 9. Recommended MVP Defaults

If the client hesitates, use these:

- 3 core topics only:

  - Report an Issue

  - Request Something

  - Check Status

- Max 3–5 questions per flow

- Always offer escalation after failure

- Integrate with:

  - Incident

  - Service Catalog

  - Knowledge

- No advanced NLP tuning yet

# 10. Workshop Facilitation Notes

When running this session:

- Ask: “What are the 3 things users ask your service desk every day?”

- Avoid: “What could the chatbot do?”

- Push toward: “What should the bot handle in under 60 seconds?”

- Anchor everything to:

“Do we need this for MVP?