INTERNAL WORKBOOK

CSDM Foundation

Sprint 01 Workbook 08

Workshop-driven scoping for the CSDM service-model MVP — clarity over completeness

ECS Federal  ·  ServiceNow Practice

Audience: Solution Architect, Process Consultant, Client SMEs

Internal Use Only · Confidential

# 1. Purpose

CSDM provides a standard way to organize services, applications, and infrastructure in ServiceNow.

It exists to:

- Make the CMDB understandable

- Enable impact analysis (what breaks when something fails)

- Align IT to business services

In Sprint 1, the goal is:

- Define a simple, usable service model — 5–10 Business Services for sprint demo, agreed with the business owner

- Connect services to infrastructure (lightly)

Not perfection. Not full enterprise modeling. Clarity test: a non-IT business owner can read the service map and recognise their service.

# 2. Scope (Sprint 1 Focus Only)

What is in MVP scope this sprint

- Basic CSDM layers (Business Service → Application Service →Technical Service → CIs)

- Initial service definitions (small set)

- Service-to-CI relationships (manual seed data)

- Integration with Incident and Change

Not included yet:

- Full application portfolio modeling

- Deep dependency mapping

- Advanced service ownership model

# 3. Out-of-the-Box (OOTB) Configuration

## 3.1 CMDB Structure

| Area | OOTB Default | Notes |
| --- | --- | --- |
| CI Classes | Extensive hierarchy | Use subset only |
| Tables | Predefined | Do not customize heavily |
| Relationships | Supported | Must define |

## 3.2 CSDM Framework

| Area | OOTB Default | Notes |
| --- | --- | --- |
| Business Services | What the business consumes | User/business-facing |
| Application Services | Logical application/service layer | Connects apps to infrastructure |
| Technical Services | Shared technical capabilities | Optional in MVP |
| CIs | Infrastructure/components | Servers, databases, endpoints |

Framework exists, but not enforced automatically

## 3.3 Relationships

| Area | OOTB Default | Notes |
| --- | --- | --- |
| Relationship Types | Predefined | e.g., Depends on |
| Mapping | Manual or automated | Manual in MVP |
| Visibility | Available | Used in impact analysis |

## 3.4 Integration Points

| Area | OOTB Default | Notes |
| --- | --- | --- |
| Incident | Can link CIs | Enables impact tracking |
| Change | Can link CIs/services | Critical for risk |
| Discovery | Populates CIs | Later refinement |

# 4. Key Decisions (Client Input)

## 4.1 Service Definition Scope

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| Number of Services | Unlimited |  |  |  |
| Initial Scope | Not defined |  |  |  |
| Service Types | Flexible |  |  |  |

MVP Rule: Start with 5–10 services max

## 4.2 Service Layers

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| Business Services | Optional |  |  |  |
| Application Services | Optional |  |  |  |
| Technical Services | Optional |  |  |  |
| Depth of Modeling | Unlimited |  |  |  |

MVP Guidance:

- Use 3 layers only

  - Business Service

  - Application Service (deep middle layer)

  - CIs

Technical Services may be deferred if unnecessary for MVP.

## 4.3 Naming Standards

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| Service Naming | None |  |  |  |
| CI Naming | None |  |  |  |
| Consistency Rules | Not enforced |  |  |  |

## 4.4 Ownership

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| Service Owner | Not required |  |  |  |
| CI Owner | Optional |  |  |  |
| Accountability | Not enforced |  |  |  |

## 4.5 Relationships

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| Relationship Types | Predefined |  |  |  |
| Mapping Approach | Manual |  |  |  |
| Depth of Mapping | Unlimited |  |  |  |

MVP Rule: Map only critical relationships

## 4.6 Integration with ITSM

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| CI Required on Incident | Optional |  |  |  |
| CI Required on Change | Optional |  |  |  |
| Service Linking | Optional |  |  |  |

# 5. Data Requirements

Business Service:

- Name

- Description

- Owner

CI:

- Name

- Class (server, app, etc.)

- Status

Recommended:

- Relationships (Service → CI)

- Environment (Prod, Dev)

- Support group

Optional (MVP+):

- Application services

- Detailed dependencies

- Financial data

# 6. Process Flows (Simple)

## Service Mapping Flow

Define service

- Identify supporting systems

- Link service to CIs

- Validate relationships

## Incident Flow with CSDM

Incident created

- CI selected

- Linked to service

- Impact understood

## Change Flow with CSDM

Change created

- Service/CI selected

- Risk assessed

- Change executed

# 7. Acceptance Criteria (Business-Level)

CSDM is “working” when:

- 5–10 business services are defined

- Services are linked to supporting CIs

- Incidents can be linked to CIs/services

- Changes can reference impacted services

- Basic impact understanding is possible

# 8. Risks & Watchouts

| Risk | Elaboration |
| --- | --- |
| Modeling everything upfront | Start small or fail completely |
| Too many layers | Keep it simple (2 layers is enough for MVP) |
| No ownership defined | Data becomes stale quickly |
| Perfect relationships mindset | “Good enough” is the goal |
| Disconnect from Incident/Change | If not used, it won’t survive |

# 9. Recommended MVP Defaults

If the client hesitates, use these:

- 5–10 business services only

- 1–2 layers (Service → CI)

- Manual relationship mapping

- Basic ownership assigned

- CI linking enabled in Incident & Change

# 10. Workshop Facilitation Notes

When running this session:

- Ask: “What are the top services your users rely on?”

- Avoid: “What systems do you have?”

- Push toward: “If this service goes down, what supports it?”

- Anchor everything to:

“Do we need this for MVP?