INTERNAL WORKBOOK

CMDB Foundation

Sprint 02 Workbook 09

Workshop-driven scoping for the CMDB MVP — small, reliable, useful

ECS Federal  ·  ServiceNow Practice

Audience: Solution Architect, Process Consultant, Client SMEs

Internal Use Only · Confidential

# 1. Purpose

The CMDB stores information about your services and infrastructure (CIs) and how they relate.

It exists to:

- Provide visibility into what you have

- Enable impact analysis

- Support Incident and Change decisions

In Sprint 2, the goal is:

- Create a small, reliable CMDB foundation — only the CI classes used by Incident and Change in Sprint 4

- Populate with real, usable data (not perfection) — demo bar: agents can attach a CI to an Incident from the OOTB picker

# 2. Scope (Sprint 2 Focus Only)

What is in MVP scope this sprint

- Core CI classes (servers, endpoints, applications)

- Basic CI data structure

- Manual CI population (initial set)

- Linking CIs to Incident and Change

- Alignment with CSDM (service relationships)

Not included yet:

- Full discovery coverage (expanded in Sprint 5)

- Deep dependency mapping

- Complete enterprise asset modeling

# 3. Out-of-the-Box (OOTB) Configuration

## 3.1 CI Class Structure

| Area | OOTB Default | Notes |
| --- | --- | --- |
| Classes | Extensive hierarchy | Use only a subset |
| Examples | Server, Application, Database, Network | Predefined |
| Custom Classes | Allowed | Avoid in MVP |

## 3.2 Core CI Attributes

| Area | OOTB Default | Notes |
| --- | --- | --- |
| Name | Required | Primary identifier |
| Class | Required | Determines structure |
| Status | Optional | Define usage |
| Owner | Optional | Recommended |
| Location | Optional | Useful context |

## 3.3 Relationships

| Area | OOTB Default | Notes |
| --- | --- | --- |
| Relationship Types | Predefined | e.g., Depends on |
| Mapping | Manual or automated | Manual in Sprint 4 |
| Visualization | Available | Basic use |

## 3.4 Data Population

| Area | OOTB Default | Notes |
| --- | --- | --- |
| Manual Entry | Supported | Primary method in Sprint 4 |
| Import Sets | Available | Optional |
| Discovery | Available | Configured in future sprint (Sprint 5) |

## 3.5 Integration Points

| Area | OOTB Default | Notes |
| --- | --- | --- |
| Incident | CI field available | Enables impact tracking |
| Change | CI/service linking | Critical |
| CSDM | Supported | Align structure |

# 4. Key Decisions (Client Input)

## 4.1 CI Scope

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| Number of CI Types | Unlimited |  |  |  |
| Initial Scope | Not defined |  |  |  |
| Inclusion Criteria | Not defined |  |  |  |

MVP Rule: Track only what you manage

## 4.2 CI Classes to Use

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| Server Class | Available |  |  |  |
| Application Class | Available |  |  |  |
| Endpoint Class | Available |  |  |  |

Recommended MVP:

  - Server

  - Application

  - Endpoint (optional)

## 4.3 Data Quality Standards

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| Required Fields | Minimal |  |  |  |
| Data Completeness | Not enforced |  |  |  |
| Validation Rules | None |  |  |  |

## 4.4 Ownership

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| CI Owner | Optional |  |  |  |
| Support Group | Optional |  |  |  |
| Data Steward | Not defined |  |  |  |

## 4.5 Relationships

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| Relationship Types | Predefined |  |  |  |
| Mapping Scope | Unlimited |  |  |  |
| Required Relationships | None |  |  |  |

MVP Rule: Map only critical dependencies

## 4.6 Integration with ITSM

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| CI Required on Incident | Optional |  |  |  |
| CI Required on Change | Optional |  |  |  |
| Service Linking | Optional |  |  |  |

# 5. Data Requirements

Required MVP:

- CI Name

- CI Class

- Status (Active/Inactive)

Recommended:

- Owner

- Support Group

- Environment (Prod/Test)

- Related Service

Optional (MVP+):

- Detailed attributes (CPU, memory, etc.)

- Financial data

- Vendor details

# 6. Process Flows (Simple)

## CI Creation Flow

Identify key asset/system

- Create CI record

- Assign class and owner

- Link to service (if applicable)

## Incident Flow (with CMDB)

Incident created

- CI selected

- Issue linked to CI

- Impact understood

## Change Flow (with CMDB)

Change created

- Service/CI selected

- Risk assessed

- Change executed

# 7. Acceptance Criteria (Business-Level)

CMDB is “working” when:

- Core CI classes are defined and used

- A set of key CIs is populated

- CIs can be selected in Incident and Change

- Basic relationships exist between CIs

- Data is accurate enough to support decisions

# 8. Risks & Watchouts

| Risk | Elaboration |
| --- | --- |
| Trying to model everything | Start small or fail |
| Poor data quality | Trust is lost quickly |
| Too many attributes | Slows down adoption |
| No ownership | Data becomes stale |
| CMDB not used in Incident/Change | It becomes irrelevant |

# 9. Recommended MVP Defaults

If the client hesitates, use these:

- 2–3 CI classes only

- 20–50 key CIs max

- Minimal required fields

- Manual population (initially)

- Basic relationships only

- CI linking enabled in Incident & Change

# 10. Workshop Facilitation Notes

When running this session:

- Ask: “What systems do you actively support today?”

- Avoid: “What assets do you have?”

- Push toward: “What do we need to track to resolve incidents faster?”

- Anchor everything to:

“Do we need this for MVP?