INTERNAL WORKBOOK

Hardware Asset Management

Sprint 06 Workbook 12

Workshop-driven scoping for the HAM MVP — visibility & control on what matters

ECS Federal  ·  ServiceNow Practice

Audience: Solution Architect, Process Consultant, Client SMEs

Internal Use Only · Confidential

# 1. Purpose

Hardware Asset Management enables you to:

- Track physical devices (laptops, monitors, etc.)

- Manage inventory (stockrooms)

- Assign assets to users

- Track lifecycle from purchase → use → retirement

In Sprint 6, the goal is:

- Track a small set of high-value assets — one device class (e.g., laptops) at one stockroom for sprint demo

- Connect assets to users and requests

Not full lifecycle perfection — demo bar: an asset can be assigned, returned, and retired through OOTB lifecycle states

# 2. Scope (Sprint 6 Focus Only)

What is in MVP scope this sprint

- Enabling HAM base functionality

- Defining asset classes (devices)

- Configuring stockrooms

- Importing initial inventory

- Linking assets to users and requests

- Defining lifecycle states

Not included yet:

- Procurement workflows

- Financial tracking (depreciation, cost modeling)

- Advanced lifecycle automation

# 3. Out-of-the-Box (OOTB) Configuration

## 3.1 Asset Framework

| Area | OOTB Default | Notes |
| --- | --- | --- |
| Asset Tables | Enabled | Ready to use |
| Asset ↔ CI Link | Supported | Important integration |
| Tracking | Manual or automated | Depends on setup |

## 3.2 Asset Classes

| Area | OOTB Default | Notes |
| --- | --- | --- |
| Hardware Classes | Predefined | Laptop, server, etc. |
| Custom Classes | Allowed | Avoid in MVP |
| Attributes | Standard fields | Extend if needed |

## 3.3 Stockrooms

| Area | OOTB Default | Notes |
| --- | --- | --- |
| Stockrooms | Supported | Must configure |
| Locations | Optional | Useful context |
| Inventory Levels | Manual tracking | MVP approach |

## 3.4 Lifecycle States

| Area | OOTB Default | Notes |
| --- | --- | --- |
| In Stock | Available | Default start |
| In Use | Assigned | Active use |
| In Repair | Being fixed | Optional |
| Retired | Decommissioned | End state |

## 3.5 Integration Points

| Area | OOTB Default | Notes |
| --- | --- | --- |
| Service Catalog | Supported | Drives requests |
| CMDB | Linked via CI | Critical |
| Users | Linked | Ownership tracking |

# 4. Key Decisions (Client Input)

## 4.1 Asset Scope

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| Asset Types | Unlimited |  |  |  |
| Initial Scope | Not defined |  |  |  |
| Inclusion Criteria | Not defined |  |  |  |

MVP Rule: Track only

- Laptops

- Monitors

- (Optional) Mobile devices

## 4.2 Asset Classes

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| Laptop Class | Available |  |  |  |
| Monitor Class | Available |  |  |  |
| Mobile Devices | Optional |  |  |  |

## 4.3 Stockroom Strategy

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| Number of Stockrooms | Unlimited |  |  |  |
| Locations | Not defined |  |  |  |
| Inventory Ownership | Not defined |  |  |  |

MVP Guidance: 1–2 stockrooms only

## 4.4 Asset Assignment

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| Assignment to User | Supported |  |  |  |
| Assignment via Request | Optional |  |  |  |
| Ownership Tracking | Optional |  |  |  |

## 4.5 Lifecycle Management

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| Lifecycle States | Basic |  |  |  |
| Transitions | Not enforced |  |  |  |
| Retirement Process | Not defined |  |  |  |

## 4.6 Data Source

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| Manual Entry | Supported |  |  |  |
| Import | Supported |  |  |  |
| Integration (Intune) | Optional |  |  |  |

# 5. Data Requirements

Required MVP (From Intune):

- Asset Name

- Asset Class

- Serial Number

- Status

- Assigned User (if in use)

Recommended:

- Location

- Stockroom

- Model / Manufacturer

Optional (MVP+):

- Cost

- Purchase date

- Warranty

# 6. Process Flows (Simple)

## Asset Intake Flow

Asset received

- Added to stockroom

- Recorded in system

- Status = In Stock

## Assignment Flow

User submits request

- Asset selected from stock

- Assigned to user

- Status = In Use

## Return Flow

Asset returned

- Inspected

- Returned to stockroom

- Status = In Stock

## Retirement Flow

Asset no longer usable

- Mark as Retired

- Removed from active inventory

# 7. Acceptance Criteria (Business-Level)

Hardware Asset Management is “working” when:

- Asset records exist for key devices

- Assets can be assigned to users

- Stockrooms track inventory

- Assets are linked to service requests

- Lifecycle states are visible and updated

- Basic inventory visibility exists

# 8. Risks & Watchouts

| Risk | Elaboration |
| --- | --- |
| Trying to track everything | Start with high-value assets only |
| Poor data quality (serial numbers missing) | Breaks tracking quickly |
| No ownership defined | Inventory becomes unreliable |
| Overcomplicating lifecycle states | Keep them simple |
| Disconnect from Service Catalog | Assets won’t be used in workflows |

# 9. Recommended MVP Defaults

If the client hesitates, use these:

- Asset Scope: Laptops + monitors only

- Stockrooms: 1 central + 1 optional

- Lifecycle:

  - In Stock

  - In Use

  - Retired

- Assignment: Through Service Catalog requests

- Data: Minimal required fields only

# 10. Workshop Facilitation Notes

When running this session:

- Ask: “What devices do you actually need to track and control?”

- Avoid: “What assets do you own?”

- Push toward: “What assets cause the most issues if lost or unmanaged?”

- Anchor everything to:

“Do we need this for MVP?