INTERNAL WORKBOOK

Performance Analytics

Sprint 05 Workbook 14

Workshop-driven scoping for the PA MVP — few KPIs, trusted, used

ECS Federal  ·  ServiceNow Practice

Audience: Solution Architect, Process Consultant, Client SMEs

Internal Use Only · Confidential

# 1. Purpose

Performance Analytics provides trend-based insights into how services are performing over time.

It exists to:

- Measure service performance (not just snapshot reports)

- Identify trends and early warning signals

- Support decision-making and continual improvement

In Sprint 5, the goal is:

- Stand up a small set of trusted KPIs — 5–7 KPIs, each with a named owner and a documented data lineage

- Two dashboards delivered (operational + executive), each used in a recurring meeting after sprint demo

# 2. Scope (Sprint 5 Focus Only)

What is in MVP scope this sprint

- Enabling Performance Analytics

- Defining core KPIs (Incident, Request, SLA)

- Configuring data collection jobs

- Building baseline dashboards (operational + executive)

Not included yet:

- Advanced predictive analytics

- Complex breakdown hierarchies

- Large-scale scorecard programs

# 3. Out-of-the-Box (OOTB) Configuration

## 3.1 Performance Analytics Framework

| Area | OOTB Default | Notes |
| --- | --- | --- |
| PA Plugin | Available | Must enable |
| Indicators | Not predefined | Must create |
| Data Collection | Manual setup | Required |
| Scorecards | Supported | Build as needed |

## 3.2 Indicators (KPIs)

| Area | OOTB Default | Notes |
| --- | --- | --- |
| Indicator Types | Automated or scripted | Use automated first |
| Data Sources | Tables (Incident, Task, etc.) | Primary input |
| Frequency | Configurable | Daily recommended |

## 3.3 Breakdowns

| Area | OOTB Default | Notes |
| --- | --- | --- |
| Breakdown Sources | Available | e.g., Assignment Group |
| Segmentation | Optional | Add later if needed |
| Complexity | Unlimited | Keep simple in MVP |

## 3.4 Dashboards

| Area | OOTB Default | Notes |
| --- | --- | --- |
| Widgets | Prebuilt | Use simple visuals |
| Layout | Flexible | Avoid clutter |
| Real-time vs Trend | Trend-focused | Key value of PA |

## 3.5 Integration Points

| Area | OOTB Default | Notes |
| --- | --- | --- |
| Incident | Primary data source | Core KPI driver |
| Request | Secondary | Track fulfillment |
| SLA | Critical | Measure performance |

# 4. Key Decisions (Client Input)

## 4.1 KPI Selection

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| Number of KPIs | None |  |  |  |
| KPI Scope | Unlimited |  |  |  |
| KPI Definitions | Not defined |  |  |  |

MVP Rule: 5–7 KPIs max

## 4.2 Core KPIs (Recommended)

| Topic | OOTB Default | Notes |
| --- | --- | --- |
| Incident Volume | Number of incidents over time |  |
| SLA Compliance | % of SLAs met |  |
| MTTR | Mean time to resolve |  |
| Request Fulfillment Time | Average completion time |  |
| Backlog | Open tickets over time |  |

## 4.3 Data Collection Strategy

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| Collection Frequency | Not set |  |  |  |
| Historical Data | Limited |  |  |  |
| Data Retention | Not defined |  |  |  |

MVP Guidance: Daily collection

## 4.4 Breakdown Strategy

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| Breakdown Dimensions | Unlimited |  |  |  |
| Initial Breakdowns | None |  |  |  |
| Complexity | High potential |  |  |  |

Start with:

- Assignment Group

- Priority

## 4.5 Dashboard Design

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| Number of Dashboards | Unlimited |  |  |  |
| Audience | Not defined |  |  |  |
| Layout Complexity | Flexible |  |  |  |

MVP:

- 1 Operational dashboard

- 1 Executive dashboard

## 4.6 Audience & Usage

| Topic | OOTB Default | Client Requirement | Decision | Notes |
| --- | --- | --- | --- | --- |
| Operational Users | Not defined |  |  |  |
| Leadership | Not defined |  |  |  |
| Review Frequency | Not defined |  |  |  |

# 5. Data Requirements

Required MVP (From Incident & Request):

- Open/Closed counts

- SLA status

- Resolution times

Recommended:

- Assignment Group

- Priority

- Created/Resolved timestamps

Optional (MVP+):

- Customer satisfaction (CSAT)

- Change success rate

- Problem trends

# 6. Process Flows (Simple)

## KPI Creation Flow

Define KPI

- Select data source (Incident, Request)

- Configure indicator

- Set collection schedule

## Data Collection Flow

Scheduled job runs

- Data captured

- KPI updated

- Trend line generated

## Dashboard Flow

User opens dashboard

- Views KPI trends

- Identifies issues

- Takes action

# 7. Acceptance Criteria (Business-Level)

Performance Analytics is “working” when:

- KPIs are defined and documented

- Data collection runs successfully

- Trend data is visible over time

- Dashboards display meaningful metrics

- Stakeholders can interpret performance quickly

# 8. Risks & Watchouts

| Risk | Elaboration |
| --- | --- |
| Too many KPIs | Leads to confusion |
| Unclear KPI definitions | Metrics become meaningless |
| Overly complex dashboards | No one uses them |
| Poor data quality from upstream processes | Garbage in, garbage out |
| No regular review cadence | Insights go unused |

# 9. Recommended MVP Defaults

If the client hesitates, use these:

- KPIs: 5 core metrics only

- Data Collection: Daily

- Breakdowns: Assignment Group + Priority

- Dashboards:

  - 1 Operational (for teams)

  - 1 Executive (for leadership)

- Visuals:

  - Line charts (trends)

  - Simple counts

# 10. Workshop Facilitation Notes

When running this session:

- Ask: “What do you wish you could see about your operations today?”

- Avoid: “What reports do you want?”

- Push toward: “What decisions do you need to make faster?”

- Anchor everything to:

“Do we need this for MVP?