## Slide 1
Modernizing the Core
Platform Foundation
Establishing the Data Foundation for AI Realization and Long-Term Value
Prepared by Everforth ECS Federal · ServiceNow Practice · Confidential
Everforth ECS Federal
SERVICENOW PRACTICE · MODERNIZING THE CORE · PLATFORM FOUNDATION
1

## Slide 2
AGENDA
Everforth ECS Federal
SERVICENOW PRACTICE · MODERNIZING THE CORE · PLATFORM FOUNDATION
2
What We'll Cover Today
01
The OOTB-First Frame
Why this engagement commits to OOTB — and what it means in the room
02
What a Customization Is (and Isn't)
Configuration vs. customization — with examples relevant to Platform Foundation
03
OOTB Platform Architecture Overview
Instance strategy, environment plan, and the foundational data that powers every downstream sprint
04
Key Decisions #1–#8
Key Decisions #1–#8 · Environment plan, user import, locations, groups, schedules, email, MID Server, health baseline
05
Decision Log
Every decision is recorded before we leave this room
06
What Comes Next
Foundation Accelerator Pack workbook, Sprint 1 configuration build, instance access for the team
Ground rule: Decisions get made in this room. The OOTB recommendation is pre-populated. Your team's job is to confirm, adjust, or document the exception.

## Slide 3
THE APPROACH
Everforth ECS Federal
SERVICENOW PRACTICE · MODERNIZING THE CORE · PLATFORM FOUNDATION
3
OOTB-first is not a constraint — it is the AI strategy
What OOTB-First Means
Every decision starts with the OOTB Platform Foundation capability — not the legacy system pattern.
Configuration (activating features, setting values, building taxonomies, writing rules) is always available — it is how OOTB is tailored to your organization.
Customization (code changes, new database fields, custom scripts) requires a documented business case and Customization Council sign-off.
The 18-week engagement is scoped and priced for OOTB execution. Customization expands scope.
What It Protects
AI features — Predictive Intelligence, Now Assist, Virtual Agent — require clean OOTB-aligned data and process structures. Custom fields and non-standard models reduce AI accuracy or block activation entirely.
Future upgrade paths. Customizations break on upgrades. OOTB patterns survive upgrades automatically with no remediation cost.
Technical debt elimination. The Governance Triage Log captures every exception — it is managed and addressed iteratively. Nothing is lost; everything is governed.

## Slide 4
THE LINE
Everforth ECS Federal
SERVICENOW PRACTICE · MODERNIZING THE CORE · PLATFORM FOUNDATION
4
What a customization is — and what it isn't
CONFIGURATION — This is always available
✓ Setting SMTP relay and configuring inbound email mailboxes
✓ Defining business hour schedules and holiday calendars
✓ Importing users and groups from Active Directory via LDAP
✓ Building the location hierarchy (site → building → floor)
✓ Creating department records and org-level groupings
✓ Assigning OOTB roles (itil, admin, catalog_admin, asset)
✓ Configuring the MID Server and deployment credentials
✓ Setting system properties for instance timezone and locale
CUSTOMIZATION — Requires business case & Council sign-off
✗ Adding non-standard fields to the User or Group tables
✗ Creating custom role definitions outside the OOTB role set
✗ Scripting custom LDAP attribute transformations
✗ Building custom scheduled jobs outside import sets
✗ Modifying OOTB import transform maps in code
✗ Creating custom location hierarchy tables
The obligation: Any pattern requiring customization is captured in the Governance Triage Log with a named owner and disposition date — addressed in the current sprint via the Customization Council or deferred to a governed follow-on engagement.

## Slide 5
THE PROCESS
Everforth ECS Federal
SERVICENOW PRACTICE · MODERNIZING THE CORE · PLATFORM FOUNDATION
5
ServiceNow Platform Foundation — Build Architecture
Provision Instance
Import Users & Orgs
Configure Groups & Roles
Load Foundation Data
Integration Prep
Validate & Baseline
Key Capabilities & OOTB Features
User & Org Data
Active Directory LDAP import syncs users, departments, and locations automatically. Scheduled import jobs keep data current throughout the engagement. No manual CSV uploads required.
Groups & Roles
OOTB role set covers all process areas. Assignment groups map to support teams. Group managers and escalation paths configured through the Group form — no scripting needed.
AI Readiness
Clean foundation data (users, locations, groups, CIs) directly enables Predictive Intelligence accuracy, Now Assist context, and Virtual Agent routing from Sprint 1 forward.

## Slide 6
KEY DECISION #1
Everforth ECS Federal
SERVICENOW PRACTICE · MODERNIZING THE CORE · PLATFORM FOUNDATION
6
What is the instance strategy — sub-production environments, naming, and data approach?
OOTB RECOMMENDATION
OOTB Environment Strategy:
Production instance + 1 sub-production (development/test). PDI (Personal Developer Instance) for consultant training and demo builds. Instance naming follows customer's standard — ECS recommends: [customer]-dev / [customer]-prod.
Data Strategy:
Sub-prod seeded from Foundation Data Pack imports. Production starts clean. No production data in dev — all foundation data loaded from accelerator pack workbooks.
Why it works:
Two-environment strategy matches OOTB-first execution model. Scope is controlled. UAT and go-live approvals are gated in the same instance that goes live.
DECIDE IN THE ROOM
Questions to answer:
1. Accept 2-environment strategy (dev + prod) — or is there a documented requirement for a separate UAT environment?
2. What is the instance naming convention (URL, display name)?
3. Who are the named Instance Admins for each environment?
4. What is the data-seeding approach for the dev environment — full Foundation Pack import or partial?
⚠ OOTB Defense: A third UAT environment is not OOTB-required and expands sprint scope. UAT can be run in the dev/test sub-prod instance against the Foundation Pack data — this is the OOTB recommended pattern.

## Slide 7
KEY DECISION #2
Everforth ECS Federal
SERVICENOW PRACTICE · MODERNIZING THE CORE · PLATFORM FOUNDATION
7
How will users be imported — and what is the ongoing sync strategy?
OOTB RECOMMENDATION
OOTB LDAP Integration:
ServiceNow LDAP Integration connects to Active Directory / Entra ID. Users, email, department, manager, and title sync automatically. Scheduled import job runs on configurable interval (default: daily).
OUs in Scope:
Import filter defined by OU path — only include active employees in scope. Disabled accounts handled via HR Integrations or LDAP filter exclusion.
Field Mapping:
OOTB maps: name, email, title, department, manager, phone. Custom attributes require field mapping configuration — not scripting.
DECIDE IN THE ROOM
Questions to answer:
1. Which OUs / directory groups are in scope for the initial import?
2. What is the import schedule — daily, twice-daily, or event-triggered?
3. Which LDAP attributes map to which ServiceNow user fields?
4. Is Active Directory on-prem, Entra ID (cloud), or hybrid? What is the LDAP/LDAPS endpoint?
⚠ OOTB Defense: Custom LDAP transform scripts are not needed for 95%+ of deployments. If a required attribute is not in the OOTB field list, it is added via LDAP mapping configuration — not scripting.

## Slide 8
KEY DECISION #3
Everforth ECS Federal
SERVICENOW PRACTICE · MODERNIZING THE CORE · PLATFORM FOUNDATION
8
What is the location hierarchy — and how will it be loaded?
OOTB RECOMMENDATION
OOTB Location Structure:
ServiceNow Location table supports parent-child hierarchy. Recommended: Company → Site → Building → Floor. Location field is used on incidents, assets, CIs, and user records — powering location-based assignment rules and PA breakdowns.
Import Method:
Foundation Data Pack includes locations worksheet. Bulk import via Import Sets — no scripting. Updates handled by re-running import job.
Why it matters:
Location data drives assignment rules, SLA schedules by timezone, and PA breakdowns by site. Clean location data from Sprint 1 prevents rework in every subsequent sprint.
DECIDE IN THE ROOM
Questions to answer:
1. How many location levels are needed (site / building / floor — or simpler)?
2. What is the total site count at go-live?
3. What is the source of truth for location data (HR system, AD, spreadsheet)?
4. Are there multiple time zones — and do SLAs need per-timezone schedules?
⚠ OOTB Defense: More than 3 levels of location hierarchy is rarely required in OOTB processes. If complex location logic is requested, evaluate whether PA breakdown (not table depth) is the real requirement.

## Slide 9
KEY DECISION #4
Everforth ECS Federal
SERVICENOW PRACTICE · MODERNIZING THE CORE · PLATFORM FOUNDATION
9
What groups and roles will be configured at go-live?
OOTB RECOMMENDATION
OOTB Role Set:
Core roles: itil (fulfiller), itil_admin (process admin), catalog_admin, asset, change_manager, approver_user. These cover all Sprint 1–6 processes without custom roles.
Assignment Groups:
One group per support team. Group type = assignment. Group manager field drives escalation notifications. No scripting required to build or modify groups.
Role Assignment:
Roles assigned via Group Membership — not individually per user. OOTB best practice. Predictive Intelligence trains on group-level assignment patterns.
DECIDE IN THE ROOM
Questions to answer:
1. Which support teams need assignment groups at go-live (names, managers, members)?
2. Are there approval groups (distinct from assignment groups)?
3. Which users need admin-level roles vs. fulfiller-level roles?
4. Are there vendor or external groups that need limited access?
⚠ OOTB Defense: Custom roles are rarely justified in an OOTB-first model. If a requested capability is not covered by OOTB roles, evaluate whether it is a use-case gap (handled via Customization Council) or a misunderstanding of OOTB capability.

## Slide 10
KEY DECISION #5
Everforth ECS Federal
SERVICENOW PRACTICE · MODERNIZING THE CORE · PLATFORM FOUNDATION
10
What business hour schedules will be configured — and for which process areas?
OOTB RECOMMENDATION
OOTB Schedule Options:
ServiceNow Schedules support: 8×5, 8×7, 24×7, and custom windows. Multiple schedules active simultaneously — each SLA selects its schedule at the definition level.
Time Zone Support:
Schedules are timezone-aware. Multi-timezone organizations use one schedule per timezone. Holiday schedules are added as exclusions — OOTB, no scripting.
Typical Setup:
P1/P2: 24×7 · P3: Business Hours (8×5) · P4/P5: Extended Business Hours (8×6). SLA attainment tracks separately per schedule — visible in PA immediately.
DECIDE IN THE ROOM
Questions to answer:
1. What are the standard business hours (days and times, timezone)?
2. Does P1 require 24×7 coverage — or is it business hours only?
3. Are there multiple time zones requiring separate schedules?
4. What holidays need to be excluded from SLA calculations?
⚠ OOTB Defense: Custom schedule scripts are not needed. All schedule variations are handled via the OOTB Schedule and Schedule Span records. If a request requires scripted schedule logic, escalate to Customization Council.

## Slide 11
KEY DECISION #6
Everforth ECS Federal
SERVICENOW PRACTICE · MODERNIZING THE CORE · PLATFORM FOUNDATION
11
What is the email configuration — outbound relay and inbound mailboxes?
OOTB RECOMMENDATION
Outbound Email (SMTP):
ServiceNow connects to customer SMTP relay. No additional licensing. From address is configurable per notification. TLS/SSL supported OOTB.
Inbound Email Accounts:
OOTB inbound email action creates incidents from incoming email automatically. Supports POP3, IMAP, Exchange. Multiple mailboxes supported (one per process area if needed).
Email Templates:
All OOTB notification templates are text-based and fully editable in the Notification UI. No scripting needed to change subject lines, body text, or recipient lists.
DECIDE IN THE ROOM
Questions to answer:
1. What is the SMTP relay hostname, port, and authentication method?
2. What is the 'From' address for ServiceNow notifications?
3. What inbound email address(es) will be active at go-live (e.g., ithelp@domain.com)?
4. Are there email relay security requirements (SPF, DKIM, IP allowlisting)?
⚠ OOTB Defense: Email scripting and custom flow triggers are not needed in OOTB. If a request requires conditional email logic, evaluate whether OOTB notification conditions (event filters, conditions on the notification record) cover the need before scripting.

## Slide 12
KEY DECISION #7
Everforth ECS Federal
SERVICENOW PRACTICE · MODERNIZING THE CORE · PLATFORM FOUNDATION
12
What is the MID Server deployment strategy — count, placement, and credentials?
OOTB RECOMMENDATION
OOTB MID Server Role:
MID Server bridges ServiceNow cloud and on-premise network. Required for: Discovery, LDAP, SCCM/Intune connectors, on-prem SMTP. Runs as a Windows or Linux service.
Deployment Model:
Minimum 1 MID Server per network segment requiring discovery. High-availability: 2 MID Servers in the same cluster — OOTB failover, no scripting.
Credential Vault:
MID Server credentials stored in ServiceNow Credential store — encrypted, audited. Service account requires read access to network segments in scope.
DECIDE IN THE ROOM
Questions to answer:
1. How many network segments require on-premise MID Server access?
2. Will MID Servers be Windows or Linux? What are the target host specifications?
3. What service account will the MID Server use — and what AD permissions are required?
4. Is high-availability (2 MID Servers) required at go-live?
⚠ OOTB Defense: Multiple MID Servers per segment add complexity without adding capability for most deployments. Start with 1 per segment; scale to HA only if uptime SLA for discovery requires it.

## Slide 13
KEY DECISION #8
Everforth ECS Federal
SERVICENOW PRACTICE · MODERNIZING THE CORE · PLATFORM FOUNDATION
13
What are the platform health baseline KPIs — and how will they be tracked?
OOTB RECOMMENDATION
OOTB Instance Health Checks:
ServiceNow provides OOTB system diagnostics: instance scan, upgrade monitor, and security center. These run without additional configuration.
Foundation Baseline Metrics:
At Sprint 1 close: user import success rate, location record count and completeness, group membership completeness, MID Server status (green). These are the go/no-go gates for Sprint 2.
PA Foundation:
Performance Analytics foundation indicators activate from Sprint 1 data. Sprint 6 builds on these baselines — clean Sprint 1 data is a prerequisite for meaningful Sprint 6 dashboards.
DECIDE IN THE ROOM
Questions to answer:
1. Who reviews the Sprint 1 health baseline before Sprint 2 begins?
2. What is the minimum user import completeness % to proceed to Sprint 2?
3. Who is the named Instance Admin responsible for ongoing platform health?
4. What is the escalation path if a foundational data issue is discovered mid-engagement?
⚠ OOTB Defense: Custom health monitoring dashboards are not needed at Sprint 1. The OOTB System Diagnostics and import job logs provide sufficient health visibility during the foundation sprint.

## Slide 14
Decision Log
Every decision on the next page is an action.
Decisions left blank leave this room with a named owner and a date. Before we close: no decision is unresolved — it is either made, or owned.
Everforth ECS Federal
SERVICENOW PRACTICE · MODERNIZING THE CORE · PLATFORM FOUNDATION
14

## Slide 15
DECISION LOG
Everforth ECS Federal
SERVICENOW PRACTICE · MODERNIZING THE CORE · PLATFORM FOUNDATION
15
Platform Foundation — Decisions Made in This Workshop
# | Decision Topic | Scope | Decision Made | Owner / Due
#1 | Instance Strategy | Environment plan (dev/prod), naming convention, data seeding |  | 
#2 | User Import | LDAP source, OUs in scope, sync schedule, field mapping |  | 
#3 | Location Hierarchy | Hierarchy depth, site count, source of truth, time zones |  | 
#4 | Groups & Roles | Assignment groups, role assignments, approval groups, vendor access |  | 
#5 | Business Hour Schedules | Schedule windows, time zones, holiday exclusions, SLA priority mapping |  | 
#6 | Email Configuration | SMTP relay, From address, inbound mailboxes, security requirements |  | 
#7 | MID Server Deployment | Count, OS, network segments, service account, HA requirement |  | 
#8 | Health Baseline KPIs | Go/no-go criteria, named Instance Admin, escalation path |  | 

## Slide 16
NEXT STEPS
Everforth ECS Federal
SERVICENOW PRACTICE · MODERNIZING THE CORE · PLATFORM FOUNDATION
16
What happens after this workshop
01
Accelerator Pack — Workbook
Immediately after this workshop
Decisions captured today are entered into the Platform Foundation Accelerator Pack workbook. ECS pre-populates the ServiceNow Mapping tab with OOTB field-level configuration specs.
02
Sprint Configuration
Sprint 1 — Configuration
ECS configures the process in ServiceNow against the completed Accelerator Pack workbook. Customer SMEs validate configuration against agreed decisions.
03
Live OOTB Walkthrough
End of sprint demo
ECS walks the customer through the configured OOTB process in a live ServiceNow instance. Every decision from today is visible in the system.
Note: This presentation does not replace the Accelerator Pack workbook. The workbook is the living record — decisions formally captured, configuration data collected, and customer sign-off obtained before sprint build begins.

## Slide 17
Everforth ECS Federal
SERVICENOW PRACTICE · MODERNIZING THE CORE · PLATFORM FOUNDATION
17
Questions?
Let's close the decision log.
Three questions before we adjourn:
Are all 8 decisions made — or does each open item have a named owner and a date?
Is there anything we captured incorrectly that needs to be corrected before the workbook is updated?
Is there a decision that needs escalation or leadership approval before Sprint 1 configuration begins?
Contact your ECS Account Executive · servicenow@ecstech.com