## Slide 1
Modernizing the Core
Platform Foundation
Ensuring AI Realization and Optimizing Long-Term Value
Prepared by Everforth ECS Federal · ServiceNow Practice · Confidential
Everforth ECS Federal
SERVICENOW PRACTICE · MODERNIZING THE CORE · PLATFORM FOUNDATION
1

## Slide 2
A G E N D A
What We'll Cover Today
01
The OOTB-First Frame
Why this engagement commits to OOTB -- and what it means in the room
02
What a Customization Is (and Isnt)
Configuration vs. scripting -- with examples
03
Platform Foundation Walkthrough
Instance architecture, identity, MID Server, and AI readiness
04
Key Decisions #1-#8
Environments, AD/SSO, roles, MID Server, email, calendars, upgrade governance, AI readiness
05
Decision Log
Every decision is recorded before we leave this room
06
What Comes Next
Foundation Data Pack, instance setup sprint, AI plugin activation
Ground rule: Decisions get made in this room. The OOTB recommendation is pre-populated. Your job is to confirm, adjust with rationale, or defer with a named owner and date.
Everforth ECS Federal
SERVICENOW PRACTICE · MODERNIZING THE CORE · PLATFORM FOUNDATION
2

## Slide 3
T H E A P P R O A C H
OOTB-first is not a constraint — it is the AI strategy
What OOTB-First Means
• Every platform decision starts with OOTB ServiceNow configuration -- not a custom integration pattern.
• Configuration (AD/LDAP import, SSO, role assignment, MID Server deployment, email relay) is always available.
• Customization (scripted provisioning, custom auth plugins, non-standard group schemas) requires Customization Council sign-off.
• The 18-week engagement is scoped for OOTB platform execution. Custom identity integrations expand scope significantly.
What It Protects
• AI features (PI, Now Assist, Virtual Agent) require OOTB-aligned user and group schemas. Custom fields on sys_user degrade AI model accuracy.
• Upgrade continuity -- OOTB configurations survive upgrades automatically. Custom auth scripts and provisioning logic require manual remediation.
• Delivery timeline -- OOTB platform setup completes in 1-2 weeks. Custom identity integrations insert unknown lead time.
• Audit and compliance -- OOTB role inheritance and access controls are pre-documented for FedRAMP/FISMA review.
What It Enables
• PI training from Sprint 1 -- clean OOTB data structures enable Predictive Intelligence to begin learning from the first submitted ticket.
• Now Assist user context -- OOTB user profiles surface relevant AI recommendations without custom personalization config.
• PA user segmentation -- OOTB groups and roles enable Performance Analytics breakdowns without custom reporting.
• Expansion (HRSD, GRC, SecOps) without re-architecting identity models -- OOTB schemas are designed for multi-domain growth.
Everforth ECS Federal
SERVICENOW PRACTICE · MODERNIZING THE CORE · PLATFORM FOUNDATION
3

## Slide 4
T H E L I N E
What a customization is — and what it isn’t
CONFIGURATION — This is always available
✓ Configuring sub-production and production instance environments (naming, access)
✓ Setting up AD/LDAP integration via OOTB scheduled import and group sync
✓ Configuring OOTB SAML 2.0 SSO with your IdP (Okta, Azure AD, ADFS, Ping)
✓ Assigning OOTB platform roles via group membership (itil, admin, approver_user)
✓ Deploying and configuring MID Server (properties, proxy, HA cluster)
✓ Setting inbound email actions and outbound SMTP relay configuration
✓ Defining business calendars, time zones, and holiday schedule records
✓ Configuring system properties for PI plugin and Now Assist activation
✓ Setting up update set governance and environment promotion process
✓ Configuring instance branding (logo, banner, instance name)
CUSTOMIZATION — Requires Approval + Business Case
✗ Scripted user provisioning logic beyond OOTB scheduled LDAP imports
✗ Custom role hierarchies with scripted role inheritance
✗ Custom authentication plugins beyond OOTB SAML/OpenID Connect
✗ Scripted MID Server load balancing beyond OOTB cluster configuration
✗ Custom email parsers extracting structured data from email body
✗ Scripted calendar logic for complex rotating shifts
✗ Full CSS/theme overrides beyond OOTB instance branding options
✗ Scripted update set promotion pipelines (CI/CD integration)
✗ Custom user attribute transforms on import
✗ Scripted group sync logic beyond OOTB AD group mapping
The customization bar: If it requires a script include, business rule, or custom scheduled job -- it is a customization. If it can be set through System Properties, LDAP Configuration, or the MID Server properties page -- it is configuration.
Everforth ECS Federal
SERVICENOW PRACTICE · MODERNIZING THE CORE · PLATFORM FOUNDATION
4

## Slide 5
T H E P R O C E S S
ServiceNow Platform Foundation -- Architecture End to End
AD / LDAP
SAML / SSO
Local Auth (break-glass)
SCIM (optional)
↓
USER RECORD CREATED (sys_user) + GROUP MEMBERSHIP SYNCED
↓
OOTB Role Assigned
MID Server Active
Email Relay Live
PI Plugin Enabled
→
INSTANCE READY FOR SPRINT 1 CONFIGURATION
↓
AI Features Active at Go-Live: PI plugin enabled from Sprint 1 trains passively on OOTB-structured data. Now Assist activates through store licensing -- no custom config. PA reads OOTB user/group schemas from day one.
Everforth ECS Federal
SERVICENOW PRACTICE · MODERNIZING THE CORE · PLATFORM FOUNDATION
5

## Slide 6
K E Y D E C I S I O N # 1
What instance environments are in scope -- and how are they structured?
OOTB RECOMMENDATION
OOTB Recommendation:
Standard: Dev + Test/UAT + Production. OOTB clone process for environment refresh. Update set governance for promoting changes through the pipeline. No custom CI/CD pipeline required at this engagement size.
Why it works:
OOTB update sets + manual promotion covers delivery patterns for federal engagements. Clone keeps sub-prod in sync without scripted tooling.
DECIDE IN THE ROOM
Questions to answer:
1. Dev + UAT + Prod (standard) -- or Dev + Prod only?
2. Who owns and approves changes in each environment?
3. What is the clone schedule for refreshing UAT from Prod?
4. What credentials and access controls govern each environment?
⚠ OOTB Defense: Custom CI/CD pipelines (Jenkins, GitHub Actions) require scripted tooling and are outside the 18-week scope. OOTB update sets + scheduled clones cover standard federal delivery patterns.
Everforth ECS Federal
SERVICENOW PRACTICE · MODERNIZING THE CORE · PLATFORM FOUNDATION
6

## Slide 7
K E Y D E C I S I O N # 2
How will users be provisioned -- and how will the AD/LDAP integration work?
OOTB RECOMMENDATION
OOTB Recommendation:
OOTB LDAP scheduled import (pull from AD). Group sync maps AD security groups to ServiceNow assignment groups. User deactivation on AD status change -- OOTB. Manager sync for approval routing -- OOTB attribute mapping.
DECIDE IN THE ROOM
Questions to answer:
1. Which AD OU(s) are in scope for import?
2. What AD group names map to ServiceNow assignment groups?
3. Is manager sync required for approval routing?
4. What is the import frequency (hourly, daily)?
⚠ OOTB Defense: Real-time push provisioning (SCIM) and custom attribute transforms are frequent customization triggers. OOTB scheduled pull with daily sync is the federal standard -- secure, auditable, and upgrade-safe.
Everforth ECS Federal
SERVICENOW PRACTICE · MODERNIZING THE CORE · PLATFORM FOUNDATION
7

## Slide 8
K E Y D E C I S I O N # 3
How will SSO and MFA be configured?
OOTB RECOMMENDATION
OOTB Recommendation:
OOTB SAML 2.0 with your IdP. MFA enforced at the IdP -- not within ServiceNow. OOTB session timeout and concurrent session controls. Break-glass local accounts for emergencies -- documented, audited.
DECIDE IN THE ROOM
Questions to answer:
1. Which IdP (Okta, Azure AD, ADFS, Ping)?
2. Is MFA currently enforced at the IdP for all users?
3. How many break-glass local accounts are required?
4. What is the session timeout requirement?
⚠ OOTB Defense: Custom authentication plugins are the single most common cause of upgrade failures. OOTB SAML + IdP-enforced MFA is the federal standard and the upgrade-safe choice.
Everforth ECS Federal
SERVICENOW PRACTICE · MODERNIZING THE CORE · PLATFORM FOUNDATION
8

## Slide 9
K E Y D E C I S I O N # 4
What OOTB roles will be assigned -- and how?
OOTB RECOMMENDATION
OOTB Role Model:
Core roles: itil (service desk), itil_admin, approver_user, catalog_user, knowledge. Role inheritance via AD group membership -- configure once at group level. No scripted role assignment needed.
DECIDE IN THE ROOM
Questions to answer:
1. Which AD groups map to which OOTB roles?
2. What is the role review process for new hires?
3. Are there any roles requiring manual assignment beyond group sync?
4. Who holds the admin role -- and is it time-limited?
⚠ OOTB Defense: Custom roles that replicate subsets of OOTB roles add maintenance burden without security gain. Use OOTB roles + group-based assignment -- auditable, upgrade-safe, and pre-documented for compliance review.
Everforth ECS Federal
SERVICENOW PRACTICE · MODERNIZING THE CORE · PLATFORM FOUNDATION
9

## Slide 10
K E Y D E C I S I O N # 5
What is the MID Server deployment architecture?
OOTB RECOMMENDATION
OOTB MID Server:
Java agent installed on Windows or Linux in your network. Supports Discovery, LDAP imports, IntegrationHub, and email relay. HA: OOTB MID Server cluster for failover. Dedicated VM per MID Server -- lowest maintenance, best documented.
DECIDE IN THE ROOM
Questions to answer:
1. Where is the MID Server installed -- internal network, DMZ, or cloud?
2. How many MID Servers (1 primary + 1 standby minimum)?
3. What service account credentials does the MID Server run under?
4. What network access (ports, firewall rules) is required for the Discovery scope?
⚠ OOTB Defense: Container-based MID Server deployments and custom proxy configurations are supportable but require additional scoping. OOTB MID Server on a dedicated VM is the standard -- plan for 2 instances minimum for HA.
Everforth ECS Federal
SERVICENOW PRACTICE · MODERNIZING THE CORE · PLATFORM FOUNDATION
10

## Slide 11
K E Y D E C I S I O N # 6
How will inbound and outbound email be configured?
OOTB RECOMMENDATION
OOTB Email Framework:
Outbound: OOTB SMTP relay (or Office 365/SendGrid). Inbound: OOTB inbound email action creates incidents from inbound email. Reply tracking on tickets -- OOTB. Email filtering rules configurable without scripting.
DECIDE IN THE ROOM
Questions to answer:
1. Which SMTP relay is in scope (Office 365, on-prem Exchange, SendGrid)?
2. Which mailboxes trigger inbound incident creation?
3. What domains/senders are whitelisted for inbound?
4. Are there shared mailboxes requiring specific routing rules?
⚠ OOTB Defense: Custom email parsers that extract structured data from email body text are customization territory. OOTB inbound email + Predictive Intelligence category prediction covers the vast majority of inbound routing needs.
Everforth ECS Federal
SERVICENOW PRACTICE · MODERNIZING THE CORE · PLATFORM FOUNDATION
11

## Slide 12
K E Y D E C I S I O N # 7
What are the business calendars, time zones, and holiday schedules?
OOTB RECOMMENDATION
OOTB Schedule Records:
Multiple schedule definitions for different SLA tiers (8×5, 8×7, 24×7). Holiday exclusions configurable per schedule. Time zone set at instance level and at user level. OOTB DST adjustment.
DECIDE IN THE ROOM
Questions to answer:
1. What is the primary SLA business hours schedule (8×5, 8×7)?
2. Which holidays are excluded from SLA calculations?
3. Do different teams operate on different schedules?
4. What is the instance time zone?
⚠ OOTB Defense: Scripted calendar logic for rotating shifts and per-department calendars is customization territory. OOTB schedule records cover 99% of federal calendar patterns -- define them before Sprint 1 SLA configuration.
Everforth ECS Federal
SERVICENOW PRACTICE · MODERNIZING THE CORE · PLATFORM FOUNDATION
12

## Slide 13
K E Y D E C I S I O N # 8
What AI platform readiness steps are required before Sprint 3?
OOTB RECOMMENDATION
OOTB AI Readiness:
PI plugin activation: enable in Sprint 1 -- trains passively from the first ticket. PI training threshold: ~100 records per cluster before predictions activate. Now Assist: store licensing activation -- 30 minutes. Virtual Agent NLU: OOTB pre-trained on ITSM intents.
DECIDE IN THE ROOM
Questions to answer:
1. Is Now Assist licensing active before Sprint 3?
2. Is the PI plugin enabled in the instance?
3. Which data fields are populated consistently to support PI training (category, subcategory, assignment group)?
4. Is ServiceNow Mobile licensing active for Employee Center?
⚠ OOTB Defense: Delaying PI plugin enablement to Sprint 3 means prediction models have less training data at go-live. Enable PI from Sprint 1 -- it trains passively and costs nothing extra to run early.
Everforth ECS Federal
SERVICENOW PRACTICE · MODERNIZING THE CORE · PLATFORM FOUNDATION
13

## Slide 14
Decision Log
Every decision on the next page is an action.
Decisions left blank leave this room with a named owner and a date.
Before we close: no decision is unresolved — it is either made, or owned.
Everforth ECS Federal
SERVICENOW PRACTICE · MODERNIZING THE CORE · PLATFORM FOUNDATION
14

## Slide 15
D E C I S I O N L O G
Platform Foundation — Decisions Made in This Workshop
#
Decision Topic
Scope
Decision Made
Owner / Due
#1
Instance Environment Strategy
Sub-prod count; owner assignments; clone schedule; update set governance
#2
User Provisioning & AD Integration
AD OU scope; group-to-group mapping; sync frequency; manager sync
#3
SSO / MFA Configuration
IdP selection; MFA enforcement; break-glass accounts; session timeout
#4
Role & Access Model
Role-to-AD-group mapping; review process; manual assignment exceptions
#5
MID Server Architecture
Count and placement; service account; network access; HA model
#6
Email Configuration
SMTP relay; inbound mailboxes; domain whitelist; routing rules
#7
Business Calendars & Schedules
Primary SLA schedule; holiday exclusions; team schedules; time zone
#8
AI Platform Readiness
PI plugin enabled; Now Assist licensing; field consistency; training baseline
Everforth ECS Federal
SERVICENOW PRACTICE · MODERNIZING THE CORE · PLATFORM FOUNDATION
15

## Slide 16
N E X T S T E P S
What Happens After This Workshop
1
Complete the Foundation Data Pack
Fill all Foundation Data Accelerator Pack workbook tabs: AD config, MID Server specs, SSO IdP details, business calendar entries, and role-to-group mapping.
2
Instance Setup Sprint
ECS configures AD/LDAP, SSO, MID Server, email relay, and platform properties in the dev instance based on decisions from today.
3
Enable AI Plugins Now
Enable PI plugin and activate Now Assist licensing before Sprint 3. ECS validates field consistency to ensure PI training begins from day one.
4
Sprint 1 Kickoff Gate
Platform Foundation setup gates the IM and catalog configuration sprints. Confirm environment access, AD credentials, and MID Server readiness before Sprint 1 begins.
Everforth ECS Federal
SERVICENOW PRACTICE · MODERNIZING THE CORE · PLATFORM FOUNDATION
16

## Slide 17
Everforth ECS Federal
ServiceNow Practice
SERVICENOW PRACTICE · MODERNIZING THE CORE · PLATFORM FOUNDATION
Everforth ECS Federal
SERVICENOW PRACTICE · MODERNIZING THE CORE · PLATFORM FOUNDATION
17